Originators:	B. Williams PM

J. Gass ME

J. Budd ME

# Accomplishments for Last Week

- Rohwedder (RI) continued discussions with Precision Metal Works (PMW) after previous weeks announcement to PPPL that RI has chosen to use PMW as new manufacturer for the PVVS.

- RI organized and completed travel arrangements for visit to PMW on beginning of next week 11/9/03.

Plan for Next Week

- RI and PPPL to meet with the PMW group that will make up the PVVS team on 11/10/03 and 11/11/03 of next week.

- RI will submit a formal subcontractor selection proposal to PPPL on Monday 11/10/03.

- RI hopes to receive approval to start work with PMW as soon as possible.

Issues and Concerns

- The schedule is uncertain at this time but the goal for completion date still remains to be end of March 2004.