Attendees

Rohwedder, Inc.:

Jason Gass, Mechanical Engineer

Jeff Budd, Mechanical/Measurement Engineer

Bob Williams, Project Lead

David Thompson, CTO

Nuvacuum Systems, Inc.:  Don Croteau, President

PPPL:  To be provided

RN=Rohwedder, Inc./Nuvacuum Systems Inc. Team

PPPL=Princeton Plasma Physics Lab

Items 1 through 32 address RN responses to the PPPL comments from review of the merged document NCSX-VVSA-3.1.1-RI, NCSX-VVSA-3.1.2-RI, NCSX-VVSA-3.1.3-RI, NCSX-VVSA-3.1.4-RI.

| # Item # | Particulars | Action |
| --- | --- | --- |
| 1 | Page 3 Questions 1&2 RN stated that the document wording “several inspection points being inserted” is a general statement of inspections throughout the project and isn’t specific to a certain routine. RN to reword the document for clarity. | RN |
| 2 | Page 4 Question 1 The die will be measured via CMM to verify that it matches model contour prior to continuing with next steps. RN to reword the document for clarity. | RN |
| 3 | Page 5 Question 1 Existing WPS’s will be used and new ones will be developed for welding methods of this project. TIG welding will be used throughout project. All specifications (permeability, tolerances, etc.) will be addressed and met. RN to reword the document for clarity and develop procedures necessary. | RN |
| 4 | Page 6 Question 1 RN is not sure if re-striking the formed segment will be required but will know more during manufacture of the PVSA. Question 2 RN will incorporate in the MIT the details on cleaning of parts and their protection after cleaning. | RN |
| 5 | Page 7 Question 1 RN has provided more detail on this in 3.1.2 Recommendations Section 3 regarding the unlikely possibility of being able to reuse the prototype die for the VVSA. |  |
| 6 | Page 8 Question 1 The port extensions will be cut/coped according to the model and grinded if necessary. A CMM will be used to locate and position these ports. RN will correct the typo error in document (“eng” changed to “end”). As discussed RN will inquire about the additional measurement option of Arc Seconds GPS measurement system (will contact Russ Fedder @ 609-243-3502). RN has had demos of measurement equipment from the following companies; Faro, Romer/Cimcore, Leica, and API and is currently evaluating the software interfaces of these measurement equipment with Pro-Engineer. | RN |
| 7 | Page 11 Question 1 All ports will be cut off primarily using straight cuts and contours where necessary. All cuts will stay within 1” of vessel surface unless told differently by PPPL. RN will clarify this in documents and procedures. Question 2 WPS’s will be developed, referenced, and used for all welds. | RN |
| 8 | Page 12 Question 1 All welds will be inspected visually, visually magnified 8X, and with use of X-Ray. Question 2 All welds will meet permeability requirements. Question 3 Carbon Steel, Inconel, and/or mild steel with inconel pads will be used as material for fixtures. RN to continue evaluation material feasibility. RN will rework document for clarity. | RN |
| 9 | Page 13 Question 1 Standard flanges will be used where applicable and custom flanges will be manufactured where necessary for sealing purposes. RN will rework document for clarity. Question 2 RN and PPPL agreed that the specifications for a leak detector sensitivity will be 10E-10 and a leak rate will be 10E-9. Question 3 RN will correct document typo error (changed “repots” to “reports”). | RN |
| 10 | Page 25 Question 1 RN will specify all weld procedures where welding is performed. | RN |
| 11 | Page 26 Question 1 RN will specify all weld procedures where welding is performed. The scab plate will be tack welded on the edges and plug welded at inside surfaces. Welds will be ground flat. Question 2 RN will specify Weld acceptance criteria. | RN |
| 12 | Page 27 Question 1 RN agrees that the ASME specification does not cover water jet cutting. This reference will be removed. Question 2 Reference points will be added to the die from the model using CMM or during manufacture. These points will then be translated to the formed segment via CMM or indentation from the die. RN will specify method in document for clarity. | RN |
| 13 | Page 31 Question 1 RN will specify all weld procedures where welding is performed. All shop floor personnel will use shop floor travelers for manufacture flow. | RN |
| 14 | Page 32 Question 1 At all failures in the flow chart, RN will make sure a NCR (Non-Conformance Report) is added into the flow prior to rework. Also, the flow chart will specify what to do if the same failure loop continues past a certain number of times. RN will make sure that all welds will be visually inspected at level 2 certification requirements. | RN |
| 15 | Page 34 Question 1 RN will add weld inspections after all welds into flow chart. | RN |
| 16 | Page 36 Question 1 As RN mentioned earlier, port extensions will be cut/coped according to model and grinded if necessary. A CMM will be used to locate and position the ports. Question 2 RN will add weld inspections after all welds into flow chart. RN will rework document for clarity. | RN |
| 17 | Page 37 Question 1 RN will add weld inspections after all welds into flow chart. Question 2 RN will reorganize flow chart so that the inspection routine is in this order: magnetic permeability inspection, X-Ray inspection, and leak check. Question 3 Visual inspection will be specified after all reworks | RN |
| 18 | Page 38 Question 1 A hand held (air driven) plasma cutter is an option for cutting off the ports. RN will send samples of plasma cut parts to PPPL. RN will research laser cutting and other options. Question 2 A large mill will be used for cutting port holes. The fixture and mill size will allow for the parts to be oriented in necessary position for hole cutting. The preliminary tolerance on the lip of the hole that extends out past the ID of the port is +/- 0.020” – 0.030”. RN and PPPL will come to a decision on a feasible tolerance. | RN/PPPL |
| 19 | Page 41 Question 1 RN put a break in the flow chart on page 18 or 38 after step 4.17, which takes you to step 5.1. This allows for the spacer integration to take place and the full vessel assembly to be leak checked prior to ports being cut off. | RN |
| 20 | Page 42 Question 1 RN will correct typos “minimum number of 3 times” and “austenitic stainless steel”. | RN |
| 21 | Page 43 Question 1 RN will provide all referenced documents. | RN |
| 22 | Page 45 Question 1 RN will add pricing information to front page, Form 1. | RN |
| 23 | Page 47 Question 1 Price increase from $2.6 mil to $2.9 mil is a result of but not limited to our overall better understanding of the project and its complexity as well as cost and complexity of measurement equipment and processes. RN will continue to evaluate methods to help reduce this. | RN |
| 24 | Page 48 Question 1 RN concurs that the price includes all parts of the port attachments. |  |
| 25 | Page 49 Question 1 RN’s schedule will be more detailed and will include testing/inspection task which are actually tasks that are going to be continuous throughout the project. | RN |
| 26 | PPPL stated that the Prototype fabrication will be based off latest model (as of this teleconference) and not reflect any modifications after this teleconference. RN agrees to use of latest prototype model. RN evaluated possibility of reuse of die with potential model change. | RN |
| 27 | RN will submit the approximate price difference for not being able to re-use the die on 6/13/03. | RN |
| 28 | 6/20/03 recommendations for other sub-assembly mating methods due by RN (in addition to comments and quote on current spacer method). | RN |
| 29 | PPPL has requested that the 3.2.1 MIT and QA Plans for the PVSA be due on 6/25/03. | RN |
| 30 | PPPL has also requested due on 6/25/03, any questions or comments from Rohwedder for discussion in the 7/1/03 PVSA Design Review. | RN |
| 31 | PPPL has set the PVSA Design Review to be on 7/1/03. |  |
| 32 | PPPL mentioned a target date for authorization of PVSA production start for 7/11/03. |  |