|  | PVVS Status Meeting Minutes |  |  |
| --- | --- | --- | --- |
| Location | Teleconference | ATTENDEES: | PPPL - Mike Viola, Frank, Robert Keilbach, PMW - Thomas Gilmore, David Rioux, Gary Armstrong RI - Jeff Budd, David Thompson |
| Meeting Date: | 01/27/03 | DISTRIBUTION: | Rohwedder Management Team and above |

Highlights from the meeting are listed below:

| Item No. | Description | Action | Due |
| --- | --- | --- | --- |
| 1. | PVVS Weekly Report was reviewed. | NA |  |
| 2. | Forming operation was discussed. D. Rioux updated the group on PMW’s activity in making final decision on forming shop. At present, the plan is to utilize a forming shop 4 hrs from PMW. The shop has both 500 and 1000 ton presses and several large capacity furnaces. PMW to finalize decision this week. | D. Rioux | 1/30/04 |
| 2. | M. Viola requested pictures. T. Gilmore to take pictures and forward to the team. | T. Gilmore | 1/27/04 |
| 3. | Schedule was reviewed. Group requested update today from T. Gilmore | T. Gilmore | 1/27/04 |
| 4. | Procedures and Forms Tracking was reviewed. Update version to be distributed with the minutes. | D. Thompson | 1/27/04 |
| 5. | M. Viola informed the group that the earned value reports are to be addressed next week. D. Thompson stated that RI will be prepared. | D. Thompson | 2/2/04 |