TRC End Game

Objective: Complete TRC testing

- Develop fix for broken coolant tubes

  - Develop insulating break design, procure materials, arrange for installation

  - Brooks to determine where and how many insulating breaks should be installed

- Investigate other problems and anomalies

  - Loud noise heard when pulsing TRC?

  - Pump skid issues?

  - Other?

- Verify that balance of coil is operational

  - Electrical - Conduct meggar test (coil to ground) and coil resistance (terminal to terminal) test

  - Hydraulic – Conduct pressure test and flow (versus no flow) tests

  - I&C – Verify status of coil I&C

- Verify that CHI power supply is operational

  - Fix high voltage ripple

  - Hi-pot circuit w/o TRC

- Verify that LN2 supply is operation

  - Bypass the load and cool down the LN2 system

- Determine what additional tests are required

  - Post data from FCPC and CTF

  - Post-process data to identify any anomalous behavior

  - Review plans for remaining tests with Nelson and Reiersen

- Coordinate resuming testing with NSTX

  - Develop “best case” schedule for when we could get back on line

  - Coordinate testing with NSTX operations.  Notify Neilson if extra influence is required.

- Complete testing at earliest opportunity