| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) Implementation Log Status Date: |
| --- |
| ECP No: 04-002 | ECP Title: MCWF Prototype Drawings |
| Document | Revised? | Date Revised | Revision Number |
| Requirements Documents GRD Specifications (List Each) NCSX-CSPEC-141-01-02 Documents | ( Yes X No X Yes ( No ( Yes X No |  |  |
| Drawings/Model Change impacted drawings (Table A) from “Approved for Fabrication” to “Not Released for Fabrication” Prepare and approve drawings (Table B) for “Approved for Fabrication” following FDR | X Yes ( No X Yes ( No |  |  |
| Environmental Documents EA SAD | ( Yes X No ( Yes X No |  |  |
| Cost Baseline | ( Yes X No |  |  |
| Schedule Baseline | ( Yes X No |  |  |
| Conduct FDR on Revised Design | X Yes ( No |  |  |

Table A – Change from Release Fab to Not Released for Fab

| Document Type | File Name | Rev | Description |
| --- | --- | --- | --- |
| Part (.prt) | se141-113p.prt | 0 | Type “C”: Winding Form |
| Drawing (.drw)_ | se141-113p.drw. | 0 | 8-sheet Type C winding Form drawing file. |
| Acrobat (.pdf) | se141-113p.pdf. | 0 | 8-sheet .pdf file, Type C winding Form |
| STEP (.stp) | se141-113p.stp | 0 | Full featured Type C part. |
| STEP (.stp) | se141-113p_rep.stp | 0 | Reduced featured Type C part |

Table B – Revised Drawings for Revised Type C Winding Form

| Document Type | File Name | Rev | Description |
| --- | --- | --- | --- |
| Part (.prt) | se141-113p.prt | 0 | Type “C”: Winding Form |
| Drawing (.drw)_ | se141-113p.drw. | 0 | 8-sheet Type C winding Form drawing file. |
| Acrobat (.pdf) | se141-113p.pdf. | 0 | 8-sheet .pdf file, Type C winding Form |
| STEP (.stp) | se141-113p.stp | 0 | Full featured Type C part. |
| STEP (.stp) | se141-113p_rep.stp | 0 | Reduced featured Type C part |

Specific Actions:

- Change affected drawings from “Approved for Fabrication” to “Not Approved for Fabrication” (or equivalent) via an ECN. (Brown)- Table A

- Expedite release of updated models and drawings.  Conduct FDR for revised prototype design. (Williamson) - Table B

- Update product spec for Prototype Modular Coil Winding Form (NCSX-CSPEC-141-01-02) with reference to updated models and drawings. (Heitzenroeder)

- Advise suppliers of the revised plan of action.  Initiate review of updated models and drawings by suppliers to identify potential problems with the updated models as soon as possible. (Heitzenroeder)