|  | FY2003 | FY2004 | FY2005 | FY2006 | FY2007 | FY2008 | Totals |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NCSX MIE Project* | $ 7.9M | $ 15.9M | $ 15.9M | $ 22.1M | $ 19.4M | $ 5.1M | $ 86.3M |

| WBS | Description | Preliminary Cost Estimate ($M) |
| --- | --- | --- |
| 1 |  | Stellarator Core Systems | $41.10M |
|  | 11 | In-Vessel Components | $ 0.07M |
|  | 12 | Vacuum Vessel | $ 5.83M |
|  | 13 | Conventional Coils | $ 4.17M |
|  | 14 | Modular Coils | $ 19.53M |
|  | 15 | Coil Support Structures | $ 1.45M |
|  | 16 | Coil Services | $ 1.04M |
|  | 17 | Cryostat and Base Support Structure | $ 1.31M |
|  | 18 | Field Period Assembly | $ 5.11M |
|  | 19 | Stellarator Core Management & Integration | $ 2.66M |
| 2 |  | Auxiliary Systems | $1.63M |
| 3 |  | Diagnostic Systems | $1.68M |
| 4 |  | Power Systems | $5.32M |
| 5 |  | Central I&C Systems | $2.58M |
| 6 |  | Facility Systems | $2.04M |
| 7 |  | Test Cell Preparation & Machine Assembly | $4.25M |
| 8 |  | Project Management and Integration* | $10.54M |
|  |  | Subtotal | $69.14M |
|  |  | Contingency (~28% on Remaining FY2004-FY2008 Scope) | $17.19M |
|  |  | TEC | $86.3M |