| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |  |  |  |  |
| Originator: Dave Williamson |  |  | Date: April 26, 2004 |  |
| ECP No: 04-007 |  | ECP Title: Twisted Racetrack VPI Groove Depth |  |  |
| Required Reviewers |  |  |  |  |
| Required Reviewers for this ECP: P. Heitzenroeder, L. Dudek |  |  |  |  |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |  |  |  |  |
| Actions - Prepare ECN to incorporate changes approved by this ECP - Revise Sheet-2 of Drawing SE140-084, Rev-1 to reflect change approved - Revise Twisted Racetrack Coil contract to reflect change - Revise WAF 1406 as appropriate to reflect change |  |  |  |  |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |  |  |  |  |
| Change Level | Approving Official |  | Approval? | Signature |
| 3 | NCSX Project Manager |  | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager |  | Yes No |  |
| 2 | NCSX Federal Project Director |  | Yes No |  |
| 1 | Associate Director OFES |  | Yes No |  |
| 0 | Under Secretary of Energy |  | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |  |
| Originator: Dave Williamson | Date: April 26, 2004 |
| Overview of Change Type of of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: R&D indicates that VPI groove depth should be increased from 0.22-in to 0.32-in This is shown in Detail-2, Sheet-2 of Drawing SE140-084, Rev-1 Impacted WBS Elements: WBS14 Modular Coil R&D Activities, Job #1406 Impacts of Change (Briefly Describe): Potential increase in machining time, however the fabricator does not see a significant impact. Assessment of Other Options: None have been assessed. It is desired to make the twisted racetrack features prototypical. |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |  |
| Originator: Dave Williamson | Date: April 26, 2004 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. Drawing SE140-084, Rev-1 incorporates this change. Description of Change: Increase depth of VPI groove, shown in Detail-2, Sheet-2 from 0.22-in to 0.32-in |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |  |
| Originator: Dave Williamson | Date: April 26, 2004 |
| Continuation Sheet: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) N/A |  |