| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |  |  |  |  |
| Originator: Paul Goranson |  |  | Date: 11/04/2004 |  |
| ECP No: ECP-017 |  | ECP Title: Modification of Vacuum Vessel Subassembly (VVSA) Inner Support Bosses to Utilize Simplified Hangers |  |  |
| Required Reviewers |  |  |  |  |
| Required Reviewers for this ECP: WBS Manager, WBS 1 Project Engineer, Engineering Manager, QA, Project Manager |  |  |  |  |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |  |  |  |  |
| Actions Update listed documents to reflect approved changes. . |  |  |  |  |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |  |  |  |  |
| Change Level | Approving Official |  | Approval? | Signature |
| 3 | NCSX Project Manager |  | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager |  | Yes No |  |
| 2 | NCSX Federal Project Director |  | Yes No |  |
| 1 | Associate Director OFES |  | Yes No |  |
| 0 | Under Secretary of Energy |  | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |  |
| Originator: Paul Goranson | Date: 11/04/2004 |
| Overview of Change Type of of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: To incorporate a new support design which will streamline assembly and installation procedures for VVSA, and incorporate editorial changes and vendor recommendations. Impacted WBS Elements: 1202 Impacts of Change (Briefly Describe): The change will reduce complexity and cost of VVSA handling and installation. Assessment of Other Options: None |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |  |
| Originator: Paul Goranson | Date: 11/04/2004 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. Ref : ECN-4933 SE120-002 Vacuum Vessel Subassembly (VVSA) SE120-004 Vacuum Vessel Period Inspection and Leak Check Assembly SE122-018 Vacuum Vessel Port 12 Flange Detail SE122-019 Vacuum Vessel Port 12 Seal Retainer SE122-049 Vacuum Vessel Port 4 Flange Detail SE120-057 Vacuum Vessel Port 4 Seal Retainer Detail SE120-072 Vacuum Vessel Port NB Flange Detail SE120-104 Vacuum Vessel Port 12 Cover Test Flangs Weldment SE120-105 Vacuum Vessel Leak Test Block SE120-172 Vacuum Vessel NB Port Cover Test Flange SE120-173 Vacuum Vessel Port NB Seal Retainer NCSX-CSPEC-121-02-03 Product Specification for the Vacuum Vessel Subassembly Description of Change: SE120-002 Editorial change to BOM SE120-004, sht 1 Editorial change to BOM SE120-004, sht 15 Editorial change to callouts SE120-004, sht 18 Design change to inner weld bosses to accommodate new support interface, including change in location, thread size and orientation. SE122-018 Relax in tolerance SE122-019 Relax in tolerance SE122-049 Relax in tolerance SE122-057 Add missing dimension, relax tolerance SE122-072 Add missing true position callout, relax tolerance SE122-104 Add missing port dimension SE122-105 Change recess to full radius per contractor request SE122-172 Relax tolerances, add missing stock thickness SE122-173 Relax tolerances |  |