| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Bob Simmons | Date: January 14, 2005 |
| ECP No: 020 | ECP Title: Resolution of MCWF Questions (Dec-2004) |
| Required Reviewers |
| Required Reviewers for this ECP: W. Reiersen |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Revise Specification (NCSX-CSPEC-141-03) Revise identified drawings and models as per the attached ECN-4944 dated January 4, 2005. Provide contract amendment to reflect the above changes |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Under Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Bob Simmons | Date: January 14, 2005 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Supplier identified several issues and inconsistencies between the pdf drawings and models requiring clarification to preclude unnecessary delays and cost/schedule growth. This ECP-020 addresses the project response to the questions raised by Major Tool. EIO e-mail dated 12/10/2004 (Attachment 1) summarized these issues. Impacted WBS Elements: WBS 141 Impacts of Change (Briefly Describe): E-mail from Dave Williamson dated December 15, 2004 (part of Attachment 2) details project response to these questions. ECN # 4944 (Attachment 3) identifies impacted drawings and models. Specification NCSX-CSPEC-141-03 will have to be revised also to reflect updated CAD file listing. Assessment of Other Options: None. Processing a normal ECP had the potential to adversely impact the technical, cost, and schedule performance of this subcontract. Attachments: EIO E-mail of December 10, 2004 with Major Tool Questions Project Response to the Questions (forwarded by Dave Williamson e-mail of December 15th) ECN-4944 |