| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Dave Williamson | Date: January 28, 2005 |
| ECP No: 022 | ECP Title: Twisted Racetrack Design Changes Since FDR |
| Required Reviewers |
| Required Reviewers for this ECP: W. Reiersen, H. Neilson, B. Nelson, J. Chrzanowski, J. Malsbury, J. Levine, F. Malinowski, M. Zarnstorff, L. Dudek, T. Meighan |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Adopt proposed Chill Plate design as per changes in CHITs Pursue revised clamp design for production coils Replace prototype and other drawings with new drawings to reflect these design changes. Side B (top and side) by 2/4/2005 Side A (top and side) by 2/11/2005 Clamps by 2/25/2005 See attached TRC CHITs for additional action items |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Under Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Dave Williamson | Date: January 28, 2005 |
| Overview of Change Type of of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: This ECP reflects design changes to the Terminal Block and Jumper Insulation, the Ground Insulation Overlap, the Chill Plates, and the Clamp. Impacted WBS Elements: WBS 142 Job 1403 – Modular Coil Final Design Impacts of Change (Briefly Describe): Cost - Estimate at Completion (EAC) and schedule will be updated by 2/1/2005. Impact of this EAC will be factored into PMB when risks are retired (February) Assessment of Other Options: None |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Dave Williamson | Date: January 28, 2005 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. Twisted Racetrack Coil Design Update (January 27, 2005) CHITs from CCB Meeting (table) Description of Change: Adopt proposed chill plate design as modified by the attached CHITs Pursue revised clamp design for production coils |