| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Dave Williamson | Date: March 11, 2005 |
| ECP No: 026 | ECP Title: Responses to MTM Editorial/Clarifications of MCWF Drawing |
| Required Reviewers |
| Required Reviewers for this ECP: D. Williamson, B. Nelson, W. Reiersen, J. Levine, J. Malsbury, F. Malinowski |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Issue contract addendum by 3/15/2005 Revise MCWF CSPEC by 4/15/2005 Revise drawings per ECN-4965 by 4/15/2005 |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Under Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Dave Williamson | Date: March 11, 2005 |
| Overview of Change Type of of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Changes are described by ECN-4965. Most of the changes are necessary to provide clarification, consistency between model and drawing, or machining operations efficiency with an associated cost savings. Three changes were identified by a recent design review (TF) and the TRC fabrication experience. The "rapid response" procedure is applicable because 1) changes can be described to the vendor without a major drawing revision, and 2) the vendor needs immediate resolution in order to begin machining operations on the C1 casting (approx 3/21/05). Most of the changes have been discussed with the vendor and verbally agreed to by the Project. There is no cost or schedule impact of these changes if this is approved prior to 3/21/05. RLM has reviewed and approved these proposed changes and the processing as a “fast response” ECP. Impacted WBS Elements: WBS 14 Impacts of Change (Briefly Describe): ECN-4965 has details Assessment of Other Options: None. These are primarily editorial and/or clarifications. List Attachments, Impacted Documents, etc. Contract addendum 6-2 that incorporates these changes ECN-4965 Detailed responses |