| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Reiersen | Date: 03/30/2005 |
| ECP No: 028 | ECP Title: RFD-14-001 |
| Required Reviewers |
| Required Reviewers for this ECP: None |
| ECP Approval Level Expedited ECP? Yes No Change Level:3 Project Approving Official: 3a Engineering Manager |
| Actions Approve RFD-14-001 which approves EIO’s request to locate the pattern/casting identification numbers for Type A coils in the alternate locations shown in Attachment 2 of the RFD. Notify EIO. Post RFD on Supplier FTP site and Engineering Web. Drawing SE-141-114 shows the reference location of the pattern/casting identification number for Type A coils. No change in that drawing is planned, at least not until all of the Type A coils are fabricated. |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Under Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: | Date: |
| Overview of Change Type of of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Simplify MCWF fabrication Impacted WBS Elements: WBS 141 Impacts of Change (Briefly Describe): No significant impact identified with this change other than simplifying MCWF fabrication. Assessment of Other Options: Not approving the change would have been unnecessarily burdensome to the supplier (EIO). |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: | Date: |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. NCSX-RFD-14-001 Description of Change: Approve EIO’s request to locate the pattern/casting identification numbers for Type A coils in the alternate locations shown in Attachment 2 of the RFD. |