| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |  |  |  |  |
| Originator: Wayne Reiersen |  |  | Date: September 7, 2005 |  |
| ECP No: 037 |  | ECP Title: GRD Revision 3 |  |  |
| Required Reviewers |  |  |  |  |
| Required Reviewers for this ECP: Hutch Neilson, Brad Nelson, Mike Zarnstorff, Larry Dudek, Al vonHalle, Dave Johnson, Erik Perry, Judy Malsbury, Jerry Levine |  |  |  |  |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |  |  |  |  |
| Actions Finalize and approve GRD by September 30th. |  |  |  |  |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |  |  |  |  |
| Change Level | Approving Official |  | Approval? | Signature |
| 3 | NCSX Project Manager |  | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager |  | Yes No |  |
| 2 | NCSX Federal Project Director |  | Yes No |  |
| 1 | Associate Director OFES |  | Yes No |  |
| 0 | Deputy Secretary of Energy |  | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |  |
| Originator: Wayne Reiersen | Date: September 7, 2005 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Updated GRD Appendix A, Technical Data Sheet to reflect updates. Impacted WBS Elements: WBS 14, WBS 13, & WBS 4 Description of Change (Briefly Describe): Updated Appendix A -Technical Data Sheet based on simulations performed with the following changes: - Updated modular coils to have one additional turn per pancake; - Updated modular coil conductor parameters consistent with the Modular Coil Conductor Specification (NCSX-CSPEC-142-03-01); - Updated PF coil cross-sections consistent with the PF System General Arrangement (SE132-000) and conductor design (Detail Y of SE132-050); - Updated TF coil conductor per SC131-014; and - Updated total cabling loop resistance per NCSX B-4F1005 SH 1800C in simulations for First Plasma and Field Line Mapping Scenarios. Used current waveforms in “NCSX CD4 with C-site Supplies”, M. Zarnstorff, dated 18 August 2004 directly for those simulations. Assessment of Other Options: None. List Attachments, Impacted Documents, etc. (1) General Requirements Document Draft A to Revision 3 – NCSX-ASPEC-GRD-03-dA |  |