| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| ECP No: 045 | ECP Title: May 2006 PMB Update |
| Required Reviewers |
| Required Reviewers for this ECP: Hutch Neilson, Wayne Reiersen, Brad Nelson, Larry Dudek, Mike Williams |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Update PMB by June 9, 2006 (see Greg’s comments of 6/8) – do use this ECP to status May or ECP-043? |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-045 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Update of costs to date plus update of estimate to complete. Impacted WBS Elements: ALL WBS Elements Impacts of Change (Briefly Describe): Re-align the project PMB (BCWS) by recognizing; The additional cost incurred for retired risk ($510k); Re-evaluated scope requirements including estimates for future scope (net +$39k); and Realigning the project schedule consistent with estimated cost to complete. This change requires the drawdown of $549k of contingency from $8,720k to $8,171k. It should be noted that while the Project expects a credit for FY2006 end-of-year rate changes, this has not been taken into account in this ECP. This change does not impact Level I or II milestones. The project total float has increased from 5 to 6 month as a result of schedule optimizations. Much of the cost increases documented in this ECP were offset by non-CD-4 scope reductions primarily in the I&C and electrical power systems. To ensure that the required safeguards and vigilance to the CD-4 deliverables is met the project has drafted a "Safe startup and Control" plan. This plan depicts those controls, actions, documents, sub-system procedures, ES&H requirements necessary to meet the CD-4 requirements for the Stellarator Acceptance Testing and Magnetic Configuration Studies phase of the NCSX Project. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-045 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. 1) Detailed resource loaded schedule 2) ECP-43 vs ECP-45 budget comparison table Description of Change: WBS Total Change Unrecoverable Cost Variances Estimate to Complete Change |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-045 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| Continuation Sheet: Description of Change: WBS Total Change Unrecoverable Cost Variances Estimate to Complete Change |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-045 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| Continuation Sheet: Description of Change: WBS Total Change Unrecoverable Cost Variances Estimate to Complete Change |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-045 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| Continuation Sheet: Description of Change: WBS Total Change Unrecoverable Cost Variances Estimate to Complete Change |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-045 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | Date: June 8, 2006 |
| Continuation Sheet: Description of Change: WBS Total Change Unrecoverable Cost Variances Estimate to Complete Change |