| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Mike Kalish | Date: April 10, 2006 |
| ECP No: 046 | ECP Title: Update of TF Coil Assembly Requirements |
| Required Reviewers |
| Required Reviewers for this ECP: J.Chrzanowski, L. Dudek, B. Nelson, W. Reiersen, J. Levine, J. Malsbury, I. Zatz |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Update CSPEC 131-01-01 (draft) by April 14th. Update SOW 131-03 (draft) by April 14th. |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP- 046 |
| Originator: Mike Kalish | Date: April 10, 2006 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Decision made to only have one type of one type of coil assembly lead orientation vs. two. Simplifies procurement. Impacted WBS Elements: 131 Impacts of Change (Briefly Describe): Deleted references to two versions of the coil assembly (left and right) lead orientation. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Assessment of Other Options: After discussions, decided that having only one version would simplify procurement and likely lead to cost savings when contract awarded. List Attachments, Impacted Documents, etc. Draft TF Coil Assembly CSPEC (CSPEC-131- -01-01) Draft TF Coil Assembly SOW (SOW-131-03-01) |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP- 046 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Mike Kalish | Date: April 10, 2006 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) Description of Change: Changes to CSPEC: Section 3.1 - Deletes references to two versions of the coil assembly, Right and Left Leads. Section 5.1 - Deletes drawing references to obsolete left lead drawings – made consistent format to MCWF and VVSA CSPECs. Changes to SOW: Section 1.1 - Deletes references to two versions of the coil assembly, Right and Left Leads. Section 3 - Deletes drawing reference to buying 9 of each type of coil. Section 5 - Deletes drawing references to obsolete left lead drawing. |