| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Bob Simmons | Date:July 14, 2006 |
| ECP No: 047 | ECP Title: Update of MCWF CSPEC |
| Required Reviewers |
| Required Reviewers for this ECP: Dave Williamson, Brad Nelson, Judy Malsbury, Wayne Reiersen, Frank Malinowski, Jerry Levine, Phil Heitzenroeder, Hutch Neilson |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Update and issue CSPEC Rev 12 by August 1, 2006 |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP-047 |
| Originator: Bob Simmons | Date: July 14, 2006 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Periodic update of CSPEC (NCSX-CSPEC-141-03) – this will be Revision 12. Impacted WBS Elements: WBS 14 Impacts of Change (Briefly Describe): The following sections were updated: Section 4.2.6 to reflect revised poloidal break inspection/tolerances. Tables 6-1, 6-2, and 6-3 updated to reflect latest list of models and drawings. Table 6-4 updated to reflect approved RFDs. Table 7-2 updated to reflect latest inspection point data. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Assessment of Other Options: None – all the above changes have been reflected in approved ECNs, RFDs, and rapid-response authorization – this merely incorporates all those changes. List Attachments, Impacted Documents, etc. NCSX-CSPEC-141-03-012-dB |