| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Ron Strykowsky | Date: July 25,2006 |
| ECP No: 050 | ECP Title: Internal Reprogramming of WBS 3 Budget |
| Required Reviewers |
| Required Reviewers for this ECP: Hutch Neilson, Wayne Reiersen, Brent Stratton, Larry Dudek, Judy Malsbury, Jerry Levine |
| ECP Approval Level Expedited ECP? Yes No Change Level: 3 Approving Official: NCSX Project Manager |
| Actions Update PMB by July 31,2006 |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP- |
| Originator: Ron Strykowsky | Date: July 25,2006 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Reprogram internal budget. Impacted WBS Elements: WBS 31 - Job 3101 Magnetic diagnostics Impacts of Change (Briefly Describe): Re-allocate budget. No impact to contingency or project schedules. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No List Attachments, Impacted Documents, etc. None Description of Change: WBS 39 - Job 3101 Magnetic diagnostics: Work scope for the modular coil shell saddle loops has been deleted. Re-allocate cost savings toward current cost variances within same job. Approx $59k of eliminated scope to partially offset $119k of cost variances in the design and fabrication of VVSA saddle loops. |