| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-52 |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Ron Strykowsky | October 25, 2006 |
| ECP No: 052 | ECP Title: FY2007 Replanning, Risk Retirement, and Estimate Updates. |
| Required Reviewers |
| Required Reviewers for this ECP: Hutch Neilson, Wayne Reiersen, Brad Nelson, Larry Dudek, Mike Williams, Judy Malsbury, Jerry Levine |
| ECP Approval Level Expedited ECP? Yes No Change Level: 2 Approving Official: |
| Actions Update PMB by October 31,2006 |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-52 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP-052 |
| Originator: Ron Strykowsky | October 25, 2006 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Replanning and estimating of project scope. Impacted WBS Elements: ALL Impacts of Change (Briefly Describe): Drawdown contingency to recognize cost over-runs for risk retired in FY06 as well as re-estimated work scope for the completion of the project. Contingency will be applied to jobs whose risks have been retired by adjusting the BCWP already reported. All uncompleted work will be rescheduled into FY07, 08 and 09 thus adjusting the BCWS profile. 1) Drawdown $374k of contingency for retired work scope. 2) Drawdown $873 of contingency due to estimate growth for remaining work scope. Total drawdown of contingency is $1,247k. Contingency has been reduced from $7,874k to $6,627k. Based on the budgeted cost of work remaining ($29,726) this represent a gross contingency balance of 22%. Actual contingency free balance including a carried over cost variance of $1,398k equals $5,229 or 17.6%. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-052 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | October 25, 2006 |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-052 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | October 25, 2006 |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-52 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Ron Strykowsky | October 20, 2006 |
| Attachments: Updated Bar Charts ECP Details |