| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |
| Originator: Bob Simmons | Date: July 30, 2007 |
| ECP No: 055 | ECP Title: Updated Modular Coil and GRD Requirements |
| Required Reviewers |
| Required Reviewers for this ECP: J.L. Anderson, Hutch Neilson, W. Reiersen, B. Nelson, L. Dudek, A. vonHalle, E. Perry, M. Zarnstorff, J. Levine, J. Malsbury, D. Williamson, J. Chrzanowski |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |
| Actions Updated CSPEC-142-05 - will be Rev 1; CSPEC-185-01 – will be Rev 1; and GRD (ASPEC-GRD) – will be Rev 5. |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |
| Change Level | Approving Official | Approval? | Signature |
| 3 | NCSX Project Manager | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager | Yes No |  |
| 2 | NCSX Federal Project Director | Yes No |  |
| 1 | Associate Director OFES | Yes No |  |
| 0 | Deputy Secretary of Energy | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP- 055 |
| Originator: Bob Simmons | Date: July 30, 2007 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Updated GRD requirements to reflect most recent design requirements and updated Modular Coil Assembly CSPEC to include Type A and Type B modular coil requirements. Impacted WBS Elements: All Impacts of Change (Briefly Describe): CSPEC-142-05 to add in Type A and B Modular Coil Assembly requirements. CSPEC-185-01 to reflect disposition of NCR3715 to accept changes to Sections 4.2.2.1.2 (Electrical Isolation) to 600V vs. original 5000V and to Section 4.2.5.1 (Temperature Sensing) to change to 1.5 Mohms at 500V vs. the original 1.0 Mohms at 5000V. GRD to: Section 3.2.3.1.1 - Increased maximum lift from 30 tons to 45 tons to reflect the crane upgrade in the test cell; Section 3.2.1.5.3.3.2 – modified requirements to reflect use of PF1A in the initial configuration. Appendix A – revised technical data sheet for initial operation consistent with the use of PF1A coils, limiting the power supply I2t to less than 1.5s. Section 3.3.1.1 – added permeability requirements for materials, welds, and attaching hardware outside the cryostat. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Use as is. Specs updated to reflect designs already implemented. Assessment of Other Options: None |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) ECP-055 |
| --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) |
| Originator: Bob Simmons | Date: July 30, 2007 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. CSPEC-142-05-01 CSPEC-185-01-01 ASPEC-GRD-05 |