| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |  |  |  |  |
| Originator: Mike Kalish |  |  | Date: September 11, 2007 |  |
| ECP No: 057 |  | ECP Title: Update of TF Coil CSPEC |  |  |
| Required Reviewers |  |  |  |  |
| Required Reviewers for this ECP: J.L. Anderson, J. Chrzanowski, L. Dudek, I. Zatz, P. Heitzenroeder, J. Levine, W. Reiersen |  |  |  |  |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |  |  |  |  |
| Actions Update CSPEC NCSX-CSPEC-131-01 (Product Specification for the TF Coil Assembly) |  |  |  |  |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |  |  |  |  |
| Change Level | Approving Official |  | Approval? | Signature |
| 3 | NCSX Project Manager |  | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager |  | Yes No |  |
| 2 | NCSX Federal Project Director |  | Yes No |  |
| 1 | Associate Director OFES |  | Yes No |  |
| 0 | Deputy Secretary of Energy |  | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP-057 |  |
| Originator: Mike Kalish | Date: |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: Updated CSPEC to correct DC Resistance and Flow Characteristics. Procurement updating contract for other reasons, but need to update specification to reflect correct requirements. No change in contract anticipated because of these changes. Impacted WBS Elements: 13 Impacts of Change (Briefly Describe): - Updated Section 3.2.1.2.1 (DC Resistance) to correct resistance – original specification was for one layer and not four. Changes from 1190 micro-Ohms to 4760 micro-Ohms. - Updated Section 3.2.1.3.2 (Flow characteristics) to correct pressure drop – original specification was for one layer and not four. Changes from 11.8 liters/min to 5.11 liters/minute. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Use as is. Assessment of Other Options: None List Attachments, Impacted Documents, etc.: NCSX-CSPEC-131-01 (will become Revision 3) |  |