| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |  |  |  |
| --- | --- | --- | --- | --- |
| COVER PAGE (TO BE COMPLETED BY SYSTEMS ENGINEERING SUPPORT MANAGER) |  |  |  |  |
| Originator: Bob Simmons |  |  | Date: October 29, 2007 |  |
| ECP No: 058 |  | ECP Title: Update of VV & Station 1 FPA Requirement Documents |  |  |
| Required Reviewers |  |  |  |  |
| Required Reviewers for this ECP: J.L. Anderson, H. Neilson, P. Heitzenroeder, P. Goranson, R. Ramakrishnan, P. Sichta, M. Viola, L. Dudek, C. Phelps, J. Malsbury, J. Levine, M. Zarnstorff, F. Malinowski, W. Reiersen, B. Nelson |  |  |  |  |
| ECP Approval Level Expedited ECP? Yes No Change Level: Approving Official: |  |  |  |  |
| Actions - Prepare NCSX-specific Grounding CSPEC by 12/1/2007 - Update the NCSX-BSPEC-12 (Vacuum Vessel SRD) by 12/1/2007 - Update NCSX-CSPEC-185-01 (Station 1 Field Period Assembly) by 11/15/2007 - Updated NCSX-prl-12-002 (Product Requirements List for the Vacuum Vessel Heater Tapes) by 10/22/2007 - Update NCSX-PRL-012-003 (Product Requirements List for the Vacuum Vessel System Thermocouples) by 10/22/2007 - Updated NCSX-PRL-012-004 (Product Requirements List for the Thermal Insulation) by 10/24/2007 |  |  |  |  |
| APPROVALS (TO BE COMPLETED BY APPROVING OFFICIALS) |  |  |  |  |
| Change Level | Approving Official |  | Approval? | Signature |
| 3 | NCSX Project Manager |  | Yes No |  |
| 3a (Expedited ECP) | NCSX Engineering Manager |  | Yes No |  |
| 2 | NCSX Federal Project Director |  | Yes No |  |
| 1 | Associate Director OFES |  | Yes No |  |
| 0 | Deputy Secretary of Energy |  | Yes No |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP- 058 |  |
| Originator: Bob Simmons | Date: October 29, 2007 |
| Overview of Change Type of ECP: EXPEDITED STANDARD Type of Change: TECHNICAL COST SCHEDULE EDITORIAL (Check all that Apply) Reason for Change: - BSPEC – incorrectly identifies in Section 3.3.2 (Electrical Grounding) a nonexistent “NCSX Grounding Specification for Personnel and Equipment Safety” => need to develop this specification for the NCSX Project. - Station 1 FPA CSPEC - Clarify pressure range and pressure flow requirements. - PRLs for Heat Tapes and Thermocouples – clarify electrical isolation requirements as specified in the Station 1 FPA CSPEC. Impacted WBS Elements: WBS 12 & WBS 18 Impacts of Change (Briefly Describe): - Prepare new NCSX Grounding Specification for Personnel and Equipment Safety - VV BSPEC -Correct SRD to reflect proper electrical safety requirement. - FPA CSPEC - Original flow test requirements would have necessitated purchase of expensive components and test equipment, when original requirement was only to check for blockages. These revised requirements will satisfy that need. - PRLs for Heater Tapes and Thermocouples – clarify electrical isolation requirements for future procurements. - PRL for Thermal Insulation – replace obsolete “aerogel” silica with “Pyrogel 6671” Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? “Use as is” – thermocouples as per revised NCR-3719 (Rev 1). Assessment of Other Options: None – original disposition to NCR of “return to vendor” determined to be incorrect. |  |

| NATIONAL COMPACT STELLARATOR PROJECT Engineering Change Proposal (ECP) |  |
| --- | --- |
| PART I (TO BE COMPLETED BY ORIGINATOR) ECP- 058 |  |
| Originator: Bob Simmons | Date: October 29, 2007 |
| Detailed Description of the Change: (Use Continuation Sheets and/or Attach Information/Sketches, As Needed) List Attachments, Impacted Documents, etc. - None. Description of Change: - Prepare new NCSX CSPEC (NCSX-CSPEC-41-01-00) to reflect specific NCSX Project grounding requirements - VV BSPEC – revise Section 3.3.2 (Electrical Grounding) to replace, in subparagraphs a., b., & c., the reference to the “NCSX Grounding Specification for Personnel and Equipment Safety” with the specific CSPEC reference developed above in step #1. - Station 1 FPA CSPEC - Pressure range and Pressure-Flow Requirements: Change CSPEC 185-01-01, paragraph 4.2.1.1 to read: - “The heating/cooling system shall be leaked checked with helium gas at 300 psig in accordance with ENG-014.” - “The region around the compression fittings shall be checked with a helium leak detector tuned to 1 x 10-5 torr-l/s. Acceptance criteria shall be no detectable leaks.” - PRLs - PRL-12-002 (Heater Tapes) – Revise Section 2.3.3 (Heater Construction) to add CSPEC electrical isolation requirement of “>10.0 MOhms at a minimum of 600V”. - PRL-12-003 (Thermocouples) - Revise Section 2.1 (Item Definition) to add CSPEC electrical isolation requirement of “>1.5 MOhms at a minimum of 500V” and Section 2.2 (Characteristics) to read: “Similar to type XCIB-E, Style 4 (Ungrounded) - PRL-12-004 (Thermal Insulation) – Revise Section 1.2.1(Insulation Material) – deleted “aerogel” & replaced with “Pyrogel 6671” - Substitution of insulation material since original no longer made |  |