| NCSX RFD Part II | Number: NCSX-RFD-12-002-R1 |  | RFD Description: NCSX Vessel Port Manufacture – Material Change |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| RLM Recommended Disposition: Approve Do Not Approve (If recommendation is to approve, ECP will be assigned) Additional remarks: - Approved - substitution of sch 10 for the 2 1/2" sch 40 pipe is accepted. - Not Approved - the substitution of Haynes Alloy for Inconel is rejected. - Since this does not impact the design, only the pdf drawings need to be updated to add the note. At the next revision of the ProE model and drawings, the notes on the pdf drawing will be incorporated. - The CSPEC should be updated within 30 days to list this and other approved deviations (new Appendix B). |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: (Include ECP Number): ECP-027 |  |  |  |