| NCSX RFD Part I | Number: NCSX-RFD-12-006 | RFD Description: NCSX Vessel Port Manufacture |
| --- | --- | --- |
| Initiator: Doug McCorkle | Organization: Major Tool and Machine |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02 |
| Cost Impact: (If none, so state NONE |
| Schedule Impact: (If none, so state) NONE |
| Quality Impact: (If none, so state) NONE |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02 |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) Sch 40 pipe is short supply (See deviation request NCSX-RFD-12-005). Request deviation to manufacture the 2.5” and 3.5” Pipe from 0.25” plate – will roll and weld plate. Follow ASTM B705 as a guideline during production. The material certification will be ASTM B443 |
| Attachments: NONE |
| Initiator Signature: Doug McCorkle Date: May 25, 2005 |

| NCSX RFD Part II | Number: NCSX-RFD-12-006 | RFD Description: NCSX Vessel Port Manufacture |
| --- | --- | --- |
| RLM: Brad Nelson | Organization: ORNL |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state) NONE |
| RLM Recommended Disposition: Approve Do Not Approve (If recommendation is to approve, ECP will be assigned) Additional remarks: Cognizant Engineer Comments: Need to confirm whether there is also shortage of 2.5” Sch10 ASTM 625 (one trade name is Inconel) piping. If necessary to fabricate this piping, the 3/16” ASTM 625 plate is more appropriate for the 2.5” Sch10 pipe (RFD NCSX-12-002R1 previously authorized substitution of Sch10 pipe for Sch40 pipe for the 2.5 inch pipe). RLM Comments: PTR has confirmed with MTM that the 2.5” Sch10 pipe is in house, but since this material is also in scarce supply, this deviation is a “just in case” scenario. Based on that, this RFD is approved subject to the following stipulations: Use of ASTM 625 ¼” plate is authorized to manufacture the 3.5” Sch40 pipe Use of ASTM 625 3/16” plate is authorized to manufacture any additional 2.5” Sch10 pipe as needed. |
| RLM Signature: |
| Project Disposition: (Include ECP Number): ECP-032 |