| NCSX RFD Part I | Number: 12-008 |  | RFD Description: Change in Seal and Port Cover Material |
| --- | --- | --- | --- |
| Initiator: D. McCorkle |  | Organization: Major Tool |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.): Drawings SE121-099 (Seal) and SE121-091 (Blank Cover) |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state NONE) |  |  |  |
| Quality Impact: (If none, so state) NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.): Drawings SE121-099 (Seal) and SE121-091 (Blank Cover) |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) DEVIATION: In accordance with the disposition of RFD-12-007, this deviation requests formal authorization to produce SE121-099 Seal and SE121-091 Blank Cover to 316L Stainless Steel instead of Alloy 625. Justification: Potential cost savings. |  |  |  |
| Attachments: |  |  |  |
| Initiator Signature: Doug McCorkle Date: September 12, 2005 |  |  |  |

| NCSX RFD Part II | Number: 12-008 |  | RFD Description: Change in Seal and Port Cover Material |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: Paul Goranson: The seals which will stay with the VV after testing must remain inconel. The cover plates must remain Inconel to avoid problems during bakeout. |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. Approved. ECP and ECN will be processed by October 31st to reflect this authorized material substitution. Not Approved. Reason(s) for disapproval: Material must remain as Inconel. NCSX Systems Engineering Support Manager |  |  |  |