| NCSX RFD Part I | Number: 12-012 |  | RFD Description: NCSX VVSA Thermal Cycle |
| --- | --- | --- | --- |
| Initiator: Doug McCorkle |  | Organization: Major Tool and Machine |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02-06 |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state: NONE |  |  |  |
| Quality Impact: (If none, so state): NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02 Sections 3.2.1 and 4.2.1 |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) DEVIATION for the first VVSA (per conversation with PPPL/ORNL preauthorizing these changes): Request minimum thermal cycle temperature for the first 120° segment increased to 100C instead of “room temperature” to reduce time for the insulated vessel to reach minimum temperature before ramping back up thereby to providing relief to Major Tool’s cost of thermally cycling the vessel. Request reducing the thermal cycle requirement for the first 120° segment from three cycles to two cycles to provide relief to Major Tool’s cost of thermally cycling the vessel. Request reducing the total hold time at temperature for the first 120° segment from 48 hours to 40 hours to provide relief to Major Tool’s cost of thermally cycling the vessel. |  |  |  |
| Attachments: N/A |  |  |  |
| Initiator Signature: Doug McCorkle Date: 14Feb2006 |  |  |  |

| NCSX RFD Part II | Number: 12-012 |  | RFD Description: NCSX VVSA Thermal Cycle |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: This deviation only applies to the first 120° VVSA segment. PPPL judged that the technical benefit of completing the testing as specified was far less than the technical risk to the Project of having MTM complete the testing in the manner that the testing was being done. PPPL provided verbal guidance on Friday, February 12th, that stopping after two cycles and 40 hours was acceptable. Discussions underway to determine path forward on remaining two 120° VVSA segments. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Use first 120° VVSA segment as is pending resolution of NCR’s related to the thermal cycle. |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. ECP - assigned and processed. Not Approved. Reason(s) for disapproval: |  |  |  |