| NCSX RFD Part I | Number: 12-012 |  | RFD Description: NCSX VVSA Thermal Cycle |
| --- | --- | --- | --- |
| Initiator: Doug McCorkle |  | Organization: Major Tool and Machine |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02 |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state: NONE |  |  |  |
| Quality Impact: (If none, so state): NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02 Section ??? |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) DEVIATION: Request reducing the thermal cycle requirement for the first 120 D segment from three cycles to two cycles. Request reducing the total hold time at temperature from 48 hours to 40 hours. WHY??? IMPACT??? |  |  |  |
| Attachments: |  |  |  |
| Initiator Signature: Doug McCorkle Date: 14Feb2006 |  |  |  |

| NCSX RFD Part II | Number: 12-012 |  | RFD Description: NCSX VVSA Thermal Cycle |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. ECP - assigned and processed. Not Approved. Reason(s) for disapproval: |  |  |  |