| NCSX RFD Part I | Number: 12-013 | RFD Description: NCSX VVSA Thermal Cycle |
| --- | --- | --- |
| Initiator: Mike Viola | Organization: PPPL |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) : NCSX-CSPEC-121-02-06 Sections 3.2.1 and 4.2.1 |
| Cost Impact: (If none, so state): NONE |
| Schedule Impact: (If none, so state: NONE |
| Quality Impact: (If none, so state) : NONE |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.): NCSX-CSPEC-121-02-06 Sections 3.2.1 and 4.2.1 |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) RFD-12-012 waived the requirement for the third thermal cycling of the first 120D VVSA segment. It was determined that that the technical benefit of completing the testing as specified for the first 120D VVSA segment was far less than the technical risk due to temperature excursions (see NC19232) to the Project of having MTM complete the testing in the manner that the testing was being done. After due consideration of the technical benefits vs. risks and the fact that the first 120D VVSA proved to be leak tight, it was determined that the thermal cycling requirements contained in the CSPEC Sections 3.2.1 and 4.2.1 could be waived for the second and third 120D VVSA segment. This RFD requests that this requirement be waived. |
| Attachments: |
| Initiator Signature: Mike Viola |

| NCSX RFD Part II | Number: 12-013 | RFD Description: NCSX VVSA Thermal Cycle |
| --- | --- | --- |
| RLM: Brad Nelson | Organization: PPPL |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |
| RLM Recommendation: Approve Do Not Approve Additional remarks: NCSX-CSPEC-12-02-06 will be revised within next month to delete the thermal cycling requirement. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Second and third 120D VVSA segments should not be thermally cycled. Thermal cycling requirements contained in the CSPEC Sections 3.2.1 and 4.2.1 will be deleted. |
| RLM Signature: |
| Project Disposition: Approved. No ECP required. Approved. ECP will be assigned and processed. NCSX Systems Engineering Support Manager Not Approved. Reason(s) for disapproval: |