| NCSX RFD Part I | Number: 12-014 |  | RFD Description: Eliminate Weld Relief on End Covers |
| --- | --- | --- | --- |
| Initiator: Doug McCorkle |  | Organization: MTM |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) SE121-091 and NCSX-CSPEC-12-02 (Section 6 – Drawings) |  |  |  |
| Cost Impact: (If none, so state) None |  |  |  |
| Schedule Impact: (If none, so state) None |  |  |  |
| Quality Impact: (If none, so state) None |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.): Drawing SE121—91 -- zone G-4 Dimension: .13 (3x) |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) Deviation Requested: Request omitting the groove defined by these dimensions. Justification: This requirement on the drawing was added to facilitate the way that PPPL expected MTM to perform leak checking. MTM is performing leak checking in a different fashion and therefore this requirement is no longer needed. |  |  |  |
| Attachments: |  |  |  |
| Initiator Signature: Doug McCorkle/M. Viola Date: 20Feb2006 |  |  |  |

| NCSX RFD Part II | Number: 12-014 |  | RFD Description: Eliminate Weld Relief on End Covers |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: PPPL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: It is a feature that we do not need anymore, since they (MTM) are doing all the leak checking completely differently than we imagined. |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. Approved. ECP-044 will be processed to fold this updated drawing into the CSPEC. NCSX Systems Engineering Support Manager Not Approved. Reason(s) for disapproval: |  |  |  |