| NCSX RFD Part I | Number: 12-021 |  | RFD Description: NCSX VVSA Flange Seal Holes |
| --- | --- | --- | --- |
| Initiator: Mike Viola |  | Organization: PPPL |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) SE121-095 zones G7 E6 |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state: NONE |  |  |  |
| Quality Impact: (If none, so state): NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) Drawing specifies a contoured groove (.06 deep x .25 wide all around). |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) Weld closed or omit the 1/8” holes on the seals installed on the VVSA Period Assembly Seals. The holes should be left per the drawing for the loose seals. |  |  |  |
| Attachments: N/A |  |  |  |
| Initiator Signature: Mike Viola Date: 27Apr2006 |  |  |  |

| NCSX RFD Part II | Number: 12-021 |  | RFD Description: NCSX VVSA Flange Seal Holes e |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: The impacted drawing will NOT be revised at this time. Rather the “stamp” process as per PROC-007 will be utilized. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. ECP will be assigned and processed. Not Approved. Reason(s) for disapproval: |  |  |  |