| NCSX RFD Part I | Number: 14-017 | RFD Description: Thermocouple Hole Changes |
| --- | --- | --- |
| Initiator: Mike Griffith and Phil Heitzenroeder | Organization: Major Tool and PPPL |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) |
| Cost Impact: (If none, so state): NONE |
| Schedule Impact: (If none, so state: NONE |
| Quality Impact: (If none, so state):NONE |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.): SE141-114 |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) From: Griffith, Mike [mailto:mgriffith@majortool.com] Sent: Thursday, March 30, 2006 4:15 PM To: NKHFlowen@aol.com; royjratc-aol-com-offsite Cc: pdjord@sbcglobal.net; Bowling, Kevin Subject: Request for change to 2nd thermocouple on the A casting Since we have yet to revise the drawing for thermocouple changes for section TC1-TC1, we would also like permission to change the configuration of the thermocouple at TC2 also. By opening up the start of the hole to 5/8”, it will help to reduce the risk of breaking the ¼” drill. I have put together a short description of what we are proposing and also attached the Rapid Response from the first thermocouple request for reference. Thanks. |
| Attachments: Sketches from MTM on proposed change. |
| Initiator Signature: Mike Griffith(MTM)/Phil Heitzenroeder |

| NCSX RFD Part II | Number: 14-017 | RFD Description: Thermocouple Hole Changes |
| --- | --- | --- |
| RLM: Brad Nelson | Organization: ORNL |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |
| RLM Recommendation: Approve Do Not Approve Additional remarks: This RFD is only applicable to the Type A castings. ECN-5105 will reflect these changes. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? |
| RLM Signature: |
| Project Disposition: Approved. No ECP required. Approved. ECP will be assigned and processed. NCSX Systems Engineering Support Manager Not Approved. Reason(s) for disapproved. |