| NCSX RFD Part I | Number: 14-019 |  | RFD Description: Adding Lifting Holes in Poloidal Break Shims |
| --- | --- | --- | --- |
| Initiator: Mike Giffith |  | Organization: MTM |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) - SE141-048 (MC Poloidal Break Shim Assembly Type-A) - SE141-058 (MC Poloidal Break Shim Assembly Type-B) - SE141-078 (MC Poloidal Break Shim Assembly Type-C) |  |  |  |
| Cost Impact: (If none, so state) : NONE |  |  |  |
| Schedule Impact: (If none, so state: NONE |  |  |  |
| Quality Impact: (If none, so state): Incorporation of these proposed changes will improve MTM manufacturing processing of remaining MCWFs not yet shipped. |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.): Revise identified drawings to provide lifting holes in Poloidal Break Shims. |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) To add lifting holes in the poloidal shims as per the attached e-mail request from Mike Griffith. Will only impact MCWFs not yet shipped. |  |  |  |
| Attachments: E-mail (Griffiths to N.K. Flowers) dated April 5, 2006. |  |  |  |
| Initiator Signature: Mike Griffith Date: April 5, 2006 |  |  |  |

From: Griffith, Mike [mailto:mgriffith@majortool.com]

Sent: Wednesday, April 05, 2006 11:51 AM

To: NKHFlowen@aol.com; royjratc-aol-com-offsite

Cc: Bowling, Kevin

Subject: Request for Lifting holes in Poloidal Break Shims

In order to assist in the intermediate and final assembly of the poloidal break shims in the remaining C's and in all of the A and B shims, we are requesting the addition of a 3/8-16 hole in both ends of the shim to be used for lifting.  The drawing below is a C shim showing the approximate location of the holes.   Please review and forward this request to PPPL.  Thanks.

From: Griffith, Mike [mgriffith@majortool.com]

Sent: Wednesday, April 12, 2006 10:32 AM

To: Bob Simmons

Cc: Phil Heitzenroeder; NKHFlowen@aol.com; Bowling, Kevin

Subject: RE: Clarification on Which MCWFs will Have the Proposed Lifting

Holes

Bob,

The lifting holes would be incorporated into C6 and all of the A and B shims.  C5 is beyond this.  Thanks.

| NCSX RFD Part II | Number: 14-019 |  | RFD Description: Adding Lifting Holes in Poloidal Break Shims |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: No drawings will be changed – stamp will be added to pdf drawing to reflect this RFD. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? C Castings already shipped will not be changed (C1 through C5) and will be used as is. Remaining castings will reflect this change. |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. ECP will be assigned and processed. Not Approved. Reason(s) for disapproval: |  |  |  |