| NCSX RFD Part I | Number: 14-025 | RFD Description: B Castings Counterbore Options |
| --- | --- | --- |
| Initiator: M. Grittith | Organization: Major Tool |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) What drawings?? |
| Cost Impact: NONE |
| Schedule Impact: NONE |
| Quality Impact: NONE |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) What drawings?? |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) In order to expedite the rework of B1 and B2, MTM is requesting the option to bore the counterbore relief as shown on the attached figures for Hole 11 on the D flanges. |
| Attachments: Figures of proposed counterbore details. |
| Initiator Signature: M. Grittith Date: 10/3/2006 |

Attachment

| NCSX RFD Part II | Number: 14-025 | RFD Description: B Castings Counterbore Options |
| --- | --- | --- |
| RLM: Brad Nelson | Organization: ORNL |
| Impact on Interfaces with Other WBS Elements/Items: NONE |
| RLM Recommendation: Approve Do Not Approve Additional remarks: This proposed modification was approved for the rework of B1 and B2 (see attached fast response). This RFD approves the same modifications for the remaining B castings B3 through B6. Should the impacted drawings be formally revised or should the “stamp” process outlined in NCSX Procedure PROC-007 be utilized? No, a formal revision required to the drawing or specification is required “Stamp” process outlined in PROC-007 is authorized. If the change is substantial, a revision to the impacted drawings will be required after the third RFD stamp marking a substantial revision is placed on the drawing. This change is NOT substantial and no update to the drawing will ever be required => in this case the “3” RFD stamp process does NOT apply. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? Rework B1 and B2 as shown on attachment to this RFD. |
| RLM Signature: |

| NCSX RFD Part II | Number: 14-025 | RFD Description: B Castings Counterbore Options |
| --- | --- | --- |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. ECP - assigned and processed. Not Approved. Reason(s) for disapproval: |