| NCSX RFD Part I | Number: RFD 18-004R1 |  | RFD Description: Change in Welding Requirements |
| --- | --- | --- | --- |
| Initiator: Phil Reddell |  | Organization: Vulcan |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) Drawings - SE184-051 - SE184-052 - SE184-056 - SE186-306 - SE186-307 - SE186-308 - SE186-327 - SE186-330 - SE186-332 - SE186-333 - SE 186-352 - SE186-352 - SE186-360 |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state): NONE |  |  |  |
| Quality Impact: (If none, so state): NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) Currently these drawings have a note calling out either GMAW of GTAW. |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) On drawing impacted drawings (listed above) wherever the weld process “GMAW or GTAW” appears replace with “GMAW or FCAW”. |  |  |  |
| Attachments: See except from e-mail from Phil Reddell of Vulcan to Larry Dudek dated April 1, 2008 |  |  |  |
| Initiator Signature: Phil Reddell (Vulcan) Date: April 1, 2008 (see attached e-mail) |  |  |  |

| NCSX RFD Part II | Number: RFD 18-004R1 |  | RFD Description: Change in Welding Requirements |
| --- | --- | --- | --- |
| RLM(s): Design: N/A Manufacturing: L. Dudek |  | Organization: Design: N/A Manufacturing: PPPL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state) |  |  |  |
| Design RLM Recommendations: Manufacturing RLM Rcommendations: Approve Do Not Approve Approve Do Not Approve Additional remarks: Should the impacted drawings be formally revised or should the “stamp” process outlined in NCSX Procedure PROC-007 be utilized and should the specification (or other documents) be updated? No, a formal revision required to the drawing or specification is required “Stamp” process outlined in PROC-007 is authorized. If the change is substantial, a revision to the impacted drawings will be required after the third RFD stamp marking a substantial revision is placed on the drawing. This change is NOT substantial and no update to the drawing will ever be required => in this case the “3” RFD stamp process does NOT apply. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly and what is the impact? |  |  |  |

| NCSX RFD Part II | Number: RFD 18-004R1 |  | RFD Description: Change in Welding Requirements |
| --- | --- | --- | --- |
| RLM(s): Design: N/A Manufacturing: L. Dudek |  | Organization: Design: N/A Manufacturing: PPPL |  |
| Design RLM Signature: N/A Manufacturing RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. Not Approved. Reason(s) for disapproval: |  |  |  |

Attachment:

E-mail from Phil Reddell of Vulcan dated April 1, 2008:

I do however have another question. We would like to use the FCAW method for welding the 2" plate in the wedge pieces No. SE186-352.  The drawing is calling out either GMAW of GTAW. Can we get a variance for this?

Thanks,

Phil Reddell