| NCSX RFD Part I | Number: RFD 18-005 |  | RFD Description: Welding Obstruction s |
| --- | --- | --- | --- |
| Initiator: Phil Reddell |  | Organization: Vulcan |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) Drawings - SE186-330 |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state): NONE |  |  |  |
| Quality Impact: (If none, so state): NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) Currently these drawings have a note calling out either GMAW of GTAW. |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) Vulcan reqeusts that they be permitted to use SMAW to weld part 5 to part 9 due to tight spaces. (See attached e-mail of Phil Reddell to Larry Dudek of May 6, 2008) |  |  |  |
| Attachments: See e-mail from Phil Reddell of Vulcan to Larry Dudek dated May 6, 2008 (Welding Obstruction) |  |  |  |
| Initiator Signature: Phil Reddell (Vulcan) Date: May 6, 2008 (see attached e-mail) |  |  |  |

| NCSX RFD Part II | Number: RFD 18-005 |  | RFD Description: Welding Obstruction |
| --- | --- | --- | --- |
| RLM(s): Design: N/A Manufacturing: L. Dudek |  | Organization: Design: N/A Manufacturing: PPPL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state) NONE |  |  |  |
| Design RLM Recommendations: Manufacturing RLM Rcommendations: Approve Do Not Approve Approve Do Not Approve Additional remarks: Should the impacted drawings be formally revised or should the “stamp” process outlined in NCSX Procedure PROC-007 be utilized and should the specification (or other documents) be updated? No, a formal revision required to the drawing or specification is required “Stamp” process outlined in PROC-007 is authorized. If the change is substantial, a revision to the impacted drawings will be required after the third RFD stamp marking a substantial revision is placed on the drawing. This change is NOT substantial and no update to the drawing will ever be required => in this case the “3” RFD stamp process does NOT apply. Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly and what is the impact? |  |  |  |

| NCSX RFD Part II | Number: RFD 18-005 |  | RFD Description: Welding Obstruction |
| --- | --- | --- | --- |
| RLM(s): Design: N/A Manufacturing: L. Dudek |  | Organization: Design: N/A Manufacturing: PPPL |  |
| Design RLM Signature: N/A Manufacturing RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. Not Approved. Reason(s) for disapproval: |  |  |  |

Attachment:

E-mail from Phil Reddell of Vulcan dated May 6, 2008 (Welding Obstruction):

Re: se186-330 part No. 5 welded to No.9. Because of the tight space between these two parts were not able to get a weld using any of the processes called out. The best method for the tight space is SMAW (stick electrode). Can we get a variance to use this process? It would only need to be on the out side of the part No. 5. We can easily weld between the two No. 5's with GMAW.

Phil