Contingency Specification Rationale Worksheet

| WBS Identifier: 63 | Title: NCSX Cryo Systems |
| --- | --- |
| Originator: G. Gettelfinger | Date: 9 Apr 02 |
|  | Technical | Schedule | Cost | Total |
| Risk Factor (Table 2-1): | 4 | 2 | 5 |  |
| Weighting Factor (Table 2-2): | 4% | 1% | 1% |  |
| Percent | 16% | 2% | 5% | 23% |
| Recommended Contingency Allowance (%): 23% Rationale for Selection of Contingency Allowance: Design based on conceptual requirements. New design but not new technology. Labor utility factor (effectiveness multiplier) not clear for this work environment. Documentation requirements (thoroughness of drafting effort) not stated for this design/installation approach and for this management team. |