NCSX

Field Period Assembly (FPA) Station 1 Sequence Plan

NCSX-Plan_FPA_Station_1_Sequence-00-dA

December 15, 2005

Author: ________________________________________________________________

Tom Brown - WBS Manager for FPA Tooling and Constructability (WBS 186)

Reviewed By: ___________________________________________________________

Mike Viola - Field Period Assembly (FPA) Facility Manager

Reviewed By: ___________________________________________________________

Jerry Levine - PPPL Safety Representative

Reviewed By: ___________________________________________________________

Judy Malsbury, PPPL Quality Assurance

Reviewed By: ___________________________________________________________

Steve Raftopoulos – Lead Metrology Engineer

Reviewed By: ___________________________________________________________

John Edwards – FPA Field Supervisor

Reviewed By: ___________________________________________________________

Brent Stratton – Dimensional Control Coordinator

Reviewed By: ___________________________________________________________

Larry Dudek- RLM for NCSX Manufacturing Facility

Approved By: ___________________________________________________________

Brad Nelson -RLM for Stellarator Core Systems Design and Procurement

Record of Revisions

| Revision | Date | Description of Change |
| --- | --- | --- |
| 0-dA | 12/15/2005 | Initial release |

Table of Contents

1	Purpose	1

2	Applicable Documents	1

3	Assembly sSequences	1

3.1	Overview of Processes	1

3.2	Vacuum Vessel Receipt and Inspection	2

3.3	Replacement of Port Flanges with Station 1 Assembly Flanges	2

3.4	Checking Center of Gravity and Mount of Station 1 Preparation Fixture	3

3.5	Metrology Set-up and Initial Vessel Measurements	4

3.6	Marking of Magnetic Loop and Coolant Line Locations on the Vessel	6

3.7	Vertical Port Component Installations	8

3.8	Installation of Magnetic Flux Templates and Flux Loops	10

3.9	Final Loop Measurements and Heating/Cooling Line Installation	12

3.10	Loop Termination and Verification Check	14

3.11	Preparing and Transfering Completed VV to Holding Area	15

3.12	Mounting Completed Vacuum Vessel Segment of the Station 3 Stand	16

List of Figures

Figure 3-1 Station 1 Port Horizontal Flange	3

Figure 3-2 Heating and Cooling Cryostat Interface Flanges	3

Figure 3-3 Vacuum Vessel in Horizontal Position	4

Figure 3-4 Installation Details	4

Figure 3-5 Arrows Mark Toroidal Direction	5

Figure 3-6Vacuum Vessel 60º Off Vertical Position	6

Figure 3-7  Vacuum Vessel in Rotated Position	6

Figure 3-8 - Template Numbering	7

Figure 3-9  Overlay of the Coolant Lines Over the Diagnostic Loops	8

Figure 3-10  Cryostat Interface Flange	9

Figure 3-11  Installation of Heating Strips	10

Figure 3-12  Installing Loop Templates	11

Figure 3-13 –Installation of Templates	11

Figure 3-14 H/C Support Brackets	13

Figure 3-15  H/C Cryostat Flange, Manifolds and Flex Tubing Installation	13

Figure 3-16 Hard Tubing Installation	14

Figure 3-17  Assembled Vacuum Vessel Segment	16

Figure 3-18 Completed Vacuum Vessel Segment on Station 3 Support Stand	17

# Purpose

The Field Period Assembly process is accomplished at 5 assembly stations:

- Station 1 - Vacuum Vessel Preparation (VVSA receipt Inspection, diagnostic loop and cooling tube installation) - The Field Period Assembly will begin with the VVSA receipt Inspection, followed by the diagnostic loop and cooling tube installation. The Diagnostic loops will be installed using small tabs spot welded to the vessel surface and then the cooling tubes will be installed with studs welded to the surface and clamps applied.

- Station 2 – Modular Coil Half-period Assembly - This station is comprised of a tilting platform that will allow the modular coils to be aligned and bolted together.

- Station 3 – Modular Coil Installation - This station is comprised of a support that will hold the vacuum vessel vertical and allow the modular coils to be rotated (screwed) onto each end of the VVSA, one at a time.  Then the ports will be aligned and welded on. From this point forward, the Assembly will be called the Field Period Assembly.

- Station 4 – Final Field Period Assembly - This station is comprised of a support for the Field Period Assembly and a large column that will be used to support the TF Coils and rotate them onto the Field Period Assembly.

- Station 5 – TF Half-period Assembly - This station is space set aside for minor intermediate operations or storage both between stations and in preparation for transportation to the NCSX Test Cell.

The purpose of this plan is to provide the general sequence of activities for Field Period Assembly Station 1 where each Vacuum Vessel Segment Assembly (VVSA) will be assembled.  It is intended that this plan will provide the basis for the development of a detailed field period assembly procedure for Station 1.

# Applicable documents

The latest versions of the following documents are intended to augment this plan:

- The Field Period Assembly Manufacturing, Inspection, Test , and Quality Assurance Plan (NCSX-MIT/QA-185); and

- The Field Period Assembly Station 1 Dimensional Control Plan (NCSX-PLAN-FPA1DC)

# assembly sequences

## Overview of Processes

There are eleven basic assembly sequences that will be used for assembling a VVSA.  Each of the three VVSA’s will undergo exactly the same sequences.  These are:

- Vacuum Vessel receipt and inspection

- Replacement of Port Flanges with Stage 1 assembly flanges

- Checking the Center of Gravity and then mounting the Vacuum Vessel segment on the preparation fixture

- Metrology Set-Up and Initial Vessel Measurements

- Marking of Magnetic Loop and Coolant Line Locations on the Vessel

- Vertical Port Component Installations

- Installation of Magnetic Flux Templates and Flux Loops on the Vessel

- Final Loop Measurements and Heating and Cooling Line Installation

- Termination of Loops and Verification Checks

- Preparation and Transfer of Completed Vacuum Vessel to Holding Area

- Mounting Completed Vacuum Vessel Assembly on the Stage 3 Stand

## Vacuum Vessel Receipt and Inspection

The sequence of assembly operations are as follow:

- Receipt of the VVSA and performing visual inspections, including metrology measurements.  Efforts should be made to resolve impact of out of tolerance conditions.

- Verification of  all tooling ball locations with respect to MTM data packages and resolution of  any differences.

- Measurement of end flanges and comparison with theoretical position (practice for matching spacer).

## Replacement of Port Flanges with Station 1 Assembly Flanges

The sequence of assembly operations is as follows:

- Removal of the two horizontal port flanges and hardware (if attached). Note: Horizontal ports have 32 bolt assemblies and the should be bagged for future use.  See Figure 3-1.

Figure 3-1 Station 1 Port Horizontal Flange

- Removal of NB port flange and hardware (if attached).  Note: NB ports have 34 bolt assemblies and the should be bagged for future use.

- Installation of VV heating/cooling cryostat interface flanges by slipping each over each vertical port. The VV heating/cooling cryostat interface flanges need to be temporarily located on the vertical ports as the Station 1 support fixture will inhibit there installation.  Reference drawing: se123-164.  See Figure 3-2.

Figure 3-2 Heating and Cooling Cryostat Interface Flanges

- Station 1 port flanges are attached with "O-Ring cord" seal material cut to length to protect sealing surface.  Insert bolt assemblies into every other hole.  The support axle Weldment and hoist rings should be preassembled to the vertical port flanges.  It is assumed that the vessel will be cleaned at a later stage so vessel cleanliness is not an issue.

## Checking Center of Gravity and Mount of Station 1 Preparation Fixture

The sequence of assembly operations is as follows:

- Lubricate support axle and axle support cradle. Add lubricate to the support axle Weldment and support axle cradle components (cradle top and cradle base) to reduce VV rotation friction.

- Check VV CG using crane with attachment to hoist rings lift from a horizontal position and rotate vessel to a vertical position. Check to see if the part is in a near vertical position.  Mark CG location.

- If CG is found to be off by a value greater than 2.0" return VV to its original position.  Remove and relocate support axle Weldment to the proper CG location.

- Mount VV on VV Prep fixture. Set VVSA on the Station 1 Prep station support fixture in a horizontal position.  Secure in place by bolting down support axle cradle top support blocks.  Install quick release pin. See Figure 3-3 and Figure 3-4.

Figure 3-3 Vacuum Vessel in Horizontal Position

- Install worm gear.  Remove the hoist ring from the VV on the side with the worm gear support.  Install worm gear axle Weldment and worm gear, engaging worm wheel.  See Figure 3-4.

Figure 3-4 Installation Details

## Metrology Set-up and Initial Vessel Measurements

The sequence of assembly operations is as follows:

- Using a marker mark the positive toroidal field direction on the front an back surface of the vacuum vessel.  Note that the worm gear system is identified as the VV down direction.  See Figure 3-5 for field direction marking.

Figure 3-5 Arrows Mark Toroidal Direction

- Set up measurement fiducials provided by MTM plus add additional monuments as specified in FP Dimensional Control Plan for Station 1 (NCSX-PLAN-FPA1DC-00).  Rotate vessel to convenient access positions.  Note that some monuments will be located on the body of the VVSA.

- Perform a best fit to the  fiducial measurements using the monuments on the VV body.  Settings will be made with the vessel NBI port at a +/- 60° off vertical position as indicated in Figure 3-6 and Figure 3-7. Secure vessel position by inserting release pin and tighten support axle cradle bolts. Verify that the mounting system is rigid enough to meet FP Dimensional Control Plan metrology requirements. Add additional bracing if required.

Figure 3-6Vacuum Vessel 60º Off Vertical Position

Figure 3-7  Vacuum Vessel in Rotated Position

## Marking of Magnetic Loop and Coolant Line Locations on the Vessel

The sequence of assembly operations is as follows:

- Secure vessel position with the  in the 60º NBI port at a +/- 60° off vertical position by inserting release pin and tighten support axle cradle bolts.

- Mark surface for 138 loop placement with the vessel NBI port at a +/- 60° off vertical position.  It is expected that three Leica positions will be required on each side to accurately mark the vessel.  The Leica metrology system will be used to accurately define four marks (within +/- 0.040") for each of 138 loops except for the loops at the symmetry points which shall be positioned within +/- 0.010".  The magnetic loop points shall be marked using an "X" to indicate the locating point.  For ease of locating templates mark template number at the center of four points.  See Figure 3-8 below and Reference drawing XXXXX and ProE model XXXXX for loop designation, point marking details and model geometry data.

Figure 3-8 - Template Numbering

- Mark surface for coolant line stud placement with the vessel NBI port at a +/- 60° off vertical position. The Leica metrology system will be used to locate 300 studs per half period at ~ 8" spacing. Fine accuracy is NOT important. The stud locations shall be marked with a circle with a name designation added (A1, A2, A3...) to define the stud series.  An outline of the coolant hold-down bracket shall also be marked.  See Figure 3-9 below and Reference drawing se121-008 Sheet 4 for loop designation, point marking details. Note that the overlay o  the coolant lines over the diagnostic loops with the red spheres indicating the size of the coolant line attachment brackets.

Figure 3-9  Overlay of the Coolant Lines Over the Diagnostic Loops

## Vertical Port Component Installations

The sequence of assembly operations is as follows:

- Mark heating/cooling support bracket A and B attachment studs and mark bracket clip outline.

- Install cryostat interface mounting flange on vertical ports.  Before welding the interface flange on the vertical ports the cryostat interface flange must be moved to the proper assembly position (See Figure 3-10).

Figure 3-10  Cryostat Interface Flange

- Install cryostat interface flange on vertical ports.

- Install heating/cooling header bracket.

- Install thermocouple mount plates and thermocouples to VV vertical ports.  Reference drawing: se121-004.

- Install heating strips on vessel vertical ports.  See Figure 3-11.

Figure 3-11  Installation of Heating Strips

## Installation of Magnetic Flux Templates and Flux Loops

The sequence of assembly operations is as follows:

- Rotate VVSA to convenient installation position for installing loop templates.  Each loop template has four locating notches which shall be used be install loops to within ± 0.160" of the marked locations, except for the loops at the symmetry points which shall be positioned within ± 0.020".  The locating direction arrow should be aligned in the general direction of the positive toroidal field direction arrows marked on the vessel surface. See Figure 3-12.

Figure 3-12  Installing Loop Templates

- Install flux templates.  Note that Templates 2-Th180-1 thru 2-Th180-5 need to be placed and the flux loop wires run before adjacent loops are placed because of local template interferences.  See Figure 3-13.

Figure 3-13 –Installation of Templates

- Install all remaining flux loop templates.  Except for the mentioned wire runs in the previous step, all remaining templates shall be installed before any loop wires are run. (May be done earlier with new loop pattern)

- Mark vessel surface showing twisted pair leads path.

- Install loop wires and then remove templates.  ProE model YYYY for guide in running leads.  A.) Use electrical color identifying code to mark wires as twisted wire leaves template, along its path and after it passes through the horse collar.  B.) Lay I leads loosely to accommodate the installation of the H/C tube heat transfer bases. C.) Route excess lead lengths though the 2 3/4  CF and protect the excess length from damage.

- Install voltage loops.  Refer to drawing YYYYYY and ProE model YYYY for guide in running voltage loops.

## Final Loop Measurements and Heating/Cooling Line Installation

The sequence of assembly operations is as follows:

- Install H/C tube studs.   The flux loops leads can be temporarily moved to facilitate this process.

- Attach H/C tube clamp hardware used for mounting coolant lines.

- Perform final flux loop lead tie down.  Perform final routing of flux loop leads and hold down with spot-welded shim stock straps spaced approximately 4” apart.  (Is this the correct value?) Note that the radial build of the twisted leads should not exceed 1/8”, except in a few places (not under H/C tube paths) where it may be necessary for one set of leads to cross another.

- Install remaining thermocouple mount plates and thermocouples to VV shell - Reference drawing: se121-004.

- Measure as-built paths of flux loops to within ±0.25 mm (0.010”). This shall be done by tracing the groove between the two turns of each loop using a Laser Tracker probe with a small tip.

- Install H/C tube support brackets.    Install H/C support bracket Weldment A and B and tube mount strap.  See Figure 3-14.  Reference Drawing: se121-008.

Figure 3-14 H/C Support Brackets

- Secure H/C cryostat flange and H/C manifolds - Reference Drawings: se121-008 and  se123-049.  See Figure 3-15.

Figure 3-15  H/C Cryostat Flange, Manifolds and Flex Tubing Installation

- Install H/C flex tube. See Figure 3-15.

- Install H/C hard tubing.  See Figure 3-16.

Figure 3-16 Hard Tubing Installation

      - Leak check coolant tubes.

## Loop Termination and Verification Check

The sequence of assembly operations is as follows:

      - Perform final installation of twisted leads by checking continuity and resistance to ground of each pair. After H/C line bases are completed dress in cables and install hold down support.

      - Verify tagging and conductors by physical check or use oscillator.

      - Trim cable length - cut excess length to 1 ft using diamond wheel to cut end flatten. This is accomplished by installing gas seal and partial junction box (JB); inserting CF gasket; routing cables thru predrilled holes in CF blank; routing cables thru pre punctured holes of silicon rubber gasket; routing cables thru predrilled holes in JB base; installing CF threaded fasteners thru the JB base and torque to get metal to metal contact between JB base and CF ring; and checking the cable configuration and condition in cryostat region.

      - Installing gas seal and partial junction box (JB) by inserting the CF gasket; routing cables thru predrilled holes in CF blank; routing cables thru pre punctured holes of silicon rubber gasket;  routing the thru predrilled holes in JB base; installing CF threaded fasteners thru the JB base and torque to get metal to metal contact between JB base and CF ring; and checking the cable configuration and condition in cryostat region.

      - Terminating the cables by determining the length to terminal box (TB); flat cutting the cable with diamond wheel; stripping back the sheath with the tool provided leaving [TBD] of conductor exposed; cleaning the MgO from the conductor; applying a moisture barrier seal to MgO; and installing Teflon heat shrink tubing ( 4:1 ).

      - Strain relieving the  cables inside JB using spot welded SS shim stock

      - Connecting the  cables to TB by first installing TB/circuit boards into front panel of JB and then installing conductors into TB.

      - Complete JB assembly and install conductors into TB.

      - Protecting the  D sub Connector by placing a protective cover over the D Subminiature connector.

## Preparing and Transfering Completed VV to Holding Area

The sequence of assembly operations is as follows:

- Installing the  NB port temporary cover and NB angle support bracket.  This is done while the completed vessel is on the support stand.  The temporary cover may also be installed during step [1.1.5] if it has been fabricated.  The NB angle support bracket must be install at this stage.

- Setting up for VV removal by first rotating VV to horizontal position.  Secure in place by bolting down support axle cradle top support blocks.  Install quick release pin.  Remove worm gear and install hoist ring.

- Removing completed VV from support stand. Lift VV with crane and reposition to a vertical position with the worm gear side of the vessel in the down position.

- While on the crane install base support plate.  See Figure 3-17.

Figure 3-17  Assembled Vacuum Vessel Segment

## Mounting Completed Vacuum Vessel Segment of the Station 3 Stand

The sequence of assembly operations is as follows:

- Mount vacuum vessel segment on the  Station 3 support stand.  See Figure 3-18.

Figure 3-18 Completed Vacuum Vessel Segment on Station 3 Support Stand

- Perform metrology alignment to orient the VV on Stage 3 stand.  Details TBD.

# Comments

Step 1.1.5 does not exist. What is the correct step number?

# Text boxes

2j4

2j5

Arrows Will Be Marked on the Vessel Surface to Indicate the Positive Toroidal Direction.

The Red Dots Are Locating Points on the Vessel That will be Used to Align the Notches of the Loop Flat Patterns.

60°

Worm Gear Is VV Down Positon.

Direction Arrows

Support Axle Cradle Base

Worm Gear

Worm Gear Axle Weldment

Support Axle Cradle Top

Template ID Numbers

2j3

Temporary Cryostat Interface flange position

Heating/Cooling Header Bracket

Quick Release Pin

Base support plate

Controlled Document

THIS IS AN UNCONTROLLED DOCUMENT ONCE PRINTED.

Check the NCSX Engineering Web prior to use to assure that this document is current.

Cryostat Interface Mounting Flange

Brazetyte Reducer union

Copper tubing

Compression Fittings

H/C Manifolds

Heating/Cooling Support Bracket A and B attachment studs.

thermocouple mount plates

Heating/Cooling Support Bracket A and B

Heating Strip

0.040” Ø NotchLocated

on Four Sides

Heating/Cooling Cryostat Interface Flanges (se123-164)

Stage 1 Port Horizontal Flange

Flat Pattern Loop Designate

and Location Direction

Templates 2-Th180-1 thru 2-Th180-5

Hoist Ring

H/C Support Bracket Weldment and Tube Mounting Straps

Cryostat Interface Flange Bolted to Mounting Flange

Support Axle Weldment

H/C Flex Tubing

H/C Support Bracket Weldment and Tube Mounting Straps

NB Angle Support Bracket

NB Port Temporary Cover

Worm Gear Is VV Down Positon.