| Plan | Initial Draft Prepared | Final Draft Scheduled | Revision 0 Approval Date | Comments |
| --- | --- | --- | --- | --- |
| Systems Engineering Plan (SEMP) | Draft B1 | 8/02 | By 9/30 |  |
| WBS Dictionaries | 4/27 | By 8/30 | By 9/30 |  |
| Interface Planning Document | By 7/15 | By CD-1 | N/A | How NCSX Project will approach interface definition and control |
| Quality Assurance Plan (QAP) | Draft E2 |  |  |  |
| Configuration Management Plan (CMP) | By 7/15 | By 8/30 | By 9/30 |  |
| Data Management Plan (DMP) | By 8/1 | By 8/30 | By 9/30 |  |
| Document and Records Plan (DOC) | Draft C | By 8/15 | By 9/30 |  |
| Interface Control Management Plan (ICMP) | By 11/02 | By 1/03 | By CD-2 |  |
| Commissioning, Test, and Evaluation Plan (CTEP) | By 11/02 | By | By CD-2 |  |
| Reliability, Availability, and Maintainability Plan ((RAM) | By 8/30 | By 11/02 | By CD-2 |  |