CHIT #1 (Malinowski) – Need designated calculation/analysis ID and storage area => suggest using PPPL procedure and Data Management Plan (DMP) to cover ID and storage requirements.

- Will modify Document and Records Plan (DOC) and DMP accordingly.  COMPLETED

CHIT #2 (Schmidt) – The cost and schedule baseline should physically be two tables; one table of milestones and; a table of costs (with contingency) at a level and granularity determined by the NCSX Project Manager.

- The resource-loaded database (P3) certainly has the capability to summarize the details at whatever level desired.  However, subsequent discussions with the NCSX Project Manager indicated that the current wording in the CMP is adequate and does not need changing. COMPLETED

CHIT #3 (Malinowski) – PPPL Procedure on the ECN (ENG-010) requires RLM signature and the RLM may not be a NCSX WBS Manager or even at the working level for NCSX.

- The NCSX Project will pursue making the NCSX Engineering Manager a RLM (in addition to the existing RLMs assigned to NCSX => Neilson, Heitzenroeder, and Dudek).  COMPLETED

CHIT #4 (Neumeyer) – Add “closed” status to notes on ECP status log.

- NCSX Procedure 002 revised accordingly.  COMPLETED

CHIT #5 – Current ECN Procedure (ENG-010) is tied into the PPPL Work Planning Form (WP) procedure (ENG-032).  This needs to be reconciled with the NCSX CMP that does not mention the WP.

- The use of the WP on NCSX will be clarified in the Systems Engineering Management Plan (SEMP) and with PPPL Deputy Director => ACTION: Reiersen

- The NCSX Project (Simmons) will propose modifications to both ENG-010 and ENG-032 that hopefully will clarify this issue => specific wording to be added to both procedures will be, “A Work Planning Form is not required to change drawings used for off-site fabrication when the associate on-site work does not yet have a Work Planning Form.  In any case, a Work Planning Form may be used at the discretion of the cognizant engineer with the concurrence of the responsible RLM.”  COMPLETED

- The ECP form in NCSX Procedure 002 has been revised to include the applicable check list items from the WP form.  COMPLETED

CHIT #6 (Reiersen) – Exclude WPs from being required to initiate ECNs during construction.  Modify ECP inputs page to address all applicable impacts flagged on the WP form.

- See response to CHIT #5.

CHIT #7 (Malinowski) – There should be a level of change where an ECP is not required.  Level 4 ECP now covers “all other” implying any change will require an ECP. Is this is what is desired?

- Decision made to not set threshold below which an ECP is not required.  Flexibility currently exists for WBS Manager to initiate change if not technical, cost, or schedule impact after ensuring no impact on other WBS elements. COMPLETED

CHIT #8 (Malinowski) – How will user identify documents that form the current technical baseline?  Perhaps a posted list?  How will user identify intermediate (i.e., between design reviews) baselines established by an ECP?

- Drawings and models forming current technical baseline are identified as part of that baseline and baseline has unique name and identifier (e.g., CDR Baseline _0502) in Pro/INTRALINK.

- Other documents forming the technical baseline will have special unique folders on the Engineering Web page.

- NCSX needs to clarify Design Point Baselines and current baselines (by ECPs) and identify areas in Pro/INTRALINK => ACTION: Brown and Reiersen.

CHIT #9 (Malinowski) – Add “All WBS Managers” to the ECP notification.  Allow any WBS Manager to submit ECP comments/concerns on ECP Part II.

- CMP and NCSX Procedure 002 modified accordingly. COMPLETED

CHIT #10 (Neumeyer) – Consider removing GRD from list of items subject to the NCSX Federal Project Manager approval.  GRD tends to be technical in nature – value added by elevating to NCSX Federal Project Manager approval is questionable.

- Some confusion here.  PEP can be interpreted to require NCSX Federal Project Manager approval, but drafts circulated have NCSX Project Manager approval only.  Need to clarify this with Greg Pitonak => ACTION:  Neilson.  COMPLETED  -- GRD DOES NOT REQUIRE PITONAK APPROVAL

CHIT #11 (Dudek) – System (probably CMP) must address control of space allocation on the NCSX model.

- Currently the NCSX facility model serves this role, however it does need to be more fomalized.  ACTION:  Dudek and Brown recommend an approach.