NCSX

Data Management Plan

NCSX-PLAN-DMP

Revision 0 Version 2

September 13, 2002

Prepared by: _______________________________________

T Brown, NCSX Design Integration Manager

Concurrences:

_____________________________  	_____________________________

R. Simmons, Systems Engineering	  P. Heitzenroeder, Deputy Project

Support Manager				  Manager for Engineering

_____________________________  	_____________________________

B. Nelson, Stellarator Core Systems		L. Dudek, Ancillary Systems

Project Engineer					Project Engineer

_____________________________  	_____________________________

E. Perry, Assembly Operations		J. Malsbury, QA Manager

Project Engineer

Approved by:  ______________________________________

W. Reiersen, Engineering Manager

Record of Revisions

| Revision | Date | Description of Changes |
| --- | --- | --- |
| Rev. 0 | 9/6/02 | Initial draft |
| Rev 0 Version 2 | 9/13/02 | Incorporated QA and TB comments and reformatted to improve clarity |

Table of Contents

1	Introduction	1

1.1	Purpose	1

1.2	Applicable Documents	2

2	managing the technical documentation	2

2.1	Definition of Technical Documentation	2

2.2	Overview of the Pro/INTRALINK Data Management System	3

2.3	Managing CAD Models And Drawings	6

2.3.1	CAD Drawing Systems	6

2.3.2	Drawing Numbers	6

2.3.2.1	Standard Numbers	6

2.3.2.2	Sketch Numbers	7

2.3.2.3	Prototype Numbers	7

2.3.2.4	As Built Numbers	7

2.4	Drawing Control Process	8

2.4.1	Developmental Baseline Documentation	8

2.4.2	Drawing Release Scheme	9

2.4.2.1	Typical Drawing Release Procedure	11

2.4.2.2	Released Fabrication Drawing	13

2.4.2.3	As-Built Drawings	13

2.5	Model and Drawing Storage	14

2.6	Changing Models and Drawings	14

2.7	Other Technical Documents	15

2.7.1	General	15

2.7.2	Specifications	15

2.7.3	Interface Control Documents (ICDs)	15

2.7.4	Non Conformance Reports (NCRs)	16

2.7.5	Supporting Design Documentation	16

3	MANAGING OTHER PROJECT DOCUMENTATION	16

3.1	Cost and Schedule Documentation	16

3.2	Plans and Procedures	17

3.3	Miscellaneous Documents	17

List of Figures

Figure 2.2-1 Pro/INTRALINK Communications	4

Figure 2.2-2 NCSX Commonspace Folders	5

Figure 2.2-3 NCSX Data Management Process	6

List of Tables

Table 1.1-1 Sites for Data Storage and Retrieval	1

Table 2.4-1 Pro/INTRALINK Roles	9

Table 2.4-2 Model and Drawing Release Levels	10

# Introduction

## Purpose

The purpose of this Data Management Plan (DMP) is to describe the process by which documents for the National Compact Stellarator Experiment (NCSX) Project will be stored and managed.  All project documents will be created, stored, and be accessible electronically. Data will be stored in six sites – four Web sites accessible through the Internet, a site on the PPPL File Transfer Protocol (FTP) server, and an Oracle database that can be accessed using Pro/INTRALINK software from Parametric Technologies Corporation (PTC), the maker of Pro/Engineer software.  A listing of the six sites and their customers, custodians, document types, and access restrictions is provided in Table 1.1-1.

Table 1.1-1Sites for Data Storage and Retrieval

From a project management perspective, there are three NCSX project baselines – technical, cost, and schedule.  These three baselines are fully integrated since they are derived from the same configuration.  The combination of technical, cost, and schedule baselines forms the basis for project work authorization and management.  While this DMP will primarily focus on the management and retrieval of documentation that describes the physical and functional configuration of the Project’s technical baseline, it will also addressed the storage and retrieval of non-technical, but controlled documentation such as project plans and procedures.

As indicated in the NCSX Configuration Management Plan (NCSX-PLAN-CMP), the initial technical baseline in the form of the General Requirements Document (NCSX-ASPEC-GRD) and the Pro/Engineer model will be established at the start of Preliminary Design.  At this time the technical baseline will also be placed under configuration change control.  The associated cost and schedule database that is consistent with this initial technical baseline establishes as the initial cost and schedule baselines.

## Applicable Documents

This Data Management Plan (DMP) draws on the documents listed below.  Documents referenced are the latest issues of the:

NCSX Documents

- Project Execution Plan (NCSX-PLAN-PEP)

- Work Breakdown Structure (WBS) Dictionary (NCSX-WBS)

- Quality Assurance Plan (NCSX-PLAN-QAP)

- Document and Records Plan (NCSX-PLAN-DOC)

- Configuration Management Plan (NCSX-PLAN-CMP)

- Interface Control Management Plan (NCSX-PLAN-ICMP)

PPPL Documents

- PPPL Pro/INTRALLINK Users Guide

- PPPL P-010 Design Reviews

- PPPL ENG-006 Review and Approval of Specifications and Statements of Work

- PPPL ENG-010 Control of Drawings, Software, and Firmware

- PPPL ENG 019 PPPL Engineering Standards

- PPPL ENG 029 Technical Definitions and Acronyms

- PPPL ENG-030 PPPL Technical Procedures for Experimental Facilities

- PPPL ENG-032 Work Planning Procedure

- PPPL ENG-033 Design Verification

- PPPL QA-005 Control of Nonconformances

# managing the technical documentation

## Definition of Technical Documentation

NCSX will utilize the Pro/INTRALINK database as the repository for the storage and retrieval of the controlled technical documentation that is under configuration control when approved.  This set of technical documentation describes the physical and functional configuration of the Project’s technical baseline.  This includes models and drawings, whether created in Pro/Engineer or in other project-approved drawing software packages, technical specifications, statements of work, Interface Control Documents (ICDs), Non Conformance Reports (NCRs), etc.  In addition, there is other technical supporting documentation, such as memoranda and analyses that is not under configuration control.  This set of supporting technical documentation will be maintained on other sites (e.g., the FTP server or Engineering Web Page <http://www.pppl.gov/me/NCSX_Engineering/>), but will have links to the Pro/INTRALINK data base.  It is important to note that a single technical document will be stored in only one site and necessary links created to facilitate easy viewing and retrieval.

## Overview of the Pro/INTRALINK Data Management System

All models and drawings will exist in electronic form.  Mechanical models (3D) and drawings (2D) will be generated in Pro/Engineer to facilitate the building of assemblies and to establish a single, unified database defining the NCSX facility.  Electrical drawings (2D) will be generated in Pro/Engineer, AutoCAD, or other project-approved software.  Models and drawings will be managed using the Pro/INTRALINK software from PTC.  .

The Pro/INTRALINK system described in this DMP achieves two critical objectives.  First, the Pro/INTRALINK system serves as the NCSX Project’s primary electronic file system for controlled technical documents.  As necessary, appropriate links to supporting technical documentation that is stored on other web sites will be made.  All approved and controlled technical documents will be maintained in this database such that the Pro/INTRALINK database will be the repository for project personnel to access the latest controlled and approved documents.  However, to maintain the integrity of these files, only a limited number of personnel will be provided “write” access to modify these controlled files.  These technical documents include, but are not limited to, the following and are described in greater detail in the Documents and Records Plan (NCSX-PLAN-DOC):

- Computer Aided Design (CAD) – the project’s drawing software package standards are Pro/Engineer (2D or 3D) for mechanical systems and AutoCAD drawings for electrical systems.  Mechanical models and drawings of the test cell, ancillary equipment and services will be generated using Pro/Engineer as the first choice system in order to maintain uniformity of the overall NCSX database.  Electrical drawings (2D) will be generated using AutoCAD or Pro/Engineer (if appropriate) or other Project-approved software package.  The Engineering Manager may, on an exception basis, approve the use of other drawing software packages, but the project’s Pro/Engineer model will then have to be modified to accurately define the component envelope and placed in the full Pro/Engineer assembly model.

- Specifications (e.g., the General Requirements Document, system level requirements documents (SRDs), process and material specifications, etc.)

- Statements of Work (SOWs).

- Interface Control Documents (ICDs), if not in drawing format.

- Non Conformance Reports (NCRs).

In general, no technical documents will be placed in this controlled area until the document is approved and placed under configuration control.

Secondly, the Pro/INTRALINK database of CAD models and drawings, specifications, ICDs, and NCRs represents the physical attributes of the NCSX technical baseline.  The NCSX Project’s design configuration is progressively described in greater detail as it proceeds through the design process.  As such, so-called “developmental baselines” will evolve as the design progresses.  Drawings and models developed using either Pro/Engineer or AUTOCAD are maintained in a separate developmental area of the Pro/INTRALINK database to permit ready access and interaction during the design evolution process.  A great deal of flexibility exists when models and drawings are in this developmental state.

As indicated above, Pro/INTRALINK will be used for the storage of data contained in drawings and model and controlled approved technical documents.  The central core of the Pro/INTRALINK data management system is a central database called the Commonspace (or server).  The Commonspace is the collection point for all design activities and is accessible to all users.

Figure 2.2-1 illustrates the communication between the Pro/INTRALINK Commonspace (or server) and Workspace databases contained on individual user computers.

Figure 2.2-1Pro/INTRALINK Communications

All CAD models and drawings (both those in a developmental stage as well as those under configuration control) and all approved and controlled project documents under configuration control will be stored in a folder structure within the Commonspace.  The NCSX Common Space folder format follows the project defined Work Breakdown Structure (WBS) and is illustrated in Figure 2.2-2.  Each folder will have subfolders that expand the WBS to the second and third level WBS level.

Figure 2.2-2 NCSX Commonspace Folders

The Pro/INTRALINK Data Management System is closely linked to the NCSX Configuration Management Program.  In the developmental stage of the design, Pro/INTRALINK provides a flexible environment to iterate the drawings and models that represent the evolving nature of the technical baseline.  A broader discussion of the drawing release process is contained in Section 2.4.2 of this DMP and in the Pro/INTRALINK Users Manual.  Once a drawing or model is placed under configuration control, the process for changing drawings and models that define the physical and functional configuration of the technical baseline is then controlled by the configuration control processes outlined in the NCSX Configuration Management Plan (CMP).  The relationship between the Pro/INTRALINK data management system and Configuration Management (CM) is illustrated in Figure 2.2-3.

Figure 2.2-3 NCSX Data Management Process

## Managing CAD Models And Drawings

### CAD Drawing Systems

The NCSX configuration management provides for a precise identification of technical, cost, and schedule baselines to establish the bases for performance measurement as well as tracking changes to those baselines.  The Pro/INTRALINK database establishes the framework to document the technical baseline attributes described and documented in CAD models and drawings, specifications, and other controlled technical documentation.

### Drawing Numbers

#### Standard Numbers

NCSX drawing numbers will take a form that follows the NCSX WBS structure.  A typical number might be S17E112-011; where S is the NCSX project designation, 17 defines the concept number (the CDR in this example), E the sheet size, a three level WBS breakdown (112) follows, then the drawing number (001).  After leaving the conceptual design phase of the project, the concept number designation (17 in this example) will be dropped, so that going forward the drawing number will be shortened to, SE112-011 in this example.

Assigning drawing numbers will be the responsibility of the WBS manager in charge of a WBS design activity.  Using the WBS drawing tree structure and Pro/INTRALINK, an engineer or designer can go into the database “Commonspace” and take the next available number within the NCSX folder he is working in when a drawing is started (saving the part to Commonspace as the design progresses), or a temporary name can be used while developing the drawing on the Workspace.  However, when the drawing is saved and returned to the Commonspace, the next available version will be assigned in the Commonspace.  Pro/INTRALINK allows one and only one name within the database so there can be no duplications.

As a rule, in developing mechanical drawings, drawing numbers –000 through –010 are saved for top-level assemblies.  Drawing numbers –011 through –999 will be used for parts, assemblies or drawings with no preference to order (the next number is taken).

#### Sketch Numbers

Preliminary sketch numbers that are assigned to a model or drawing shall be based on the NCSX WBS structure and take the following form: S B 112- XXXXXX.   Where the first letter (S) designates the NCSX project; the letter “B” is the last initial of the user name (first and second initials can also be used); 112 define the first three WBS levels and –XXXXX can be a number or alphanumeric description of the object.  A sketch file directory (000_sketch) has been established to allow all engineers/designers/drafters participating in the NCSX project to store sketch files.  Should a sketch evolve into a design concept to be pursued, the sketch will be converted to a regular drawing using the numbering scheme outlined.

#### Prototype Numbers

Prototype models and drawings will have a special designation in the drawing number with the letter “P” added at the end of the standard number.  This will allow the models and drawing of components that are to be fabricated as prototypes to take the same number as the baseline model except for the added letter “P” at the end.  It is important to note that Prototype Released models and drawings represent a fabrication release and hence the Prototype Release of models will require the same degree of rigor of checking and sign-off as do drawings and models promoted to the Fabrication Release level.  Should it later be determined that prototypes will serve as the first production article, the prototype released drawing and model will be converted to a Fabrication Release drawing and model and a new number assigned consistent with the scheme outlined in this DMP.

#### As Built Numbers

When fabricated parts arrive on site and there is a variance on one of the parts that make it different from the standard part set, a Non Conformance Report (NCR) will be generated and processed.  If the NCR is approved, a unique number will be assigned to the NCR that links it to the impacted drawing.  The impacted drawing/model will be annotated with the NCR number to indicate a variance from plan.  If the WBS and Project Engineer determine that an entirely revised drawing is needed, a new drawing number will be assigned once the variance is approved.  The letters “AB” will be placed at the end of the part model/drawing number to identify those parts and/or models that revised as-built parts.  Top-level assembly models developed using Pro/Engineer will also be revised by replacing the standard part with the revised part that matched the features of the as-built part.

## Drawing Control Process

### Developmental Baseline Documentation

At any time in the design evolution process, there may exist a series of developmental baselines representing various design studies and evolution.  The “release” scheme described in the Section 2.4.2 provides a great deal of flexibility in dealing with design assessments and “release” promotions during the design review process.  As with those models and drawings that represent the established technical baseline, a unique name and numbering scheme must be utilized for each of these developmental baselines.  When a model or drawing is in this developmental status, a number of operations can be performed: create, view, modify, move to a different folder location, rename, check out objects to workspace and interrogate.  Baseline parameters can be set as: read only; read and add; read, add and delete.

In Pro/INTRALINK, three groups of personnel have been identified with various access capabilities within Pro/INTRALINK.  These are:

- ADMIN – selected personnel authorized to perform administrative functions that alter the functions of Pro/INTRALINK.  This is limited to PPPL Computer Division personnel.

- CADD – NCSX project personnel authorized to develop and modify Pro/Engineer or AUTOCAD models and drawings.  This is limited to personnel trained in the operation of Pro/Engineer and/or AUTOCAD and includes NCSX Project Design Integration personnel, Project Engineers, WBS Managers, cognizant engineers, and designers.

- VIEWER – All other NCSX personnel not in either the ADMIN or CADD groups. Personnel in this category only have view only access with no ability to modify and/or create models and drawings.

A further subdivision of user “roles” or levels of drawing and model access capabilities is established to define what a user is able to do with a specific folder and the models and/or drawings stored within a folder.  Actions can include: view only, object check out, deleting an object, creating folders, etc.  Five “roles” have been established for the NCSX project listed here in descending order of capabilities:

- Manager;

- WBS Manager;

- Designer;

- View Only, and

- No Access.

The established Roles for these users are detailed in Table 2.4-1.  The Pro/INTRALINK Users Guide contains a glossary of Pro/INTRALINK terms and illustrated instructions for accessing and running the Pro/INTRALINK database.

Table 2.4-1 Pro/INTRALINK Roles

### Drawing Release Scheme

Within the Pro/INTRALINK environment, a defined set of “release” levels has been defined that a drawing or model will progress through.  Six release levels have been established and are illustrated in

Table 2.4-2.  It is not necessary that an object pass though each release level.  As a general rule, each of the “standard” release levels supporting the design process and evolution (e.g., Conceptual Design, Preliminary Design, and Final Design) is accomplished in preparation for a design review.  Once a drawing or model is promoted, this will trigger a review process that will eventually culminate in the processing of an Engineering Change Proposal (ECP) that will eventually result in the updating of the technical, cost, and schedule baselines.  Promotion of a drawing or model from Final Design Release to Release for Fabrication will invoke a new rigor of checking and design.  Section 2.4.2.2 outlines the special processes needed to promote a drawing or model to a Fabrication Release level.

The exception to this “standard” sequence addresses those drawings that are used for the development of prototypes.  Section 2.3.2.3 previously addressed the requirements for checking and sign-off.

Each Pro/INTRALINK folder will have a predefined set of release procedures that identifies who can approve an object to allow it to pass to the next release level.  The WBS Manager or Cognizant Engineer directly involved with the component design process will determine when a model or drawing should be proposed for promotion and whether the full release scheme should be followed or if a subgroup for the WBS section under his/her responsibility will suffice.  The NCSX project release procedure starts with the designer (or drafter) promoting the object followed by sequential approvals made by the Cognizant Engineer, the responsible WBS manager, Design Integration manager and finally the responsible Project Engineer.

Work in Progress

Conceptual Design

Preliminary Design

Prototype

Final Design

Fabrication

Table 2.4-2 Model and Drawing Release Levels

For Pro/Engineer drawings, the Pro/INTRALINK database automatically records the revision number (only for Fabrication Release level drawings and models), the release level, and version number.  Adobe Acrobat electronic signature procedures that provide secure password protected signatures will be used to document at the Fabrication Release level.  Until a drawing or model reaches the Fabrication Release level, approvals/concurrences in proposed promotion of the releases level are obtained using the Request to Promote (RTP) forms outlined in the Pro/INTRALINK Users Guide.

Promoting a model or drawing to the next higher release level does not, by itself, result in a change to the technical baseline; only an ECP can do that.  Release promotion will coincide closely with the preparations for a design review (e.g., preliminary design review/PDR or final design review/FDR).  Changes to a model or drawing may be proposed at any time deemed appropriate by the cognizant WBS Manager, but the release level will not normally be changed until a design review is scheduled.

The purpose of design reviews is to assess key aspects of the NCSX design at appropriate times in the design.  Configuration Items (CIs) represent the lowest level of control under configuration management and may be a single physical or functional item or collection of items that will satisfy a final end point or deliverable.  CIs will come under configuration control at different stages in the life of NCSX as some designs proceed at a faster pace than do others.  The design review package will include at a minimum the following:

- Updated models and drawings that have been promoted to release level consistent with the level of the design review.

- Other updated technical documentation represented by specifications and ICDs.

- Updated technical documentation, at the level appropriate for the systems/CIs being reviewed and the level of the design review.  The primary purpose of this documentation is to address the current level of design and its basis at the particular snapshot in time. A secondary purpose of this technical documentation  is to provide an historical record of the project’s baseline design at established stages (e.g., preliminary design, final design, etc.) in the project life cycle.

- Updated cost and schedule documentation that is consistent with the updated technical documentation.

- An ECP that summarizes all the proposed changes to the technical, cost, and schedule baseline documentation.  This ECP will assist the reviewers in understanding all the impacts of the proposed changes, but the ECP will not be approved until after the design review and the incorporation of comments/recommendations impacting the current level of technical, cost, and schedule documentation.

At the completion of the design review, it is likely that additional iterations will be needed to the released models and drawings.  Only when the recommended modifications from the design review are incorporated and the models and drawings re-promoted to the appropriate release level and the cost and schedule documentation updated will the ECP be updated, processed, and be ready for approval.  Only when the ECP is approved in accordance with the CMP, will the technical, cost, and schedule baselines be updated and the released model and drawings stored as an approved update to the project baselines.

#### Typical Drawing Release Procedure

Release procedures specify an approval process that occurs when an object is promoted or demoted to a designated release level.  As work progresses and a designated milestone is reached, an authorized user can move a drawing, model, or other object from one release level of Pro/INTRALINK to higher level by promoting it.  Likewise an object can be moved back to a lower level by demoting it.  When a user tries to move an object, the associated release procedure is initiated.  A release procedure request is sent to those users who have been designated as reviewers for the procedure.  For the NCSX project the promotion process can be completed with approvals made by the cognizant Project Engineer and Engineering Manager, based on a predefined set of release procedures established for each WBS area. A detailed set of instructions that defines the promotion process is described in the Pro/INTRALINK User Manual for the NCSX project.

A typical release sequence is as follows:

- All new models and drawings will start in the Work in Progress release level from which they can be promoted to a higher level.  It is not necessary that the progression be to the next release level.  The standard sequence is Conceptual Design release to Preliminary Design Release to Final Design Release to Fabrication Release.  However, this can be changed with the approval of the Engineering Manager. Also if a change is needed to be made in a model or drawing previously released (say for Preliminary Design) it must be “demoted” and placed in the Work in Progress Release level where modifications are made and then again promoted to a higher Release level.

- Models and drawings used for the Conceptual Design Review (CDR) are all archived at the Conceptual Design Release level.  These constitute the NCSX CDR Baseline, which is NOT allowed to change.  Copies of these models can be demoted to Work in Progress Release level in order to modify them or promote them to a higher release level.

- Prior to the Preliminary Design Review, the cognizant WBS Manager, with the concurrence of the responsible Project Engineer(s), will promote a self-consistent package of models and drawings to the Preliminary Design Release level.  If changes are to be made to some of the Preliminary Design model and drawings as a result of PDR comments/CHITS, those needing modifications will be demoted to the Work in Progress Release level until the changes are made. When all PDR CHITS have been addressed and the impacted models and drawings revised and re-promoted to Preliminary Design Release level, the entire package of Preliminary Design Release level models and drawings and other models and drawings not impacted by the PDR (i.e., still at the Conceptual Design Release level or “Work in Progress” release level due to the evolution of the design) will be archived and the updated technical baseline established.  A unique naming system utilizing the PDR date will be assigned.  The associated cost and schedule impacts are adjusted accordingly to be consistent with this technical baseline.  This combination of archived updated technical, cost, and schedule baselines constitute the NCSX baselines at the time of the design review.  This baseline version cannot be changed, but, as additional PDRs are conducted for other subsystems and/or CIs, the Preliminary Baseline version will be advanced such that the most current project baseline is always available.  .

- If prototype components are to be fabricated, copies of the detailed design models and drawings will be certified for construction as prototypes and released to the Prototype Release level.  A prototype number will be placed on these objects per Section 2.3.2.3.  Prototype drawings are a branch of the design process and do not necessarily represent the final design, but since they may be included in procurement packages, they will undergo the same scrutiny, checking and sign-off processes as do Fabrication Release level drawings.  If it is later determined that a prototype model or drawing is to used as a first production article, the drawings and models will be promoted to the Fabrication Release level (skipping Final Design) where revisions are tracked.

- For standard objects (not becoming a prototype) the promotion of models and drawings to the Final Design Release level in preparation for a FDR will follow the same sequence and processes described for Preliminary Design Release level.  Likewise, the Final Design Baseline will be established in a similar fashion to include all Final Design Release level models and drawings, any Release for Fabrication level models and drawings resulting from prototyping, and other models and drawings not impacted by the FDR (at either the Preliminary Design Release, Conceptual Design Release level, or “Work in Progress” level.) and updated and consistent cost and schedule baselines.

As production procurement packages are assembled, models and drawings will be released to the Fabrication level and assigned a Revision 0 status.  Only at this level will revisions be tracked.  Pro/INTRALINK version numbers will be used to track early stages in the release process.  They will identify baselines, design milestones and the status of the object.  As such version numbers need to be maintained for documentation purposes.  The Pro/INTRALINK system administrator will not purge version numbers in any of the NCSX folders without consent of the NCSX Project Design Integration group.

#### Released Fabrication Drawing

When a drawing (or model) is ready to be released for fabrication the responsible designer/drafter/engineer shall make an Adobe PDF file for obtaining signatures.  The Adobe PDF file will be routed for signatures following the sign-off procedure for the WBS group for which the drawing was released.  Typically a drawing release sign-off procedure will call for signatures by the drawing originator, a drawing checker and the WBS manager(s).  The approved drawing signatures will be electronically added to the PDF file using the Adobe signing process.  After the WBS manager signs he will send the Adobe PDF file to the PPPL Drafting supervisor.  The Drafting supervisor will add his signature to the PDF drawing (indicating that PPPL drawing standards are met) and add the stamp “Released for Fabrication/Installation”.  He will then enter the drawing in the Released Drawing folder in Pro/INTRALINK (001_Released_Dwgs_PDF_Format).  Write access to this area will be restricted to the Drafting Supervisor and designee.  Release drawings developed at ORNL will be sent to the PPPL Drafting supervisor for placement in the NCSX released drawing folder.

The electronic CAD version of the release drawing will be stored in Pro/INTRALINK in the appropriate subfolder based on the WBS level where it originated.   The electronic CAD version will have a unique numbering scheme consisting of the revision number (only when issued as an approved Fabrication Release level), the release level, and the version number.

#### As-Built Drawings

The goal of the NCSX configuration management program is to ensure that the documentation reflected in electronic drawings and models accurately reflect what is installed in the field.  Rather than embark upon a time-consuming and costly verification walkdown of the “as-built” configuration, processes and procedures will be implemented to ensure the accuracy of the electronic technical documentation by:

- Following the design development and design review processes procedures specified in the applicable PPPL engineering procedures and the appropriate NCSX project and engineering plans.

- For components received that are in variance with the “build to” spec, the NCSX project will process a NCR.  This NCR will be assigned a unique number and will be filed within the impacted model/drawing WBS folder.  In addition, the drawing/model will be annotated (like is done for an Engineering Change Notice/ECN per PPPL ENG-010) to indicate that a NCR impacts the drawing/model.

- If it is determined that a field change needs to be made in the assembly layout contained on the model/drawing, an ECP (most likely an “expedited” ECP to mitigate field assembly delays) will be processed.  The approval of the ECP will include the generation of an ECN and the drawing will be annotated per PPPL ENG-010.

- As part of the assembly procedures, the Assembly Operations Project Engineer or Engineering Manager can require a thorough verification walkdown for critical components/sections.

- As part of the commissioning and testing program, the Operations Project Engineer or Engineering Manager can require the test procedures to include a walkdown or “greenlining” for electrical systems that ensures that the system is built as desired BEFORE any testing starts.

- If so desired, the Engineering Manager can require selected as-built walkdowns on case by case basis to ensure that the models and drawings accurately reflect the field conditions.

## Model and Drawing Storage

All CAD models and drawings, and the native CAD data files, will be stored in  Commonspace within the governing WBS folder under which the data was developed.  All models and drawings that describe the approved technical baseline will be stored in the approved technical baseline folder in a PDF format.  Models and drawings in a developmental baseline status will also be stored in a PDF format as each release level is achieved.  The released drawing folder will have restricted write access with an unrestricted read access.

## Changing Models and Drawings

Until a drawing or model is approved and released for fabrication, the revision level (e.g., Revision 0) will not be advanced.  Rather, in accordance with subsection 2.3.2.1, only the version number will be advanced.  The same degree of discipline will be applied when promoting and/or demoting drawings and models to ensure that the latest released version is available on the Pro/INTRALINK Commonspace database.

Changes to approved and released fabrication drawings will be made in a manner that follows the PPPL Engineering Procedure ENG-010, “Control of Drawings, Software, and Firmware” with one alteration.  When an ECN is pending on a particular drawing the Drafting supervisor will extract the affected drawing from the NCSX Pro/INTRALINK drawing released folder and add an Acrobat stamp that states “ECN Pending” along with the ECN number and any summary description added to the drop-down note.  Once the Acrobat stamp is added, the Drafting supervisor will place the drawing back into the released drawing folder.  This process allows all viewers of drawings in the Released Drawing folder to be made aware that an ECN is pending on a particular drawing.  After the ECN changes have been completed a PDF file will be made of the revised drawing and placed in the Release Drawing folder and the drawing with the ECN Acrobat stamp removed.

## Other Technical Documents

### General

Technical project documents identified as controlled documents (e.g., specifications, ICDs, NCRs, etc.) will reside in a web-based environment as they are being developed, existing as drafts for project review and mark-up.  Once the documents are approved both a PDF file format and the native Word file will be stored in the Pro/INTRALINK database.  WBS-specific procurement and process specifications, including statements of work, assembly procedures and testing procedures, will be stored in the parent WBS folder.  Other technical documents that support the controlled technical documents will be maintained on the appropriate web page and links established to the Pro/INTRALINK database.

### Specifications

Specifications are requirements documents.  As described in the Systems Engineering Management Plan (NCSX-PLAN-SEMP), specifications may fall into two categories; “design-to” or “build-to” specifications.  The SEMP also defines 5 types of specifications with different purposes.  If the specification is specific to a single WBS element (e.g., procurement or process specification), the specification will be stored in the parent WBS folder in the Pro/INTRALINK database.  However, if the specification is non-WBS-specific, then it is stored in the Project Oversight and Support folder.  Samples of some specifications that will be developed for the NCSX Project include the following:

- NCSX General Requirement Document (NCSX-ASPEC-GRD)

- NCSX Vacuum Materials List

- NCSX Structural and Cryogenic Design Criteria Document

- NCSX Grounding Specification for Personnel and Equipment Safety

- NCSX Development Specifications

- NCSX Product/Procurement Specifications

- NCSX Process Specifications (Assembly and Testing Procedures)

### Interface Control Documents (ICDs)

Interface definitions between two WBS system components will be defined in an Interface Control Document (ICD).  The Interface Control Management Plan (NCSX-PLAN-ICMP) provides the process details for identifying, numbering, and managing interfaces between separate WBS elements with separate WBS Managers (primary interfaces) and those interfaces entirely within a single WBS element or between two WBS elements, but with the same WBS Manager (secondary interface).

An interface may define a written agreement between WBS systems or define a physical boundary, mating surface geometry or attachment details that exist between two adjoining WBS components.  An Interface Control Document folder will be set up in Pro/INTRALINK that will contain two subfolders.  One subfolder will contain PDF files of ICD’s and the other will contain CAD drawing files (if a drawing format exists).  For Pro/Engineer users, the ICD parts and/or assemblies whether described in models or drawings or by simple written agreement will remain in their respective WBS folders.  One WBS system manager will take the responsibility of generating the ICD.  The number placed on the ICD will be a number generated by the generating WBS group.  No special number is assigned if the ICD is defined with a drawing. The originating WBS group takes the next available number in its drawing number sequence. After the ICD is completed, a PDF file will be generated and routed to both interfacing WBS managers and the cognizant Project Engineer(s) for approval.  Once an ICD represented by a model or drawing is approved, a Pro/INTRALINK version will be created in order to save the release level and version number.  The drawing or model that is created will clearly identify the ICD number.  The Pro/INTRALINK database will reflect a description of the ICD in the name description.

### Non Conformance Reports (NCRs)

Should a part and/or component be received that is out of the specification guidelines, the NCSX Project will process a Non Conformance Report (NCR) in accordance with PPPL QA-005.  Each NCR file will be assigned a unique number that relates it to the impacted WBS and drawing and will be stored in subfolder to the same folder as the impacted drawing or model.

### Supporting Design Documentation

Memoranda and analyses will be stored on the appropriate web site (e.g., the Engineering Web Page <http://www.pppl.gov/me/NCSX_Engineering/> for memoranda and the FTP server for large data analyses files).  These documents will placed in these servers by the initiating author.  Where appropriate, links will be established to the Pro/INTRALINK database to ensure traceability and applicability to the controlled technical documents.

# MANAGING OTHER PROJECT DOCUMENTATION

## Cost and Schedule Documentation

The cost and schedule baselines will reside on the Primavera Project Planner (P3) database maintained by the NCSX Project Control Manager.  PDF files of the most recent cost and schedule baselines will be posted on the Engineering Web Page <http://www.pppl.gov/me/NCSX_Engineering/> when the technical, cost, and schedule baselines are updated.  As indicated in this DMP and the Configuration Management Plan (CMP), the technical, cost, and schedule baselines can only be changed by an ECP once the initial set of baselines is established at the start of preliminary design.

## Plans and Procedures

The NCSX Project Execution Plan ((NCSX-PLAN-PEP) identifies the list of project-specific plans to be developed and controlled under configuration control.  These will be prepared and approved in accordance with the review and approval hierarchy specified in the NCSX Document and Records Plan (NCSX-PLAN-DOC).  Proposed changes or drafts to new plans will be maintained on the NCSX Engineering Web Page <http://www.pppl.gov/me/NCSX_Engineering/> until such time that they are approved and placed under configuration control.  Once that happens, they will be placed in the Pro/INTRALINK database as part of the controlled project files.   Since the project plans cut across all WBS elements, these are stored in the Project Oversight and Support folder.

## Miscellaneous Documents

The NCSX Work Breakdown Structure (WBS) Dictionary (NCSX-WBS) is also a controlled document that is under configuration control.  Each WBS Dictionary for a specific WBS element will be stored in the parent WBS folder.

# Comments

Page: 1
 This plan contains much about configuration management, but it is not a CM plan, but a data management plan. Can we either reduce it to data management functions only, merge it with the CM plan, or something else. Perhaps a more global recommendation would be to generate a matrix of plans vs. topics and identify the topics that would be addressed in each plan. This might help us assure that the plans do not necessarily overlap and maybe even help us eliminate plans that are not needed. In addition, this plan has many details that, I believe, do not need nor should be in a top level planning document. Instead, these details should be in the procedures that people will use to actually do the work. What associated procedures do you envision?

Page: 1
 The Engineering Web is not a database. Deleted the word Database from the text box.

This table would be a good place to define the write-access (as well as the already defined read-access).

Page: 1
 I believe we agreed that the Engineering Web would contain both the draft and approved versions of controlled documents, such as plans, procedures, etc. . Where are approved statements of work and specifications stored – on the Manuafacturing Web?

Page: 3
 Can Intralink manage drawings from AutoCAD and other CAD packages? If so, are there differences in the way it manages these “foreign” drawings that would have an impact on the information later provided in this document?

Where are these limited personnel  and their write privileges identified?  How can we (QA and others) verify these limits?

Page: 3
 Throughout this document, there are words that imply that the originals of NCRs are maintained (in PDF and Word format) on the NCSX Intralink system. However, NCRs are the responsibility of QA. We have a database that is used to generate and track these NCRs. The signed copies, maintained by QA in paper format, are the official records of the NCR system. The QA RAP/NCR database provides for tracking and a less formal backup of the paper records. There are no Word copies of NCRs available anywhere.  We can provide copies of NCRs as PDF format for the database if desired.

Page: 4
 It is not clear, yet, when copies of NCRs would be transmitted to this area. I assume when generated, when the corrective action is specified and approved by the Head of Engineering (Mike Williams per the PPPL NCR procedure), and then when closed out. For NSTX, Charlie Neumeyer also wanted to be in the approval cycle for the corrective action. Does NCSX want a similar approval? Configuration Control of NCRs is the responsibility of the QA Division using our existing systems.

Supporting Judy’s comment, I recommend that NCSX have similar project engineering approval of NCRs, both supplier- and PPPL-generated.  The Project Engineer, or whomever will do this approval, would get distribution of the NCR each time its status changed and, in addition to some defined minimum such as when issued and when closed, can provide it to whomever is going to post them at whatever frequency he/she deems necessary.

Page: 4
 Use of term “all” might be a misrepresentation. Will we be storing all approved project plans and procedures in the Commonspace or will they be stored on the Engineering web?

Page: 6
 I think this drawing confuses the design review process and the configuration management process. While they are interlinked, they are independent processes. For example, design reviews may be required for “Other Documents”, not just drawings.

Page: 6
 I still don’t understand the significance of a concept number, in this case, the number “17”.  Why do we need it?

Can the engineer take a block of numbers? This is done sometimes to ensure that the numbers are sequential (for easier association) when the total drawing count is not yet known. However it can result in numbers that never actually have drawings.  There is also the possibility of engineers using dummy files to reserve drawing numbers, with the same result.

Page: 7
 I still don’t understand why separate designators are needed for prototypes, especially since they require the same degree of rigor of checking as signed-off drawings. Why wouldn’t an official NCSX drawing be used for the “prototype” fabrication and, if changes are needed for first production, a new release be generated?

Why should this extra step be needed if there are no changes.  A good drawing already exists, but it has that “P” on it.

An NCR may already have been generated by the supplier to document the nonconforming condition.  Do you see another generated by PPPL?

This NCR annotation, as-built drawings, and the revision of top-level drawings are all good practice, but are much more than what PPPL engineers or drafting are doing now.  This is another area where personnel time and the associated money will be needed (as well as training).  I’d be careful about committing to these practices without knowing they will be supported. Similar suggestions have always been rejected as “not justified by the cost”.  Also, if doing these steps are made low priority due to drafting resource limitations, the backlog will become a problem at some point.  Engineers already complain regularly about the time it takes to go through drafting and legitimate or not, once they have that perception, many look for work-abounds.

Page: 8
 Still don’t understand the significance of the “AB” . Either parts and items are built to the drawing, NCRs are generated to document non-conformances, or the drawings are permanently revised to reflect the as-built. Which is done is an Engineering decision based on the future use of the drawings?

Page: 8
 This section goes into much detail that maybe should be moved to the Intralink User Guide any relevant procedures. Someplace, the user guide?, the significance of revision number, release level, and version number should be defined. I have a general idea, but formal definitions would help clarify my understanding.

Who is this?  How many are there? Who is back-up?

Page: 9
 Too much detail for a plan. Can we move to the User’s Guide and provide a summary here?

Page: 9
 Again, I think too much detail for a plan. Can the goal or purpose of this scheme and the general rules of the scheme be given here instead?

Page: 9
 Was confusing to me, though I think the Users’ Guide helped clarify it. A drawing is at the Conceptual Design Level if it has successfully had a CDR but not yet a PDR (assuming it goes through all the steps)?

Page: 10
 A state transition diagram listing the states and the impetus for moving from one state to the next would be helpful for clarification.

Page: 10
 Again, need to clearly identify the purpose of the revision number, release level, and version number.

Page: 10
 Intralink Users’ Guide gave me the impression that the level changes only after a successful design review with all changes resulting from the design review incorporated. See item #3 on page 5.

Page: 11
 So, drawings at the CDR level are used as input to the CDR? Conflicts with the Users’ Guide.

Page: 11
 Too much detail for this plan. Also, much overlap with CM.

Page: 11
 Would the Engineer Manager and Project Engineer want the responsibility to approve all promotion requests? In some cases, wouldn’t the approval of the WBS manager alone be adequate?

Why “typically”?  Is it to allow for more control where needed or less?  Would “Minimally” work here?

Only 1?  We may need better back-up than that.

Page: 13
 Have you discussed as builts with Mike Williams. It is highly unlikely, based on previous PPPL experience, that we will have as-builts for NCSX. Maybe we can force them for a subset of all NCSX drawings, such as the vacuum vessel itself?

This may not be the right document, but this process, especially who is responsible for what and by when must it be done, needs to be defined.

Page: 14
 While ENG-010 allows this, I was told that drawings are rarely updated to reflect as-built conditions.

Page: 14
 Belongs in the CM Plan

Page: 15
 Not inWord format, only PDF.

Will the pdf be a scan showing sign-off?  If not, how is the approved document distinguishable from a modified version of the Word document?

Page: 16
 QA assigns numbers (actually our database does). The numbering scheme is 1, 2, 3, …. – not related to the impacted WBS and drawing.

Page: 16
 How do we verify such analyses? ENG-033,Design Verification, specifies the Lab method for performing calculation verification. Need to review this and consider its impact on NCSX.  Perhaps a change to ENG-033 is required.

Page: 16
 Does the Configuration Management Plan describe how they are controlled or the Documents and Records Plan?

Page: 17
 Thought we decided to use the Engineering web site as the depository for approved plans and procedures.

# Text boxes

Controlled Document

This is an approved controlled document.  Check the Engineering Web prior to use to assure that this document is current.