NCSX

Data Management Plan

NCSX-PLAN-DMP

Revision 0 - Draft D2

28 August 2002

Prepared by: _______________________________________

T Brown, NCSX Design Integration

Concurrences:

_____________________________  	_____________________________

R. Simmons, Systems Engineering	  P. Heitzenroeder, Deputy Project

Support Manager				  Manager for Engineering

_____________________________

G.H. Neilson, NCSX Project Manager

Department Head

Approved by:  ______________________________________

W. Reiersen, Engineering Manager

Record of Revisions

| Revision | Date | Description of Changes |
| --- | --- | --- |
| Rev. 0 Draft A | 7/25/02 | Initial draft |
| Rev. 0 Draft B | 8/5/02 | Incorporated comments. Revised order to some sections and added additional sections. Changed to an “All Electronic” drawing system using Acrobat PDF sign-off. |
| Rev. 0 Draft C | 8/21/02 | Incorporated comments. Added documentation storage section. |
| Rev. 0 Draft D | 8/22/02 | Incorporated comments. |
| Rev 0 Draft D1 | 8/23/02 | Revised format and incorporated comments |
| Rev 0 Draft D2 | 8/28/02 | Revised to incorporate comments and added Annex I |

Table of Contents

1	Introduction	1

1.1	Purpose	1

1.2	Overview of the Pro/INTRALINK Data Management System	2

2	MANAGING CAD MODELS AND DRAWINGS	4

2.1	CAD Drawing Systems	4

2.2	Drawing Numbers	5

2.2.1	Standard Numbers	5

2.2.2	Sketch Numbers	5

2.2.3	Prototype Numbers	6

2.2.4	As Built Numbers	6

2.3	Drawing Control Process	6

2.3.1	Developmental Baseline Documentation	6

2.3.2	Drawing Release Scheme	6

2.3.2.1	Typical Drawing Release Procedure	7

2.3.2.2	Released Fabrication Drawing	8

2.4	Model and Drawing Storage	8

2.5	Changing Models and Drawings	8

3	MANAGING OTHER PROJECT DOCUMENTATION	9

3.1	General Approach	9

3.2	Interface Control Documents	9

3.3	Specifications, Plans and Procedures, and Other Controlled Documents	10

3.3.1	Plans	10

3.3.2	Specifications	10

3.3.3	Miscellaneous Documents	10

List of Figures

Figure 1.2-1 Pro/INTRALINK Communications	2

Figure 1.2-2 NCSX Common Space Folders	3

Figure 1.2-3 NCSX Data Management Process	3

List of Tables

Table 1.2-1 Pro/INTRALINK Roles	4

Table 2.3-1 Model and Drawing Release Levels	7

# Introduction

## Purpose

The purpose of this Data Management Plan (DMP) is to describe the process by which documents for the National Compact Stellarator Experiment (NCSX) Project will be stored and managed using the Pro/INTRALINK data management system.  The Pro/INTRALINK system described in this DMP achieves two critical objectives.  First, the Pro/IINTRALINK system serves as the NCSX Project’s primary electronic file system.  All approved and controlled documents will be maintained in this database such that the Pro/INTRALINK database will be the repository for project personnel to access the latest controlled and approved documents.  However, to maintain the integrity of these files, only a limited number of personnel will be provided “write” access to modify these controlled files.  These documents will include the following and are described in greater detail in the Documents and Records Plan (NCSX-PLAN-DOC):

- Computer Aided Design (CAD) models and drawings developed using either the ProEngineer 2D or 3D capabilities or the AUTOCAD drawings developed for electrical systems.

- Design specifications (e.g., the General Requirements Document)

- Interface Control Documents/ICDs (if not in drawing format).

- Project controlled plans and project-specific procedures as described in the Section 4.0 of this DMP.

In general, no documents will be placed in this controlled area until the document is fully approved and placed under configuration control.

Secondly, the Pro/INTRALINK database of CAD models and drawings represent the physical and functional attributes of the NCSX technical baseline.  As indicated in the NCSX Configuration Management Plan (NCSX-PLAN-CMP), the initial technical baseline in the form of the General Requirements Document (NCSX-ASPEC-GRD) and the ProEngineer model will be established at the start of Preliminary Design.  The associated cost and schedule database that is consistent with this initial technical baseline are established as the initial cost and schedule baselines.  At this time the technical baseline will be “frozen” and a unique number and name is assigned.

The NCSX Project and details of its design configuration is progressively described in greater detail as it proceeds through the design process.  As such, so-called “developmental baselines” will evolve as the design progresses.  For drawings and models developed using either ProEngineer and AutoCAD these maintained in a separate developmental area of the Pro/INTRALINK database to permit ready access and interaction during the design evolution process.  A great deal of flexibility exists when models and drawings are in this developmental state.

For other controlled documents such as plans, procedures, or ICDs not in drawing/model format, developmental/drafts and/or draft updates will be maintained on the NCSX Engineering Web Page < http://www.pppl.gov/me/NCSX_Engineering/ > until such time that they are approved and placed under configuration control.   Once a document is approved and placed under configuration control, the document is then transferred to the controlled project file area of Pro/INTRALINK.

## Overview of the Pro/INTRALINK Data Management System

As indicated above, the Pro/INTRALINK data management system will be used in the storage of data and documents.  In addition, the system will be utilized for managing changes to models and drawings placed under configuration control.  Pro/INTRALINK provides communication between the Commonspace (or server) and the workspace databases, as illustrated in Figure 1.2-1 below:

Figure 1.2-1 Pro/INTRALINK Communications

CAD Models and drawings as well as all approved and controlled project documents placed under configuration control will be stored in a folder structure within the central database called the Common Space, that is the collection point for all design activities, accessible to all users.  The Commonspace format for the NCSX project (shown in Figure 1.2-2) will follow the project defined WBS structure.  Each folder will have subfolders breaking down the second and third level WBS areas.

Figure 1.2-2 NCSX Common Space Folders

The Data Management process and its tie to the Configuration Management (CM) are illustrated in Figure 1.2-3.  Models, drawings and documents placed under configuration control will be processed in accordance with the procedures set up in the Configuration Management Plan (NCSX-PLAN-CMP).  Related but separate from the CM change control process outlined in the CMP, the Pro/INTRALINK “release” scheme establishes the progression of a model or drawing through the design process, including the process for initial release, authorizing promoting models and drawing to higher “release” levels, and user data access.  Specifications and other controlled documents placed under configuration control will be placed directly in Commonspace as approved documents after following a Web base environment for mark-up and approval

Figure 1.2-3 NCSX Data Management Process

For models and drawings user “roles” are established to define what a user is able to do with a specific folder and the models and/or drawings stored within a folder.  Actions can include: view only, object check out, deleting an object, creating folders, etc.  Five roles have been established for the NCSX project listed here in descending order of capabilities:

- Engineering Manager;

- WBS Manager;

- Designer;

- View Only, and

- No Access.

The established Roles for these users are detailed in Table 1.2-1.

Table 1.2-1 Pro/INTRALINK Roles

# MANAGING CAD MODELS AND DRAWINGS

## CAD Drawing Systems

The NCSX configuration management provides for a precise identification of technical, cost, and schedule baselines to establish the bases for performance measurement as well as tracking changes to those baselines.  Pro/INTRALINK establishes the framework to document the technical baseline attributes described and documented in CAD models and drawings.  All models and drawings will exist in electronic form.  All mechanical 3D models and 2D drawings of the device core or interfacing components will be generated in Pro/Engineer to facilitate the building of a unified assembly.  If a variance to this rule is required to develop a component as a 2D drawing in another CAD package then there will be a Pro/Engineer model that accurately defines the component envelope and placed in the full Pro/Engineer assembly model.  Mechanical models and drawings of the test cell, ancillary equipment and services will be generated using Pro/Engineer as the first choice system, again to maintain uniformity of the overall NCSX database.  Electrical drawings (2D) will be generated using AutoCAD or Pro/Engineer (if appropriate) or other Project-approved software package.

## Drawing Numbers

### Standard Numbers

NCSX drawing numbers will take a form that follows the NCSX WBS structure.  A typical number might be S17E112-011; where S is the NCSX project designation, 17 defines the concept number (the CDR in this example), E the sheet size, a three level WBS breakdown (112) follows, then the drawing number (001).  After leaving the conceptual design phase of the project the concept number designation (17 in this example) will be dropped, so that going forward the drawing number will be shortened to, SE112-011 in this example.

Assigning drawing numbers will be the responsibility of the WBS manager in charge of a WBS design activity.  Using the WBS drawing tree structure and Pro/INTRALINK an engineer or designer can go into the database “Commonspace” and take the next available number within the NCSX folder he is working in when a drawing is started (saving the part to Commonspace as the design progresses); or a temporary name can be used while developing a drawing and then changing it to the next available number before saving to Commonspace.  Pro/INTRALINK allows one and only one name within the database so there can be no duplications.

As a rule, in developing mechanical drawings, drawing numbers –000 thru –010 is saved for top-level assemblies.  Drawing numbers –011 thru –999 will be used for parts, assemblies or drawings with no preference to order (the next number is taken).

### Sketch Numbers

Preliminary sketch numbers that are assigned to a model or drawing shall be based on the NCSX WBS structure and take the following form: S B 112- XXXXXX.   Where the first letter (S) designates the NCSX project; the letter “B” is the last initial of the user name (first and second initials can also be used); 112 define the first three WBS levels and –XXXXX can be a number or alphanumeric description of the object.  A sketch file directory (000_sketch) has been established to allow all engineers/designers/drafters participating in the NCSX project to store sketch files.

### Prototype Numbers

Prototype models and drawings will have a special designation in the drawing number with the letter “P” added at the end of the standard number.  This will allow the models and drawing of components that are to be fabricated as prototypes to take the same number as the baseline model except for the added letter “P” at the end.

### As Built Numbers

When fabricated parts arrive on site and there is a variance on one of the parts that make it different from the standard part set, a new drawing number will be assigned once the variance is approved.  The letters “AB” will be placed at the end of the part model/drawing number to identify those parts and/or models that revised as-built parts.  Top-level assembly models developed using Pro/Engineer will also be revised by replacing the standard part with the revised part that matched the features of the as-built part.

## Drawing Control Process

### Developmental Baseline Documentation

At any time in the design evolution process, there may exist a series of developmental baselines representing various design studies and evolution.  The “release” scheme described in the following subsections baselines provides a great deal of flexibility in dealing with design assessments and “release” promotions during the technical design review process.  As with those models and drawings that represent the established technical baseline, a unique name and numbering scheme must be utilized for each of these developmental baselines.  When a model or drawing is in this developmental status, a number of operations can be performed: create, view, modify, move to a different folder location, rename, check out objects to workspace and interrogate.  Baseline parameters can be set as: read only; read and add; read, add and delete.

### Drawing Release Scheme

Within the Pro/INTRALINK environment a defined set of release levels have been defined that a drawing or model will progress through.   Six release levels have been established and are illustrated in Table 2.3-1.  It is not necessary that an object pass though each release level.  Each INTRALINK folder will have a predefined set of release procedures that identifies who can approve an object to allow it to pass to the next release level.  The WBS Manager or Cognizant Engineer directly involved with the component design process will determine when a model or drawing should be proposed for promotion and whether the full release scheme should be followed or if a subgroup for the WBS section under his/her responsibility will suffice.   Typically, the release promotion will coincide closely to the preparations for a subsystem technical design review (e.g., preliminary design review/PDR or final design review/PDR), although a model or drawing may be proposed for promotion at any time deemed appropriate by the cognizant WBS Manager.    The NCSX project release procedure starts with the designer (or drafter) promoting the object followed by sequential approvals made by the Cognizant Engineer, the WBS manager, Design Integration manager and finally the section Project Engineer.  Once a design is placed under configuration control it will follow the established change control procedures.

Work in Progress

Conceptual Design

Preliminary Design

Prototype

Final Design

Fabrication

Table 2.3-1 Model and Drawing Release Levels

#### Typical Drawing Release Procedure

Release procedures specify an approval process that occurs when an object is promoted or demoted to a designated release level.  As work progresses and a designated milestone is reached an authorized user can move a drawing, model, or other object from one release level of INTRALINK to another by promoting it.  Likewise an object can be moved back to a lower level by demoting it.  When a user tries to move an object the associated release procedure is initiated.  A release procedure request is sent to those users who have been designated as reviewers for the procedure.  For the NCSX project the promotion process can be completed with approvals made by the cognizant Project Engineer and Engineering Manager, based on a predefined set of release procedures established for each WBS area. A detailed set of instructions that defines the promotion process is described in the Pro/INTRALINK user guide set up for the NCSX project.

A typical release sequence is as follows:

- All new models and drawings will start in the Work in Progress release level from which they can be promoted to a higher level.  It is not necessary that a progression is the next release level.  Also if a change is needed to be made in a model or drawing previously released (say for Preliminary Design) it must be “demoted” and placed in the Work in Progress Release level where modifications are made and then again promoted to a higher Release level.

- Models and drawings used for the conceptual design review are all frozen at the Conceptual Design release level.  Copies of these models are now in the conceptual design folder, where they will be first demoted to Work in Progress Release level if there is a need to modify them for future promotion to the Preliminary Design Release.

- Upon successful completion of the Preliminary Design Review, all models will be promoted to the Preliminary Design release level.  Again if changes are to be made in some of the Preliminary Design modes/drawings those needing modifications will be demoted to the Work in Progress Release level.

- If prototype components must be fabricated, copies of the detailed design models and drawings will be certified for construction as prototypes and released to the prototype release level.  A prototype number will be placed on these objects, see Sec. 3.1.3. Prototype drawings are a branch of the design process and do not necessarily represent the final design, but since they may be included in procurement packages, they must have revision capability.  Once a prototype model or drawing is approved they will be moved into the Fabrication release level (skipping Final Design) where revisions are tracked.

- For standard objects (not becoming a prototype) after the successful completion of the Final Design Review the models and drawings will be promoted to the Final Design release level.

As procurement packages are assembled, models and drawings will be released to the Fabrication level.  Only at this level will revisions be tracked.  Pro/INTRALINK version numbers will be used to track early stages in the release process.  They will identify baselines, design milestones and the status of the object.  As such version numbers need to be maintained for documentation purposes.  The Pro/INTRALINK system administrator will not purge version numbers in any of the NCSX folders without consent of the NCSX Project Design Integration group.

#### Released Fabrication Drawing

When a drawing (or model) is ready to be released for fabrication the responsible designer/drafter/engineer shall make an Adobe PDF file for obtaining signatures.  The Adobe PDF file will be routed for signatures following the sign-off procedure for the WBS group that the drawing was released in.  Typically a drawing release sigh-off procedure will call for signatures by the drawing originator, a drawing checker and the WBS manager(s).  The approved drawing signatures will be electronically added to the PDF file using the Adobe signing process.  After the WBS manager signs he will send the Adobe PDF file to the PPPL Drafting supervisor.  The Drafting supervisor will add his signature to the PDF drawing (indicating that PPPL drawing standards are met) and add the stamp “Released for Fabrication/Installation”.  He will then enter the drawing in the Released Drawing folder in INTRALINK (001_Released_Dwgs_PDF_Format).  Write access to this area will be restricted.  Release drawings developed at ORNL will be sent to the PPPL Drafting supervisor for placement in the NCSX released drawing folder.

The electronic CAD version of the release drawing will be stored in INTRALINK in the appropriate subfolder based on the WBS level where it originated.

## Model and Drawing Storage

All CAD models and drawings, and the native CAD data files, will be stored within Commonspace within the governing WBS folder under which the data was developed.  All models and drawings that describe the approved technical baseline will be stored in the approved technical baseline folder in a PDF format.  Models and drawings in a developmental baseline status will also be stored in a PDF format as each release level is achieved.  The released drawing folder will have restricted write access with an unrestricted read access.

## Changing Models and Drawings

Drawing changes will be made in a manner that follows the PPPL Engineering Procedure ENG-010, “Control of Drawings, Software, and Firmware” with one alteration.  When an ECN is pending on a particular drawing the Drafting supervisor will extract the effected drawing from the NCSX INTRALINK drawing released folder and add an Acrobat stamp that states “ECN Pending” along with the ECN number and any summary description added to the drop-down note.  Once the Acrobat stamp is added the Drafting supervisor will place the drawing back into the released drawing folder.  This process allows all viewers of drawings in the Released Drawing folder to be made aware that an ECN is pending on a particular drawing.  After the ECN changes have been completed a PDF file will be made of the revised drawing and placed in the Release Drawing folder and the drawing with the ECN Acrobat stamp removed.

# MANAGING OTHER PROJECT DOCUMENTATION

## General Approach

Project documents other than CAD models and drawings will reside in a Web base environment as they are being developed, existing as drafts for project review and mark-up.  Once the documents are approved both a PDF file format and the native Word file will be stored in the Pro/INTRALINK database.  WBS-specific procurement and process specifications, including assembly procedures and testing procedures, will be stored in the parent WBS folder.  NCSX Plans and non-specific WBS project documents will be stored in the Project Oversight and Support folder.

## Interface Control Documents

Interface definitions between two WBS system components will be defined in an Interface Control Document (ICD).  The Interface Control Management Plan (NCSX-PLAN-ICMP) provides the process details for identifying and managing interfaces between separate WBS elements with separate WBS Managers (primary interfaces) and those interfaces entirely within a single WBS element or between two WBS elements, but with the same WBS Manager (secondary interface).

An interface may define a written agreement between WBS systems or define a physical boundary, mating surface geometry or attachment details that exist between two adjoining WBS components.  An Interface Control Document folder will be set up in INTRALINK that will contain two subfolders.  One subfolder will contain PDF files of ICD’s and the other will contain CAD drawing files (if a drawing format exists).  For Pro/Engineer users, the ICD parts and/or assemblies whether described in models or drawings or by simple written agreement will remain in their respective WBS folders.  One WBS system manager will take the responsibility of generating the ICD.  The number placed on the ICD will be a number generated by the generating WBS group.  No special number is assigned if the ICD is defined with a drawing. The originating WBS group takes the next available number in its drawing number sequence. After the ICD is completed a PDF file will be generated and routed to both interfacing WBS managers and the cognizant Project Engineer(s) for approval.  Once approved an ICD represented on a model or drawing is approved, a Pro/INTRALINK version will be created in order to save the release level and version number.  The Pro/INTRALINK database will reflect a description of the ICD in the name description.

## Specifications, Plans and Procedures, and Other Controlled Documents

### Plans

The NCSX Project Execution Plan ((NCSX-PLAN-PEP) identifies the list of project-specific plans to be developed and controlled under configuration control.  These will be prepared and approved in accordance with the review and approval hierarchy specified in the NCSX Document and Records Plan (NCSX-PLAN-DOC).  Proposed changes or drafts to new plans will be maintained on the NCSX Engineering Web Page < http://www.pppl.gov/me/NCSX_Engineering/ > until such time that they are approved and placed under configuration control.  Once that happens, they will be placed in the Pro/INTRALINK database as part of the controlled project files.   Since the project plans cut across all WBS elements, these are stored in the Project Oversight and Support folder.

### Specifications

Specifications are requirements documents.  As described in the Systems Engineering Management Plan (NCSX-PLAN-SEMP), specifications may fall into two categories; “design-to” or “build-to” specifications.  The SEMP also defines 5 types of specifications with different purposes.  If the specification is specific to a single WBS element (e.g., procurement or process specification), the specification will be stored in the parent WBS  folder in the Pro/INTRALINK database.  However, if the specification is non-WBS-specific, then it is stored in the Project Oversight and Support folder.  Samples of some specifications that will be developed for the NCSX Project include the following:

- NCSX General Requirement Document (NCSX-ASPEC-GRD)

- NCSX Vacuum Materials List

- NCSX Structural and Cryogenic Design Criteria Document

- NCSX Grounding Specification for Personnel and Equipment Safety

- NCSX Development Specifications

- NCSX Product/Procurement Specifications

- NCSX Process Specifications (Assembly and Testing Procedures)

### Miscellaneous Documents

The NCSX Work Breakdown Structure (WBS) Dictionary (NCSX-WBS) is also a controlled document that is under configuration control.  Each WBS Dictionary for a specific WBS element will be stored in the parent WBS folder.

Annex I

Pro/INTRALINK Access

To access the Pro/INTRALINK database within PPPL the Pro/INTRALINK client software must be loaded on a users computer.  The Pro/INTRALINK client is composed of software as well as defined workspace for each user.  The software enables the user to communicate with the central Commonspace that is accessible to all users.  When Pro/INTRALINK is started a floating toolbar is shown which defines the starting point for accessing most Pro/INTRALINK features.

Most Pro/INTRALINK activities involves using the workspace, Commonspace and Locate as described in the following list:

- Workspace – The location of one’s personal work area(s) that is separate form other users.  More than one workspace can be identified.

- Commonspace – All information is stored in the Commonspace

- Locate – Locate is used to search for information in the Commonspace.

For offsite users the Pro/INTRALINK client will need to be configured to connect to the PPPL Pro/INTRALINK server through the PPPL firewall.  Access through the PPPL firewall can be obtained by contacting the PPPL computer account administrator who will supply the necessary form to be completed and submitted to obtain authorization for access through the PPPL firewall. Full Instructions for Authenticating at the PPPL Firewall will be provided upon approval.  Configuration of the local Pro/INTRALINK client also requires coordination with the Pro/INTRALINK administration group at PPPL.

# Text boxes

Controlled Document

This is a controlled document.  Check the NCSX Engineering Web prior to use to assure that this document is current.