### Introduction

### 2.0   Data Storage and Change Control Process

The Pro/INTRALINK data management tool will be used in the storage of data and in the overall change control process put in place to govern changes to models and drawings placed under configuration control.  Models, drawings as well as all documents placed under configuration control will be stored in a folder structure within the central database called the Commonspace, which is the collection point for all design activities, accessible to all users.  The Commonspace folder for the NCSX project (shown in figure 2.0) will follow the project defined WBS structure.  Each folder will have subfolders under them breaking down the second and third level WBS areas.

Figure 2.0.  NCSX Common Space Folders

Within the Pro/INTRALINK environment a defined set of release levels have been defined that a drawing/model will progress through.   The five release levels established are: Conceptual Design, Preliminary Design, Prototype, Final Design, and Fabrication. It is not necessary that an object pass though each release level.  It will be at the discretion of the WBS manager to determine if the full release scheme is followed or a subgroup for the WBS section under his/her responsibility. Each INTRALINK folder will have a predefined set of release procedures; typically the level 1 WBS manager and sub level WBS managers will make approvals allowing an object pass to the next release level.  Once a design is placed under configuration control it will follow the established change control procedures and the INTRALINK release environment.

A released drawing folder will be used to collect E-size pdf file of all released drawings.  Write access to this area will be restricted.

### 3.0   CAD Drawing Systems

All models and drawings will exist in electronic form.  Pro/Engineer is the preferred CADD package used on the NCSX project.  All mechanical 3D models and 2D drawings of the device core or interfacing components will be generated in Pro/Engineer to facilitate the building of a unified assembly.  If a variance to this rule is required to develop a component as a 2D drawing in another CAD package then there will be a Pro/Engineer model that accurately defines the component envelope and placed in the full Pro/Engineer assembly model.  Mechanical models and drawings of the test cell, ancillary equipment and services will be generated using Pro/Engineer as the first choice system, again to maintain uniformity of the overall NCSX database.  Electrical drawings (2D) will be generated using AutoCAD or Pro/Engineer (if appropriate) or other Project-approved software package.

### 3.1   Drawing Numbers

NCSX drawing numbers will take a form that follows the NCSX WBS structure.  A typical number might be S17E112-001; where S is the NCSX project designation, 17 defines the concept number (the CDR in this example), E the sheet size, a three level WBS breakdown (112) follows, then the drawing number (001).  After leaving the conceptual design phase of the project the concept number designation (17 in this example) will be dropped, so that going forward the drawing number will be shortened to, SE112-001 in this example.

Assigning drawing numbers will be the responsibility of the WBS manager in charge of a WBS design activity.  Using the WBS drawing tree structure and Pro/INTRALINK an engineer or designer can go into the database “Commonspace” and take the next available number within the NCSX folder he is working in when a drawing is started (saving the part to Commonspace as the design progresses); or a temporary name can be used while developing a drawing and then changing it to the next available number before saving to Commonspace.  Pro/INTRALINK allows one and only one name within the database so there can be no duplications.

As a rule, in developing mechanical drawings, drawing numbers –000 thru –010 is saved for top-level assemblies.  Drawing numbers –011 thru –999 will be used for parts, assemblies or drawings with no preference to order (the next number is taken).

Preliminary sketch numbers that are assigned to a model or drawing shall be based on the NCSX WBS structure and take the following form: S B 112- XXXXXX.   Where the first letter (S) designates the NCSX project; the letter “B” is the last initial of the user name (first and second initials can also be used); 112 define the first three WBS levels and –XXXXX can be a number or alphanumeric description of the object.  A sketch file directory (000_sketch) has been established to allow all engineers/designers/drafters participating in the NCSX project to store sketch files.

#### 4.0   Drawing Release Procedure

Release procedures specify an approval process that occurs when an object is promoted or demoted to a designated Release Level (see Table 4.1).  As work progresses and a designated milestone reached an authorized user can move a drawing, model, or other object from one release level of INTRALINK to another by promoting it. Likewise an object can be moved back to a lower level by demoting it.  When a user tries to move an object the associated release procedure is initiated.  A release procedure request is sent to those users who have been designated as reviewers for the procedure.  For the NCSX project the promotion process can be completed with approvals made by the level 1 WBS manager and sub level managers, based on a predefined set of release procedures established for each WBS area. A detailed set of instructions 7/25/2002that defines the promotion process is described in the Pro/INTRALINK user guide set up for the NCSX project.

When a drawing or model is ready to be released for fabrication the responsible designer/drafter/engineer shall make a print for obtaining signatures. Once the approval signatures have been placed on the drawing print the designer/drafter/engineer shall then enter the signatures in the appropriate location on the CAD drawing and release the drawing into the distribution system where the signed paper drawing will be scanned and copies made for distribution. The scanned image will be converted into a PDF file and entered into INTRALINK. At that point the original signed paper drawing will be destroyed.  The official record copy will be the PDF file stored in INTRALINK. The NCSX subfolder in INTRALINK is 001_Released_Dwgs_PDF_Format.

The electronic CAD version will also be stored in INTRALINK in the appropriate subfolder based on the WBS level. The drawing and all dependent objects will be promoted to the Fabrication Release Level as described for the previous 4 Release Levels.

#### Engineering Change Notice (ECN)

Drawing changes will be made in a manner that follows the PPPL Engineering Procedure ENG-010, “Control of Drawings, Software, and Firmware” with one alteration.  When an ECN is pending on a particular drawing the Drafting supervisor will extract the effected drawing from the NCSX INTRALINK drawing released folder and add an Acrobat stamp that states “ECN Pending” along with the ECN number and any summary description added to the drop-down note.  Once the Acrobat stamp is added the Drafting supervisor will place the drawing back into the released drawing folder.  This process allows all viewers of drawings in the Released Drawing folder to be made aware that an ECN is pending on a particular drawing.  After the ECN changes have been completed a pdf file will be made of the revised drawing and placed in the Release Drawing folder and the drawing with the ECN Acrobat stamp removed.

#### 6.0   Creating an Object Baseline

To accommodate the configuration management process of Status Accounting that provides precise identification of performance baselines and status of all changes to those baselines the mythology provided in Pro/INTRALINK will be used to set baselines at intermediate points of the Release Schedule.  A baseline is a fixed configuration of objects that can be created at anytime within Pro/INTRALINK. It is planned that objects (models/drawings, etc.) will be frozen at the start of each design review and those version numbers saved.  At intermediate points of the Release Level Baselines will also be created for Status Accounting.   Baselines are created in the Commonspace as well as during a Check In or Promotion operation.  When created a unique name must be supplied.  A number of operations can be performed on a baseline in Commonspace: create, view, modify, move to a different folder location, rename, check out objects to workspace and interrogate.  Baseline parameters can be set as: read only; read and add; read, add and delete.

7.0   Data Base User Access

User “Roles” will be established to define what a user is able to do with a specific folder and with the objects stored within a folder.  Actions can include: view only, object check out, deleting an object, creating folders, etc.  Five Roles will be established for the NCSX project listed here in descending order of capabilities.

Administrator:   Has all INTRALINK operational privileges plus those required in performing system administrator functions.

Manager: 	Has all INTRALINK operational privileges.

Designer: 	Some restrictions are imposed.  Cannot delete objects or perform a forced check in of objects.

View Only:  	Can view and checkout objects but can not submit objects.

No Access:  	Can only view objects.

# Text boxes

Release Levels

Conceptual Design

Preliminary Design

Prototype

Final Design

Fabrication

Table 4.1