National Compact Stellarator Experiment

NCSX

DOCUMENTS & RECORDS PLAN

NCSX-PLAN-DOC

Draft G

9 October 2002

Prepared By: _______________________________________

R. Simmons, Systems Engineering Support Manager

Concurrences: _______________________________________

W. Reiersen, Engineering Manager

_______________________________________

J. Malsbury, QA Manager

Approved by:  ______________________________________

G.H. Neilson, Project Manager

This is an uncontrolled copy of a Controlled Document. Check the NCSX Intralink Database to assure that it is current.

RECORD OF REVISIONS

| Revision | Date | Originator | Description of Change |
| --- | --- | --- | --- |
| Draft A | 12/01 | Reiersen | Initial draft developed for comment |
| Draft A2 | 1/02 | Simmons | Updated to include record retention requirements |
| Draft B | 1/22 | Reiersen | Updated to include comments by Reiersen and Malsbury |
| Draft C | 1/31 | Reiersen | Updated to incorporate comments by Simmons and Malsbury |
| Draft D | 7/16 | Reiersen | Revised identifier for memoranda. Renamed PAP as AEP. Deleted PES. Added WBS Dictionary. |
| Draft E | 8/16 | Simmons | Revised format to reflect comments received and create link to plans |
| Draft F | 8/23 | Reiersen | Changed the name of the Initial Experimental Plan to Mission, Experimental Plan, and Preparations and made it an uncontrolled document per MZ/GHN |
| Draft G | 10/9/02 | Reiersen | Added Statement of Work to list of documents |

Table of Contents

1	PURPOSE	1

2	DEFINITIONS	1

3	RELATED DOCUMENTS	2

4	Records Retention Requirements	2

5	Documents and Records	3

5.1	Project Definition Agreements	4

5.1.1	Acquisition Execution Plan - unique document	4

5.2	Plans	4

5.2.1	Project Execution Plan (PEP) - unique document	4

5.2.2	Project Documents & Records Plan - unique document	5

5.2.3	Quality Assurance Plan - unique document	5

5.2.4	Systems Engineering Management Plan (SEMP) - unique document	5

5.2.5	Mission, Experimental Plan, and Preparations - unique document	5

5.2.6	Configuration Management Plan - unique document	5

5.2.7	Data Management Plan - unique document	6

5.2.8	Interface Control Management Plan - unique document	6

5.2.9	Test and Evaluation Plan - unique document	6

5.3	Requirements Documents	6

5.3.1	General Requirements Document - unique document	6

5.3.2	Development Specifications - many documents	7

5.3.3	Product Specifications - many documents	7

5.3.4	Process Specifications - many documents	8

5.3.5	Material Specifications - many documents	8

5.4	NEPA Documentation	8

5.4.1	Environmental Assessment (EA)	8

5.4.2	NEPA Planning Form	9

5.4.3	Safety Analysis Document	9

5.5	Quality Assurance Records	9

5.5.1	Quality Assurance Records - many documents	9

5.5	Training Records	10

5.6.1	Training Records - many documents	10

5.7	Procurement Deliverables	10

5.8	Other Documents	10

5.8.1	Memoranda - many documents	10

5.8.2	WBS Dictionary – unique document	11

5.8.3	Cost and Schedule Documents – many documents	11

5.8.4	Design Review Records – many documents	11

5.8.5	Engineering Change Proposals – many documents	11

5.8.6	Statements of Work – many documents	12

# PURPOSE

This document defines the official documents and records for the design, fabrication, and construction stages of the NCSX Project, including commissioning prior to first plasma. This document defines the purpose, content, format, approval level, records retention requirements, and file/document naming convention for each document and record. This document meets the requirements of PPPL Policy P-050, Quality Documents and Records, and GEN-023, Records Management.

Provisions for the retention, protection, preservation, revision, traceability, accountability, and retrievability of these documents and records are described in the NCSX Data Management Plan (NCSX-PLAN-DMP) and the NCSX Configuration Management Plan (NCSX-PLAN-CMP).

This document does not apply to drawings.  For a discussion of drawing retention and control, please refer to the NCSX Data Management Plan (NCSX-PLAN-DMP).

# DEFINITIONS

| Document | Recorded information that describes, specifies, reports, certifies, requires, or provides information, data or results. A document is not a record until it meets the definition of record. |
| --- | --- |
| Calculations | Results obtained from mathematical processes used in design, operation, etc. |
| Guides | A document that provides additional information to NCSX project staff. Examples might be users' guides or documents that describe possible techniques for analysis. |
| Procedure | A document that provides an orderly, detailed method of accomplishing tasks within the applicable Laboratory and NCSX guidelines and with established responsibilities and actions. |
| Record | A completed document or other media that provides objective evidence of an item, service, or process. |
| Standard | A document that defines the minimum quality and performance outcome of a process. |

# RELATED DOCUMENTS

The following are related documents:

NCSX Project Execution Plan (NCSX-PLAN-PEP)

NCSX Configuration Management Plan (NCSX-PLAN-CMP)

NCSX Data Management Plan (NCSX-PLAN-DMP)

# Records Retention Requirements

The contract between Princeton University and the Department of Energy requires that a records management and retention program be established and implemented at PPPL that meets the requirements of DOE O 200.1.  Procedure GEN-023 provides the overall laboratory plan for complying with this requirement.  The purpose of this section is to identify key NCSX documents and how they fit into the overall scheme. This section focuses on documentation relevant to the design and documentation of NCSX. Documentation associated with other stages, such as operations or decommissioning and dismantlement will be identified in later versions.

The design and requirements documents and records that define and substantiate the design, fabrication, modification, and operation of the NCSX device or define and document the management approaches and procedures that govern how the Project is managed, typically include the following:

Specifications and engineering drawings that define the configuration baseline

NEPA documentation

Safety Analysis Document

Cost and schedule documents

Change control documents

Formal Project plans and procedures

Project Control System description

Procurement documentation

In accordance with applicable DOE guidelines and PPPL Procedure GEN-023, Table 4-1 defines retention requirements by DOE record type.

# Documents and Records

A list of official documents and records is provided in this section.  This list represents an initial definition of those documents currently envisioned during the conceptual design and initial part of the preliminary design phases.  Other documents will be defined and added as the project progresses.

For each document or record, the following is given:

Purpose - This gives the purpose of the document. If relevant, this also defines the circumstances under which the document may serve as an official NCSX record.

Preparation and Approval  - This defines the individuals responsible for preparing and approving the specified document. The individual with approval authority is also responsible for ensuring that ALL appropriate personnel have formally reviewed the document and that comments have been properly treated prior to approving the document.  The NCSX philosophy is to limit the number of approvals within the NCSX Project to as few as possible. Revisions are uniquely identified and undergo the same approval process as the original document.

Format  - This indicates where the required format for the document is specified. Documents that are unique, i.e. only one is expected to be generated for the project, may have no specified format. The format selected should be that most appropriate to the document.

Naming Convention - This specifies both the identifier for the document and the name of the file containing the document.

Document Retention Classification – The document retention classification is defined for each document.  Retention requirements are specified by document retention classification in Section 5.

The NCSX Project will store all pertinent design and management documents electronically in accordance with processes defined in the NCSX Data management Plan (NCSX-PLAN-DMP) and the NCSX Configuration Management Plan (NCSX-PLAN-CMP) and subordinate procedures.  Project participants will have access to these documents through the Internet.

The following items apply to all NCSX documents and records, as relevant:

For documents or records with the characters "wbs#" in the name specified in Section 5, substitute the two digit level 3 WBS identifier of the subject matter.  If the subject matter is applicable to multiple WBS sub-elements, the first digit in the WBS entry should be the level 2 WBS identifier and the second digit should be "x", e.g. "7x" if applicable to multiple sub-elements within WBS 7.

For documents or records with the characters “spec#” or “sow#” in the name specified in Section 5, insert sequentially assign a two digit number according to the preceding wbs#.

The "rev#" in the naming convention refers to the revision number and must be two digits, e.g. "00", "01". This allows the proper sorting of file names.  During the initial development of a document, revisions should be consecutively identified as Draft A, Draft B, etc.  The first approved version will be identified as Revision 00.

For documents or records with the characters "yymmdd-name-zz" in the name:

yymmdd - six digit date in the format year, month, day

name – initial of author’s first name followed by the author’s last name

zz - two digit sequential number assigned by the author (numbers restart at 01 daily)

To the extent feasible, all NCSX records will be stored electronically on a secure NCSX web page.

## Project Definition Agreements

### Acquisition Execution Plan - unique document

| Purpose | Describes the acquisition strategy and business plans to be used in the execution of the NCSX Project |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Manager Approved by: DOE Under Secretary for Energy, Science, and Environment |
| Format | -- |
| Naming Convention | NCSX-PLAN-AEP-rev# |
| NCSX Record Key | DC1 |

## Plans

### Project Execution Plan (PEP) - unique document

| Purpose | Describes management methodology to be applied during the design and fabrication stages of the NCSX project. |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Control Manager Approved by: NCSX Project Manager, PPPL Director, and DOE Project Manager |
| Format | -- |
| Naming Convention | NCSX-PLAN-PEP-rev# |
| NCSX Record Key | DC6 |

### Project Documents & Records Plan - unique document

| Purpose | Describes the official documents and records of the NCSX project. (This document) |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Engineering Head and NCSX QA Manager Approved by: NCSX Project Manager |
| Format | -- |
| Naming Convention | NCSX-PLAN-DOC-rev# |
| NCSX Record Key | DC6 |

### Quality Assurance Plan - unique document

| Purpose | Provides matrix of PPPL quality requirements to implementing procedures |
| --- | --- |
| Review and Approval | Prepared by: NCSX QA Manager Concurrences by: NCSX Engineering Manager, NCSX Project Manager, ORNL FED Director, NCSX Engineering Department Head Approved by: PPPL Director |
| Format | -- |
| Naming Convention | NCSX-PLAN-QAP-rev# |
| NCSX Record Key | DC6 |

### Systems Engineering Management Plan (SEMP) - unique document

| Purpose | Describes engineering management methodology and systems to be applied during the design and fabrication stages of the NCSX project. |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Engineer Approved by: NCSX Project Manager |
| Format | -- |
| Naming Convention | NCSX-PLAN-SEMP-rev# |
| NCSX Record Key | DC6 |

### Mission, Experimental Plan, and Preparations - unique document

| Purpose | Provides an overview of the planned phases of NCSX operation |
| --- | --- |
| Review and Approval | Prepared by: NCSX Physics Head Uncontrolled document |
| Format | -- |
| Naming Convention | NCSX-PLAN-EXP-rev# |
| NCSX Record Key | DC6 |

### Configuration Management Plan - unique document

| Purpose | Provides a description of the processes that will be used to effect configuration management on the NCSX Project |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Engineer Approved by: NCSX Project Manager |
| Format | -- |
| Naming Convention | NCSX-PLAN-CMP-rev# |
| NCSX Record Key | DC6 |

### Data Management Plan - unique document

| Purpose | Provides a description of the processes that will be used to effect document and drawing control on the NCSX Project |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Engineer Approved by: NCSX Project Manager |
| Format | -- |
| Naming Convention | NCSX-PLAN-DMP-rev# |
| NCSX Record Key | DC6 |

### Interface Control Management Plan - unique document

| Purpose | Provides a description of the processes that will be used to effect interface control on the NCSX Project |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Engineer Approved by: NCSX Project Manager |
| Format | -- |
| Naming Convention | NCSX-PLAN-ICMP-rev# |
| NCSX Record Key | DC6 |

### Test and Evaluation Plan - unique document

| Purpose | A Test and Evaluation Plan (TEP) establishes how integrated system testing will be performed and managed. The TEP will include an overview and schedule of the integrated system test program and the purpose, scope, and objective of each system test; test configurations; and test responsibilities. |
| --- | --- |
| Review and Approval | Prepared by: NCSX Construction Manager Approved by: NCSX Project Engineer |
| Format | -- |
| Naming Convention | NCSX-PLAN-TEP-rev# |
| NCSX Record Key | DC6 |

## Requirements Documents

### General Requirements Document - unique document

| Purpose | The General Requirements Document (GRD) is a system (top) level specification which states the technical and mission requirements for the entire system (WBS Level 1), allocates requirements to functional areas (WBS elements), document design constraints, and defines interfaces between or among functional areas |
| --- | --- |
| Review and Approval | Prepared by: Project Engineer Approved by: Project Manager |
| Format | ENG-006 or equivalent Project standard |
| Naming Convention | NCSX-GRD- rev# |
| NCSX Record Key | DC4 |

### Development Specifications - many documents

| Purpose | Development specifications are documents below the system (top) level that state performance, interface, and other technical requirements in sufficient detail to permit design, engineering for service use, and evaluation. Development specifications are intermediate, between the system specification and product specification(s). |
| --- | --- |
| Review and Approval | Prepared by: Cognizant WBS Manager Approved by: Project Manager (or designee) |
| Format | ENG-006 or equivalent Project standard |
| Naming Convention | NCSX-BSPEC- wbs#-spec#-rev# (Document names assigned by cognizant WBS Manager per prescribed convention) |
| NCSX Record Key | DC5 |

### Product Specifications - many documents

| Purpose | Product specifications are applicable to production items below the system (top) level. All procurements below the system level should be based on product specifications. Product specifications may be oriented towards procurement of a product through specification of primarily functional (performance) requirements or primarily fabrication (detailed design) requirements. A product functional specification states (a) the complete performance requirements of the product for the intended use, and (b) the necessary interface and interchangeability characteristics. It covers form, fit, and function. Complete performance requirements include all essential functional requirements under service environmental conditions or under conditions simulating the service environment. Quality assurance provisions for hardware include one or more of the following inspections/tests: qualification evaluation, pre-production, periodic production, and quality conformance. A product fabrication specification states (a) a detailed description of the parts and assemblies of the product, usually by prescribing compliance with a set of drawings, and (b) those performance requirements and corresponding tests and inspections necessary to assure proper fabrication, adjustment, and assembly techniques. Tests are normally limited to acceptance tests in a shop environment. |
| --- | --- |
| Review and Approval | Prepared by: Cognizant WBS Manager Approved by: NCSX Project Manager (or designee) |
| Format | ENG-006 or equivalent Project standard |
| Naming Convention | NCSX-CSPEC- wbs#-spec#-rev# (Document names assigned by cognizant WBS Manager per prescribed convention) |
| NCSX Record Key | DC5 |

### Process Specifications - many documents

| Purpose | This type of specification is applicable to a process which is performed on a product or material. Examples of processes are: heat treatment, welding, plating, and marking. Process specifications cover manufacturing techniques which require a specific procedure in order that a satisfactory result may be achieved. Where specific processes are essential to fabrication or procurement of a product or material, a process specification is the means of defining such specific processes. |
| --- | --- |
| Review and Approval | Prepared by: Cognizant WBS Manager Approved by: NCSX Project Engineer |
| Format | ENG-006 or equivalent Project standard |
| Naming Convention | NCSX-DSPEC- wbs#-spec#-rev# (Document names assigned by cognizant WBS Manager per prescribed convention) |
| NCSX Record Key | DC5 |

### Material Specifications - many documents

| Purpose | This type of specification defines the required qualities or condition of raw or semi-fabricated material (e.g., electrical cable, copper tubing) used in fabrication |
| --- | --- |
| Review and Approval | Prepared by: Cognizant WBS Manager Approved by: NCSX Project Engineer |
| Format | ENG-006 or equivalent Project standard |
| Naming Convention | NCSX-ESPEC- wbs#-spec#-rev# (Document names assigned by cognizant WBS Manager per prescribed convention) |
| NCSX Record Key | DC5 |

## NEPA Documentation

### Environmental Assessment (EA)

| Purpose | This document provides an overview of the environmental impact of the NCSX Project |
| --- | --- |
| Review and Approval | Prepared by: NCSX ES&H Engineer Approved by: DOE |
| Format | ???? |
| Naming Convention | ???? |
| NCSX Record Key | DC2 |

### NEPA Planning Form

| Purpose | This document provides an assessment of the environmental impact of a proposed project/modification. |
| --- | --- |
| Review and Approval | Prepared by: Cognizant Engineer Approved by: PPPL NEPA Compliance Officer |
| Format | ESH-014 or equivalent Project Standards |
| Naming Convention | ???? |
| NCSX Record Key | DC2 |

### Safety Analysis Document

| Purpose | This document provides an overview assessment of the as-built project on the environment and its impact the safety of the public. |
| --- | --- |
| Review and Approval | Prepared by: NCSX ES&H Engineer Approved by: DOE |
| Format | ???? |
| Naming Convention | ???? |
| NCSX Record Key | DC2 |

## 5.5	Quality Assurance Records

### 5.5.1	Quality Assurance Records - many documents

All records are maintained and controlled per Quality Assurance internal document, QP-002, Quality Assurance Records.

| Record Type | Purpose | Applicable Procedure |
| --- | --- | --- |
| Audit/Surveillance | Document results of audits and surveillances on NCSX, the findings, and the corrective action taken to resolve the findings. | QA-002 |
| Risk Acceptance Plan | Documents inspection plan for an activity. | QA-004 |
| Nonconformance Report | Documents nonconformances and their resolution. The definition of nonconformance from QA-005 is: "Any deficiency in characteristic, documentation, design, function, or procedure that renders the quality of an item or activity unacceptable or indeterminate." | QA-005 |
| NCSX Record Key | DC3 |

## 5.5	Training Records

### 5.6.1	Training Records - many documents

| Record Type | Purpose | Applicable Procedure |
| --- | --- | --- |
| Course Content | Document content of training programs. | TR-001, Laboratory Training Program |
| Training attendance and completion | Document the individuals who completed each training program. | Same |
| NCSX Record Key | DC7 |

## 5.7	Procurement Deliverables

| Purpose | This includes records provided to NCSX by a supplier as a result of contractual requirements. They provide evidence of the quality of procured items. Examples of such records are: Manufacturing, Inspection, and Test (MIT) Plan Reliability and Maintainability Documents Workmanship Standards Completed Release for Shipment Form Process History, which includes Certificates of Compliance, Material Certifications, Planning & Control Documents, Inspection Reports, Test Reports, Supplier NCRs, and Personnel Qualifications and Certifications Quality Assurance Plan Quality Assurance Program Manuals |
| --- | --- |
| Review and Approval | Prepared by: Supplier Approved by: Supplier or NCSX, as specified in the contract |
| Format | Supplier specified |
| Naming Convention | --- |
| NCSX Record Key | DC7 |

## 5.8	Other Documents

### 5.8.1	Memoranda - many documents

| Purpose | General means of providing information that does not fit into one of the other established documentation/record types. |
| --- | --- |
| Review and Approval | Prepared by: Assigned responsible individual Approved by: None |
| Format | -- |
| Naming Convention | xx-yymmdd-name-zz |
| NCSX Record Key | Determined by the content of the memorandum in accordance with Table 4-1 |

### 5.8.2	WBS Dictionary – unique document

| Purpose | A product-oriented family tree composed of hardware, software, data, facilities, and services which result from systems engineering efforts during the development and production of system elements. Displays and defines the product(s) to be developed or produced, and relates the elements of work to be accomplished to each other and to the end product. Provides structure for guiding multi-disciplinary team assignment and cost tracking and control. |
| --- | --- |
| Review and Approval | Prepared by: NCSX Systems Engineering Manager Approved by: NCSX Project Manager |
| Format | -- |
| Naming Convention | NCSX-WBS-rev# |
| NCSX Record Key | DC-1 |

### Cost and Schedule Documents – many documents

| Purpose | These documents provide the chronological development of the cost and schedule baselines |
| --- | --- |
| Review and Approval | Prepared by: NCSX Project Control Manager Approved by: DOE |
| Format | Utilize the P3 data base |
| Naming Convention | ???? |
| NCSX Record Key | DC6 |

### Design Review Records – many documents

| Purpose | These documents provide the basis for design decisions made at specific monitoring points in the development of the design (e.g., preliminary, final) |
| --- | --- |
| Review and Approval | Prepared by: NCSX WBS Manager Approved by: DOE |
| Format | ???? |
| Naming Convention | ???? |
| NCSX Record Key | DC5 |

### Engineering Change Proposals – many documents

| Purpose | These documents describe the authorized changes to the technical, cost and schedule baseline |
| --- | --- |
| Review and Approval | Prepared by: NCSX Cognizant Engineer Approved by: NCSX Project Manager or DOE (depending on ECP Level) |
| Format | Per CMP |
| Naming Convention | Per CMP |
| NCSX Record Key | DC5 |

### Statements of Work – many documents

| Purpose | These documents detail work requirements. |
| --- | --- |
| Review and Approval | Prepared by: NCSX Contract Technical Representatives Approved by: NCSX Engineering Manager (or designee) |
| Format | TBD |
| Naming Convention | NCSX-SOW-wbs#-sow#-rev# (Document names assigned by cognizant WBS Manager per prescribed convention) |
| NCSX Record Key | DC5 |

# Text boxes

Document Retention Requirements

Table 4-1

| Type of Record | NCSX Record Key | DOE Record Type (GEN-023) | Retention Requirement (GEN-023) |
| --- | --- | --- | --- |
| Initial planning documents | DC1 | 14 | Until project completion |
| NEPA documentation and other permits | DC2 | O | 10 years – need DOE approval to dispose of |
| Other technical information and/or data prepared for outside (of DOE) agencies | DC3 | O | 10 years – need DOE approval to dispose of |
| Design requirements documents | DC4 | A16 | Cut off at end of each FY. Destroy after 10 years |
| Project design documentation records | DC5 | 14 | Until dismantlement or disposal |
| Project management records | DC6 | 16 | 1 year after project completed |
| Miscellaneous records supporting, but not required for project record purposes | DC7 | 14 | Until project completion or superceded |