## Life Cycle Costs

- The elements of the NCSX life-cycle cost are as follows:

- Major Item of Equipment fabrication (FY-2003-07): $73.5M as spent

- Research preparation (FY-2003 through 2007/3Q): $17.5M as spent

- Research operations (starting FY-2007/4Q): $28M/year in constant FY-03 dollars.

- Decommissioning and disposal: $2M.

- Note on Research Operations: Annual research operations costs include facility operations, equipment upgrades, and research. The estimate given here is based on operating cost data from the PPPL-operated National Spherical Torus Experiment (NSTX), a facility comparable to NCSX in size and scope.  It assumes that both experiments are operating as relatively mature experiments with 18 run weeks per year, which results in cost-saving efficiencies. Estimates for annual research and upgrade costs are in the range typical of NCSX-scale experiments. Within the total envelope, the split between research and upgrades is expected to vary, with more emphasis on upgrades in the early years and less as end of life is approached. The main uncertainty is that it is not known how long NCSX will operate. Fusion experiments like NCSX can be expected to operate for at least 10 years. Some have operated for about 25 years.  In the absence of a well-defined timeline, the annual research operations cost estimate is quoted in constant FY-2003 dollars.

Note on Decommissioning and Disposal: At the end of NCSX’s operating life, the remaining equipment will be removed and it is expected that these activities should be routine and relatively inexpensive, although a small amount of radioactive activation and/or contamination of the structures is expected. The decommissioning and disposal cost estimate is based on the actual costs of removing the Princeton Large Torus (PLT) and Princeton Beta Experiment-Modified (PBX-M) devices in recent years.