Design Review documentation – Results

Title:	Review of NCSX CMP & Procedure 002 WP#:      	 (ENG-032)

Type of Review:	 Peer	 CDR	 PDR	  FDR

Cog Individual:		R. Simmons       Date of Review: 12/17/2002

Review Board Members:	Invited attendees :	Other Attendees:

Chairperson  Frannk Malinowski	John Schmidt

Bob Simmons	Hutch Neilson

Charlie Neumeyer	Phil Heitzenroeder

Larry Dudek	Mike Zarnstorff

Brad Nelson	Wayne Reiersen

Regulatory Compliance

Items Reviewed:	Sat.	Unsat.	Comments

Appropriate requirements identified

Development plans and schedules

Regulatory compliance including USQD and NEPA

Disposition of CHITS from previous reviews

Cost objectives

Other review objectives addressed

(Attachment 4 of ENG-033)

SUM ARY OF RESULTS:

Purpose and approach to configuration management on NCSX Project Reviewed and implementing Configuration Management Plan (NCSX-PLAN-CMP) and NCSX Cofiguration Control Procedure (NCSX-PROC-002) reviewed.  11 CHITs identified for disposition by Project. .

Disposition: [check one]

Acceptable

Acceptable pending resolution of concerns- CHITS identified above must be resolved prior to finalizing CMP and Procedure 002.

Incomplete - Additional design work is required prior to another design review.

Chairperson Signature:

Distribution:   Review Board Members, NCSX Engineering Web Page, Cognizant Design Engineer, System Engineer(s), Attendees, QA, ES&H

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 1___ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Need designated calculation/analysis ID & storage area. Use PPPL procedure & DMP to cover ID & storage. Originator F. Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) Will modify as suggested above. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: (Malinowski) Need designated calculation/analysis ID and storage area. Suggest using PPPL procedure and Data Management Plan (DMP) to cover ID and storage requirements. - Modified Document and Records Plan (DOC) and DMP accordingly. Signature R. Simmons Date: 12/18/02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 2____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation The cost & schedule baseline should physically be two tables: a table of milestones and a table of costs (with contingency) at a level of granularity determined by the NCSX Project Manager. Originator J. Schmidt Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATIONS (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason – do not simply state “out-of-scope or N/A” without explaining.) P3 has the details (resource-loaded schedule) but can extract tables as requested. 0 Concur 0 DISAGREE X OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - The resource-loaded database (P3) certainly has the capability to summarize the details at whatever level desired. However, subsequent discussions with the NCSX Project Manager indicated that the current wording in the CMP is adequate and does not need changing. Signature R. Simmons Date: 12/18/02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 3____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation PPPL Procedure on the ECN (ENG-010) requires RLM signature and the RLM may not be a NCSX WBS Manager or even at the working level for NCSX. Originator L. Dudek Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) Need to make NCSX Engrg. Mgr. RLM. 0 Concur 0 DISAGREE X OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - The Head of Engineering has verbally confirmed that the NCSX Engineering Manager is the NCSX RLM. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 4____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Add “closed” to status notes on ECP status log. Originator C. Neumeyer Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) Revise NCSX Procedure 002. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - NCSX Procedure 002 revised accordingly. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 5____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Current ECN Procedure (ENG-010) is tied into the PPPL Work Planning Form (WP) procedure (ENG-032). This needs to be reconciled with the NCSX CMP that does not mention the WP. Originator L. Dudek Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) - Need to clarify NCSX use of WP in SEMP. - Current ENG-010 allows RLM to not require a WP. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - The use of the WP on NCSX has been clarified in the Systems Engineering Management Plan (SEMP) and with PPPL Deputy Director => The NCSX Project (Simmons) has proposed modifications to both ENG-010 and ENG-032 that hopefully will clarify this issue => on NCSX a WP will be required for any fabrication, whether on or off site. In any case, a Work Planning Form may be used at the discretion of the cognizant engineer with the concurrence of the responsible RLM.” - The ECN form in NCSX Procedure 002 has been revised to include the applicable check list items from the WP form. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 6____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Exclude WP’s from being required to initiate ECNs during construction. Modify ECP inputs page to address all applicable impacts flagged on the WP form. Originator Reiersen Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) - Agree, will modify ECP form to include WP check list. - ENG-010 permits RLM to not require use of WP. - NCSX needs to clarify w/Deputy Director on when WP needed for NCSX. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - See response to Chit #5. All actions completed. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 7____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation There should be a level of change where an ECP is not required. Level 4 ECP now covers “all other” implying any change will require an ECP. Is this what is desired? Originator F. Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) Clarify & modify CMP accordingly. This is related to Chit #2 (J. Schmidt). X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Decision made to not set threshold below which an ECP is not required. Flexibility currently exists for WBS Manager to initiate change if not technical, cost, or schedule impact after ensuring no impact on other WBS elements. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 8____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation How will user identify documents that form the current technical baseline? Perhaps a posted list? How will user identify intermediate (i.e., between design reviews) baselines established by an ECP? Originator Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) - Dwgs. have areas posted in Pro/INTRALINK. - Other tech docs will be in special folders on Engrg. Web. - NCSX needs to clarify dsn pt baselines & current baseline (by ECPs) and identify areas in Pro/INTRALINK & Eng. Web to clearly identify baselines. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Drawings and models forming current technical baseline are identified as part of that baseline and baseline has unique name and identified (e.g., CDR Baseline_0502) in Pro/INTRALINK => CMP revised to clarify technical baseline identification in Pro/INTRALINK. - Other documents forming the technical baseline will have special unique folders on the Engineering Web page. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 9____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Add “all WBS Mgrs” to the ECP notification. Allow any WBS Mgr. To submit ECP comments/concerns on ECP Part II. Originator F. Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) Will modify CMP & Proc. 002 to do this. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - CMP and NCSX Procedure 002 modified accordingly. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 10____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Consider removing GRD from list of items subject to the NCSX Federal Project Manager approval. GRD tends to be technical in nature – value added by elevating to NCSX Federal project Manager approval is questionable. Originator C. Neumeyer Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) GRD is approved by NCSX PM not Pitonak. Will need to revise PEP, SEMP, CMP to reflect this. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Some confusion here. PEP can be interpreted to require NCSX Federal Project Manager approval, but drafts circulated have NCSX Project Manager approval only. Need to clarify this with Greg Pitonak => ACTION: Neilson Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |
| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 10____ |  |  |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Consider removing GRD from list of items subject to the NCSX Federal Project Manager approval. GRD tends to be technical in nature – value added by elevating to NCSX Federal project Manager approval is questionable. Originator C. Neumeyer Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) GRD is approved by NCSX PM not Pitonak. Will need to revise PEP, SEMP, CMP to reflect this. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Have resolved this issue with Federal Project Manager – G. Pitonak agrees that the NCSX Project Manager will approve GRD. PEP will be revised in next few months to eliminate the confusion. SEMP & CMP already revised. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 11____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX CM Plan & Procedure 002 Cognizant Design Engineer R. Simmons Date of Review 12-17-02 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation System (probably CMP) must address control of space allocation on the NCSX model. Originator L. Dudek Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) L. Dudek to propose an approach. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/18/02 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - T. Brown has clarified that Pro/INTRALINK database does reflect component envelopes on model when component is identified. Signature R. Simmons Date: 12-18-02 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |