Design Review documentation – Results

Title:	NCSX Data Management Plan             WP#:      	 (ENG-032)

Type of Review:	X Peer	 CDR	 PDR	  FDR

Cog Individual:		Robert Simmons       Date of Review: March 31, 2003

Review Board Members:	Invited attendees :	Other Attendees:

Chairperson  J. Malsbury	Rod Templon	Larry Sutton

Wayne Reiersen	Hutch Neilson	Phil Heitzenroeder

Bob Simmons	Mike Cole (ORNL)	Gary Oliaro

Tom Brown	Frank Malinowski

Cheryl Such

Regulatory Compliance

Items Reviewed:	Sat.	Unsat.	Comments

Appropriate requirements identified 	X

Development plans and schedules	X

Regulatory compliance including USQD and NEPA	X

Disposition of CHITS from previous reviews	X

Cost objectives			N/A

Other review objectives addressed	X

(Attachment 4 of ENG-033)

SUM ARY OF RESULTS:

A total of twelve (12) CHITs were generated.  Major concerns expressed included how to incorporate the Ops Center into the NCSX data management program, how to ensure configuration control of items posted on the Manufacturing and Supplier FTP webs, and the process for posting items on the web when multiple personnel have access.

Disposition: [check one]

Acceptable

X	Acceptable pending resolution of concerns- CHITS identified above must be resolved prior to installation/issue of Plan/Procedure.

Incomplete - Additional design work is required prior to another design review.

Chairperson Signature:

Distribution:   Review Board Members, NCSX Engineering Web Page, Cognizant Design Engineer, System Engineer(s), Attendees, QA, ES&H

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # ____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review March 31, 2003 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Originator Name/Organization |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) 0 Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury Date: March 31, 2003 |  |  |
| Cognizant Design Engineer’s Response/Disposition: Signature R. Simmons Date: March 31, 2003 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |