Design Review documentation – Results

Title:	NCSX Data Management Plan             WP#:      	 (ENG-032)

Type of Review:	X Peer	 CDR	 PDR	  FDR

Cog Individual:		Robert Simmons       Date of Review: March 31, 2003

Review Board Members:	Invited attendees :	Other Attendees:

Chairperson  J. Malsbury	Rod Templon	Larry Sutton

Wayne Reiersen	Hutch Neilson	Phil Heitzenroeder

Bob Simmons	Mike Cole (ORNL)	Gary Oliaro

Tom Brown	Frank Malinowski

Cheryl Such

Regulatory Compliance

Items Reviewed:	Sat.	Unsat.	Comments

Appropriate requirements identified 	X

Development plans and schedules	X

Regulatory compliance including USQD and NEPA	X

Disposition of CHITS from previous reviews	X

Cost objectives			N/A

Other review objectives addressed	X

(Attachment 4 of ENG-033)

SUM ARY OF RESULTS:

A total of twelve (12) CHITs were generated.  Major concerns expressed included how to incorporate the Ops Center into the NCSX data management program, how to ensure configuration control of items posted on the various web and FTP sites, and the process for posting items on the web when multiple personnel have access.

Disposition: [check one]

Acceptable

X	Acceptable pending resolution of concerns- CHITS identified above must be resolved prior to installation/issue of Plan/Procedure.

Incomplete - Additional design work is required prior to another design review.

Chairperson Signature:

Distribution:   Review Board Members, NCSX Engineering Web Page, Cognizant Design Engineer, System Engineer(s), Attendees, QA, ES&H

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # __1__ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation If Ops Center maintains any electronic records, need to be included in Net backup system. Originator J. Malsbury Name/Organization - QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: Bob Simmons will work with the Computer Division and Ops Center to set up Fileroom Account for Ops Center and then work with Ops Center (Cheryl Such) to post info on this new Ops Center Fileroom. Once the Fileroom is established, it will automatically be backed-up by Net backup system. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 2____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation The approach taken to move drawings within INTRALINK from one release level to another (CD to PD, as example) needs to be defined in a “user friendly” manner that meets the current lab experience in running INTRALINK. Originator Tom Brown Name/Organization MED |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: Tom Brown to recommend change to Pro/INTRALINK Users Guide (and to DMP) to clarify/update drawing release process. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # _3___ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation There is no clear procedure for implementing interim changes to dwgs., SOWs, specs. This will be necessary in order to permit suppliers to react in a timely fashion. The process must also address the need to coordinate with Procurement, QA, etc. Originator Rod Templon Name/Organization Procurement |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Rod Templon will develop disclaimer statement for posting on the Manufacturing and Supplier FTP webs. - Tom Brown will create an electronic stamp (“Info Only/Not for Fab or Construction). - Tom Brown will suggest changes to DMP and Users Guide to reflect this. - Bob simmons will prepare procedure for the discipline to post items on vendor accessed sites – ensure coordination of procurement contract changes with that posted on the web. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 4___ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Identify the Ops Center as another Web site. This is where NCRs, WPs, and perhaps JHAs would be found. (These documents are ordinarily stored here so there is no change in that regard.) All NCSX files at the Ops Center should be catalogued electronically. Originator W.Reiersen Name/Organization MED |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Wayne Reiersen to work with Ops Center to arrange method of cataloging hard copy of documents being filed in Ops Center. - Wayne Reiersen to work with Bill Slavin on getting electronic copies of JHA (or methods to send to Ops Center). - Judy Malsbury to establish system for getting electronic copies of NCRs (without signatures) to the Ops Center in addition to paper copies with signatures. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 5____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Reference CHIT #1. Need someplace (project procedure, QA-003?) to define who is responsible for the actions of the Ops Center? Originator Judy Malsbury Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: Bob Simmons to work with Al VonHalle and Cheryl Such to clarify role and responsibilities of Ops Center relative to NCSX Project. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 6____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation DMP says one back-up (designee), but apparently multiple designers are allowed (bad idea!). Conflict should be resolved. Originator F. Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) XConcur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - Tom Brown will be the custodian for posting on the vendor sites (See CHIT #3). - Tom Brown develop procedure for posting drawings on vendor sites. - Bob Simmons develop procedure that will document process for concurrently updating contract and posting relevant documents on the vendor webs. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 7 |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Concerns that too many custodians & designers will lead to inconsistent implementation of controls. The web & ftp sites are used to store info and to distribute controlled documents. The controls need to be defined and limited # of implementers designated. Originator F. Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: See resolution proposed for CHITs#6 and #8. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 8____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation DMP lists mfg. Web custodian as Proc. Tech Rep, but Phil Heitzenroeder will be custodian. Plan needs update. Originator F. Malinowski Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: The custodian for the Engineering Web and the Manufacturing Web is the Engineering Manager (Wayne). He has and can delegate some aspects to others (e.g., parts of Engineering Web delegated to Bob Simmons). Expect that some parts of the Manufacturing Web will likewise be delegated to the Technical Rep. The DMP will be updated to reflect this. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 9____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Revise drawing release flow diagram – design baseline established going into review. Originator W. Reiersen Name/Organization MED |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: Bob Simmons to fix errors in figures of DMP. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 10____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Need definition/requirements for non-PPPL & non-ORNL access to manufacturing web. Also, will suppliers only be limited to info of interest & need to know? Originator J. Malsbury Name/Organization QA |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: Items posted on the Manufacturing Web only have the data/information flow from PPPL to the vendor; vendor info will not be posted on these webs. Vendor information is posted on a specific site accessed only through Engineering Web and then through password-protected access. . Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| X APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature W. Reiersen Date: 04-02-03 |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature R. Simmons Date: 04-02-03 |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 11____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Document procedure for making posting documents on the mfg. Web and for posting drawings and models on the FTP server. Originator W. Reiersen Name/Organization MED |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: See response to CHIT#6. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 12____ |  |  |
| --- | --- | --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX Data Management Plan Cognizant Design Engineer R. Simmons Date of Review 03-31-03 |  | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |  |  |
| Comment/Concern/Recommendation Where do technical data files reside and how are they controlled. Originator H. G. Neilson Name/Organization PPPL |  |  |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON J. Malsbury, QA Date: 04-02-03 |  |  |
| Cognizant Design Engineer’s Response/Disposition: - As indicated on CHIT#6, Bob Simmons will develop a procedure that documents the process for posting on vendor sites. - Technical data files used for design (e.g., current wave forms, etc.) will be incorporated into specs as appendices and will be controlled via the CM process for changing specs. Signature R. Simmons Date: 04-02-03 |  |  |
| Responsible RLM Review |  |  |
| 0 APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature Date: |  |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature Date: |  |  |