NCSX ICMP & PROC-003

PEER REVIEW

Resolution of NCSX ICMP & PROC-003 Peer Review Chits, conducted on 12/19/02, has been successfully completed and all CHITs closed out.

Review Board Comment/Recommendation and Close Out:

_______________________________________________

# Concur:  Frank Malinowski, Peer Review Chair

Cognizant Engineer’s Response/Disposition/Closeout:

________________________________________________

# Robert Simmons, Adv. Projects

RLM Review:

_______________________________________________

Concur:  Wayne Reiersen, NCSX RLM

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 1____ |
| --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX ICM Plan & Procedure 003 Cognizant Design Engineer R. Simmons Date of Review 12-19-02 | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |
| Comment/Concern/Recommendation Put current sample Scope Sheet in NCSX-PROC-003 and change bullets in Section A-1 to reflect information desired as reflected in the sample Scope Sheet. Originator F. Malinowski Name/Organization QA |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/19/02 |
| Cognizant Design Engineer’s Response/Disposition: NCSX-PROC-003 changed accordingly. Signature R. Simmons Date: 12-19-02 |
| Responsible RLM Review |
| X APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature W. Reiersen Date: 12-19-02 |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature R. Simmons Date: 2/25/03 |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 2____ |
| --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX ICM Plan & Procedure 003 Cognizant Design Engineer R. Simmons Date of Review 12-19-02 | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |
| Comment/Concern/Recommendation Address the process to review ICDs in PROC-003. Originator F. Malinowski Name/Organization QA |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/19/02 |
| Cognizant Design Engineer’s Response/Disposition: NCSX-PROC-003 revised accordingly to reference NCSX-PROC-002 that describes the NCSX configuration change control process. Signature R. Simmons Date: 12-19-02 |
| Responsible RLM Review |
| X APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature W. Reiersen Date: 12-19-02 |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature R. Simmons Date: 2/25/03 |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 3____ |
| --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX ICM Plan & Procedure 003 Cognizant Design Engineer R. Simmons Date of Review 12-19-02 | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |
| Comment/Concern/Recommendation The cost of implementing the ICM Program due to the large number of potential interfaces may be great if we utilize such a proscriptive form. Suggest streamlining the form to tailor to the particular need => keep the ICD form as simple as possible. Originator H. Neilson Name/Organization Adv. projects |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/19/02 |
| Cognizant Design Engineer’s Response/Disposition: NCSX-PROC-003 changed accordingly to simplify the form. Signature R. Simmons Date: 12-19-02 |
| Responsible RLM Review |
| X APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature W. Reiersen Date: 12-19-02 |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is completed: R. Simmons .Date: 2/25/03 |

| WP # (ENG-032) PPPL DESIGN REVIEW CHIT CHIT # 4____ |
| --- |
| COMPONENT/SUBSYSTEM/SYSTEM NCSX ICM Plan & Procedure 003 Cognizant Design Engineer R. Simmons Date of Review 12-19-02 | PEER CDR PDR FDR |
| SUBJECT: (CHECK AS APPLICABLE) Requirements Hardware Safety Analysis Configuration Cost/Schedule Performance Reliability/Maintainability Quality |
| Comment/Concern/Recommendation How do we control changes to drawings referenced in an ICD? Originator W. Reiersen Name/Organization M.E.D. |
| REVIEW BOARD COMMENT/RECOMMENDATION (Address technical, cost, and schedule impacts as appropriate. If CHIT is not adopted, provide technical reason - do not simply state “out-of-scope or N/A” without explaining.) Need method to identify drawings that are listed on ICDs. X Concur 0 DISAGREE 0 OTHER CHAIRPERSON F. Malinowski Date: 12/19/02 |
| Cognizant Design Engineer’s Response/Disposition: CMP and NCSX-PROC-002 revised to ensure that impacted ICDs are considered when preparing on ECP. Signature R. Simmons Date: 12-19-02 |
| Responsible RLM Review |
| X APPROVE COG DISPOSITION 0 DISAPPROVE COG DISPOSITION | Signature W. Reiersen Date: 12-19-02 |
| Cognizant Design Engineer Close-Out Sign when action required by disposition is complete. Signature R. Simmons Date: 2/25/03 |