kRecord of Revisions

| Revision | Date | Description of Changes |
| --- | --- | --- |
| 0 | 5/1/2003 | Initial Issue |
| 1 | 2/13/2004 | Revised introduction and several steps in the procedure to clarify responsibilities |
| 2 | 4/21/2005 | Added record of revisions table. Changed to a simplified flow chart format and updated to clarify the processes. |

Applicability

This procedure is applicable to the entire NCSX Project.

Introduction

It is essential for the configuration control of information provided to NCSX suppliers that the subcontract or purchase order information and the technical information provided to potential suppliers for Requests for Quote (RFQ) and Requests for Proposals (RFPs), and to suppliers awarded subcontract or purchase orders is correctly dispositioned and approved from a procurement and technical perspective.  The NCSX cognizant engineer/technical representative is responsible for developing and assuring that the necessary administrative (e.g., approved statement of work, requisition, etc.) and technical (e.g., signed technical specifications and signed drawings) documentation is available for Procurement to facilitate the solicitation and award process.  PPPL Procurement is then responsible for gathering this information into an approved procurement package for transmittal to potential suppliers or suppliers awarded subcontract or purchase orders.

For the NCSX Project, wide use of electronic documentation will be the norm.  This electronic information is posted on the three supplier sites (i.e., the Procurement Web, the Manufacturing Web, and the Supplier FTP Site) and should be entirely self-consistent.  As described in the NCSX Data Management Plan (NCSX_PLAN_DMP), the three related webs have slightly different but related purposes:

- The Procurement Web is an open access informational web site maintained by the PPPL Procurement Department and contains all documentation required for potential suppliers to develop proposals;

- The Manufacturing Web is an informal information web site maintained by WBS Managers. This open access site contains project documentation of interest to potential suppliers; and

- The Supplier FTP Web Site contains CAD drawings and models, statements of work, and specifications for use by suppliers under contract.

Both the Procurement and Manufacturing web pages are primarily informational in nature and are not part of this procedure.  PPPL Procurement maintains the material posted on the Procurement Web and WBS Managers maintain the subject content and material posted on the Manufacturing Web.

This procedure will focus on the Supplier FTP web site and describes how the initial information is developed, verified, and then approved before delivery to PPPL Procurement, before posting on the appropriate supplier site, and how revised information for supplier subcontracts or purchase orders for the NCSX Project is processed and the appropriate supplier site(s) revised. It also outlines the processes by which the NCSX Project ensures that the supplier subcontract or purchase order and technical information remains self-consistent.  In all instances, the necessary initial or revised information will not be posted on these ftp sites until authorized by both the technical authority (Cognizant Engineer/Procurement Technical Representative) and PPPL Procurement Representative.

The initial effort will be to develop the documentation package necessary for either RFQs/RFPs or recently awarded subcontract or purchase orders.  Part A of this procedure describes the process for initially approving and posting procurement-related documentation for either RFQ/RFP, design basis for start of subcontract or purchase order work, or Release for Fabrication.

Once the subcontract or purchase order is awarded, it may become necessary to update the documentation.  The starting point for any revision to supplier subcontract or purchase order and technical information is a directed change that impacts the subcontract or purchase order.  The NCSX Configuration Management Program controls the processing and approval of this change. Part B of this procedure describes this process.

Referenced Documents

| NCSX-PLAN-PEP | NCSX Project Execution Plan |
| --- | --- |
| NCSX-PLAN-SEMP | NCSX Systems Engineering Plan |
| NCTX-PLAN-CMP | NCSX Configuration Management Plan |
| NCSX-PLAN-DMP | NCSX Data Management Plan |
| NCSX-PLAN-DOC | NCSX Document and Records Plan |
| NCSX-PROC-001 | NCSX Procedure, Glossary of Acronyms and Definitions |
| NCSX_GUID-PRO | NCSX Pro/INTRALINK Users Guide |
| NCSX-PROC-002 | NCSX Configuration Control |
| NCSX-PROC-004 | NCSX Work Planning |
| NCSX-PROC-009 | NCSX Requests for Deviation (RFD) |
| NCSX Engineering Web Page – Specifications and Statements of Work | Specification and Statement of Work Formats |
| PPPL Engineering Procedure 006 | Review and Approval of Specifications and Statement of Work |
| PPPL Engineering Procedure 010 | Control of Drawings, Software, and Firmware |
| PPPL Engineering Procedure 032 | Work Planning |
| PPPL Engineering Procedure 033 | Design Verification |

Procedure

- Initial Development of Procurement-Related Documentation

- Processing Changes to Supplier Subcontract or Purchase Order Information

Attachments

1 – Procurement Package Check List

2 – Technical and Administrative Documentation Needed for a Procurement Package

3 – Disclaimer Statements

The following checklist can be utilized to ensure that the necessary pre-requisite administrative and technical procurement documentation is completed.  This checklist may be attached to the certification memorandum specified in Part A of this procedure.

| Pre-Requisite Documentation | Completed? (Yes or No) | Comments |
| --- | --- | --- |
| FDR Report finalized and ALL procurement-related CHITs resolved? |  |  |
| Approved SOW available and ready to be posted? |  |  |
| Approved Specification available and ready to be posted? |  |  |
| Approved and properly annotated drawing package available and ready to be posted? |  |  |
| Pre-requisite supplier deliverables received and approved? |  |  |
| Funded and approved requisition (including any JCNP or other supporting documentation) available? |  |  |
| Other? |  |  |

In addition to ensuring that the proper level of design review (e.g. Final Design Review, etc.) has been completed and that all procurement-related CHITs (i.e., those that are needed to permit issuance of a RFQ or Release for Fabrication) are satisfactorily resolved, the following administrative and technical documentation is required to complete the procurement package:

- Administrative documentation required:

  - Statement of Work (SOW) prepared per ENG-006 and NCSX format requirements and approved and posted.  (Note: for simple fabrication contracts, the Cognizant Engineer/PTR, in consultation with the PPPL Procurement Representative, may decide that a requisition and drawing is sufficient.)

  - Requisition prepared and approved.

- Technical documentation required:

      - Specification (Product Spec/CSPEC) prepared per ENG-006 and NCSX format requirements.  Specifications must be approved and posted.  (Note: for simple fabrication contracts, the  Cognizant Engineer/PTR, in consultation with the PPPL Procurement Representative, may decide that a requisition and drawing is sufficient.)

      - Drawing(s) developed, checked, and approved and posted per the PPPL Drawing Standards and the NCSX Pro/INTRALINK Users Guide at the appropriate level for RFQ (proposal stage) or Release for Fabrication (authorization to start fabrication).

      - Other documentation that may be required:

  - Any pre-requisite suppler deliverables received and approved ;

  - Funded and approved requisition (including any JNCP or other supporting documentation) available; and

  - Any other documentation deemed necessary by PPPL Procurement to support this procurement effort.

NOTE:  Guidelines for NCSX SOWs and Specifications are posted on the NCSX Engineering Web page:

http://www.pppl.gov/me/NCSX_Engineering/

## FTP SERVER VERSION:

### DISCLAIMER

Unless specifically incorporated by reference in a subcontract or purchase order issued by the Procurement Division of Princeton Plasma Physics Laboratory (PPPL), the files available on this ftp server are provided for information purposes only, and shall not be used for fabrication or otherwise employed in subcontract performance.

## NCSX MANUFACTURING WEB PAGE VERSION:

### DISCLAIMER

Unless specifically incorporated by reference in a subcontract or purchase order issued by the Procurement Division of Princeton Plasma Physics Laboratory (PPPL), the files available on this site are provided for information purposes only, and shall not be used for fabrication or otherwise employed in subcontract performance.

# Text boxes

Cognizant Engineer/PTR notifies the Design Integration Manager that the models and drawings are ready for promotion to RFQ or Release for Fabrication status.

Cognizant Engineer/PTR assembles completed procurement package documentation and forwards to the necessary administrative and technical documentation (except drawings) to the PPPL Procurement for processing.

1

1

Once all prerequisites have been met, the Cognizant Engineer/ PTR notifies Design Integration Manager (DI) and Systems Engineering that all prerequisites have been completed.  This certifies that the Cog Engineer/PTR believes that the prerequisites are complete and that the procurement action can proceed.

Cognizant Engineer/PPPL Procurement Technical Representative (PTR) identifies need for a procurement action and notifies the PPPL Procurement Representative of the pending procurement action.

Design Integration Manager checks to ensure that the drawings are properly approved and annotated with appropriate RFQ or Release for Fabrication status clearly annotated on drawing(s):

- If drawing package is complete, notifies PPPL Procurement and Cognizant Engineer/PTR that the model and drawing package is satisfactory.

- If the drawing package is NOT ready for RFQ or Release for Fabrication:

  - Immediately notifies the Cognizant Engineer/PTR and PPPL Procurement Administrative Representative that the procurement action should be placed on HOLD until such time that the drawings are satisfactory.

  - Works with the Cognizant Engineer/PTR to resolve open issues remaining on the drawings prior to promoting to RFQ or Release for Fabrication status.

  - When drawings satisfactory, promotes drawing to RFQ or Release for Fabrication status and obtains proper stamp per the NCSX Pro/INTRALINK Guidelines and notifies the Cog Engineer/PTR and PPPL Procurement.

PPPL Procurement Representative reviews package for completeness:

    - If the package is complete, posts necessary information on the Procurement Web page and notifies Cognizant Engineer/PTR and DI Manager that drawing(s) and SOW and Specification may be posted on the supplier web sites.

    - If the package is NOT complete, iterates with the Cog Engineer/PTR until it is.

PPPL Procurement Representative receives the completed procurement package documentation - all administrative and technical documentation, e.g., requisition/JNCP, CSPEC, SOW, etc. from the Cog Engineer/PTR and models and drawings (or posting location) from the Design Integration Manager.

4

4

No

Yes

3

Supplier Initiated?

Supplier or Project identifies need for a change.

2

2

Design Integration Manager works with the Cog Engineer/PTR to:

- Post updated models and drawings, SOW, and Specification on the Supplier FTP site, removing any out-of-date information.

- Ensure appropriate disclaimer statements posted on both the Supplier FTP Site and the Manufacturing Web Site (see Attachment 2).

- Check postings for accuracy and consistency.  Notifies the Cognizant Engineer/PTR and Procurement Representative of any inconsistencies and corrects them immediately.

- Notifies the PPPL Procurement Representative , Procurement QA, and Systems Engineering Support Manager that the Supplier site has been updated to reflect this information and are self-consistent

PPPL Procurement Representative confirms to potential suppliers and/or suppliers already awarded subcontract or purchase orders that the appropriate Procurement and Supplier FTP or web pages have been updated and that the information posted may be used. If requested by a potential or awarded supplier, hard copies can be provided.

END

END

PPPL Procurement Representative executes subcontract or purchase order modification and notifies the Cognizant Engineer/PTR and other Project personnel as appropriate.

3

Cognizant Engineer/PTR checks postings for accuracy and consistency:

- If not correct, notifies the Design Integration Manager and Systems Engineering Support Manager of the inconsistencies and works to correct them immediately.

- If correct or when corrected, notifies the PPPL Procurement Representative, Procurement QA Representative, Design Integration Manager, and the Systems Engineering Support Manager that the postings are correct and that the amendment to the contract or purchase order may be processed.

6

END

PPPL Procurement Representative and Cognizant Engineer/PTR notifies Supplier NOT to proceed until Project Authorization received.

Cognizant Engineer/PTR and Design Integration Manager revise subcontract or purchase order documents (e.g., SOW, specifications, drawings and models, etc.) to reflect results of supplier negotiations and processes for final approval and notifies the PPPL Procurement Representative and the Systems Engineering Manager when documents are approved.

NOTE: ENSURE THAT ENGINEERING CHANGE NOTICE (ECN) IS PROCESSED PER PPPL DRAWING STANDARDS IF REQUIRED.

Cognizant Engineer/PTR evaluates impact of the proposed change works with the Systems Engineering Support Manager to:

- Process RFD (and its accompanying ECP) per PROC-002 if a RFD is deemed appropriate; or

- Process ECP per PROC-002 if the proposed change does not fall into a RFD category.

NOTE:  As part of the ECP process, a determination will be made as to whether or not the impacted design documentation need be revised (and the schedule for doing so).  If an RFD, process as per PROC-009 to modify/annotate drawings.

Systems Engineering Support Manager posts updated documents on the NCSX Engineering Web page.

6

No

Design Integration Manager posts updated documents on the Supplier FTP site and notifies the Cognizant Engineer/PTR.

RFD & ECP Approved?

Yes

PPPL Procurement Representative and Cognizant Engineer/PTR notify supplier that the requested change is NOT approved.

If the design documentation does not need to be revised, notifies Cognizant Engineer/PTR notifies the PPPL Procurement Representative that contract amendment will suffice.

Systems Engineering Support Manager notifies appropriate Project personnel via e-mail and requests PPPL Procurement Representative/PTR notify supplier (if impacted by change) of the date that design documentation and contract will be modified.

If design documentation needs to be revised, Cognizant Engineer/PTR coordinates revision and approval of the revised documentation with the Systems Engineering Support Manager (SOW and Specs) and the Design Integration Manager (Models and Drawings).

PPPL Procurement Representative modifies subcontract or purchase order as appropriate (using the latest approved versions of SOW, Specification, and drawings and model information provided) and:

- Reviews changes with the PTR before forwarding to the Supplier;

- Negotiates changes with the Supplier as appropriate; and

- Notifies the Cognizant Engineer/PTR, Design Integration Manager, and Procurement QA Representative of any necessary medications due to negotiations.

Systems Engineering Support Manager notifies appropriate Project personnel via e-mail and requests PPPL Procurement Representative and Cognizant Engineer/PTR notify supplier that the requested change is NOT approved.

PPPL Procurement Representative/PTR notify supplier (if impacted by change) of the date that design documentation and contract will be modified.

5

5

Cognizant Engineer/ PTR utilizes the check list provided in Attachment 1 to this procedure to ensure that all prerequisites have been met.  This includes:

    - Ensuring that the proper level of design review (e.g. Final Design Review, etc.) has been completed and that all procurement-related CHITs (i.e., those that are needed to permit issuance of a RFQ or Release for Fabrication) are satisfactorily resolved; and

    - Preparing the necessary administrative and technical documentation for the procurement action as per Attachment 2 to this procedure.