Applicability

This procedure is applicable to the entire NCSX Project.

Introduction

It is essential for the configuration control of information provided to NCSX suppliers that the contract information and the technical information provided to potential suppliers for Requests for Quote (RFQ) and suppliers awarded contracts is correctly dispositioned and approved from a procurement and technical basis.  The Princeton Technical Representative (PTR) is responsible for developing and assuring that the necessary administrative (e.g., approved specification and/or statement of work, requisition, etc.) and technical (e.g., signed specifications and signed drawings) documentation is available for Procurement to facilitate their procurement actions.  The Princeton Administrative Representative (PAR) is then responsible for gathering this information into an approved procurement package for transmittal to potential suppliers or suppliers awarded contracts.

For the NCSX Project, wide use of electronic documentation will be the norm.  This electronic information is posted on the two supplier sites (i.e., the Manufacturing Web and the Supplier FTP Site).  This procedure describes:

- How the initial information is developed, verified, and then approved before posting on the appropriate supplier site delivery to PPPL Procurement

- How the revised information for supplier subcontracts for the NCSX Project is processed and the appropriate supplier site postings revised.

In all instances, it is expected that the necessary initial or revised information will not be posted on these sites until authorized by both the PTR and PAR.

The initial effort will be to develop the documentation package necessary for either Requests for Proposals (RFPs) or recently awarded contracts.  Part A of this procedure describes the process for initially approving procurement-related documentation for either RFPs or recently awarded contracts.

Once the contract is awarded, it may become necessary to update that documentation.  The starting point for any revision to a supplier contract and technical information is a directed change that impacts the contract.  The NCSX Configuration Management Program controls the processing and approval of this change.  This procedure outlines the processes by which the NCSX Project ensures that the supplier contract and technical information remains self-consistent. Part B of this procedure describes this process.

Referenced Documents

| NCSX-PLAN-PEP | NCSX Project Execution Plan |
| --- | --- |
| NCSX-PLAN-SEMP | NCSX Systems Engineering Plan |
| NCTX-PLAN-CMP | NCSX Configuration Management Plan |
| NCSX-PLAN-DMP | NCSX Data Management Plan |
| NCSX-PLAN-DOC | NCSX Document and Records Plan |
| NCSX-PROC-001 | NCSX Procedure, Glossary of Acronyms and Definitions |
| NCSX_GUID-PRO | NCSX Pro/INTRALINK Users Guide |
| NCSX-PROC-002 | NCSX Configuration Control |
| NCSX-PROC-004 | NCSX Work Planning During Design |
| PPPL Engineering Procedure 006 | ENG-006 - Review and Approval of Specifications and Statement of Work |
| PPPL Engineering Procedure 032 | ENG-032 – Work Planning |
| PPPL Engineering Procedure 033 | ENG-033 – Design Verification |

Procedure

- Development of Procurement-Related Documentation for Proposals

| Responsibility | Action |
| --- | --- |
| Cognizant Engineer | Identifies need for a procurement action once the design has progressed sufficiently. Notifies PPPL Procurement of pending procurement action. |
|  | Prepares the necessary administrative and technical documentation necessary for the procurement action: Administrative documentation required: Statement of Work (SOW) prepared per NCSX format requirements and approved Requisition prepared and approved. Technical documentation required: Specifications (if appropriate) prepared per NCSX format requirements and approved. Models and drawing(s) developed, checked, approved per the PPPL Drawing Standards and the NCSX Pro/INTRALINK Users Guide and properly annotated (released for fabrication or not). |
|  | Ensures that the required design reviews have taken place and that all relevant chits have been closed out. |
|  | Prepares memorandum to PPPL Procurement, Design Integration (DI) Manager, Systems Engineering Support Manager, and Engineering Manager that all pre-requisites for the procurement action are satisfied. Completes checklist provided in Attachment 1 and submits with memorandum. |
|  | Assembles completed procurement package and forwards the necessary administrative and technical documentation (other than models, drawings, and large data files) to PPPL Procurement for electronic posting. |
|  | Notifies Design Integration (DI) Manager to post required models, drawings, and large data files on Supplier FTP Site. |
| Design Integration Manager | Posts required models, drawings, and large data files on Supplier FTP Site after ensuring that they have been properly approved and annotated. |
| PPPL Procurement | Checks that required models, drawings, and large data files have been posted on the Supplier FTP Site. Posts appropriate procurement package for the RFP/RFQ on the Procurement Web. |
| Cognizant Engineer | Checks postings for completeness, accuracy, and consistency. If not, resolve errors with DI Manager and PPPL Procurement. |
|  | Notifies PPPL Procurement that postings are ready to be advertised. |
| PPPL Procurement | Advertises RFP/RFP through appropriate channels. |

- Processing Changes to Supplier Contracts and Technical Information

| Responsibility | Action |
| --- | --- |
| Systems Engineering Support Manager | 1. Notifies the responsible Procurement Technical Representative (PTR) and Design Integration Manager (DI) that a change as been approved as part of the configuration management system that has the potential to impact an existing or pending supplier contract. |
| Procurement Technical Representative | In consultation with the Design Integration Manager, evaluates impact of directed change (if not already done in the evaluation of the ECP) on the contract and technical supporting information for impact. If directed change impacts an existing NCSX contract, a pending NCSX contract, or supporting technical information distributed for proposals, notifies the Procurement Representative and Procurement Quality Assurance and proceeds to Step #3 or If directed change has no impact on the contract or supporting technical information, notifies the Design Integration Manager and the Systems Engineering Support Manager by e-mail. |
| Procurement Technical Representative, and Design Integration Manager | Revises documents as necessary: PTR revises Statement of Work (SOW) and Specification as necessary. Guidelines for NCSX SOWs and Specifications are posted on the NCSX Engineering Web page http://www.pppl.gov/me/NCSX_Engineering/. Sends revision for review, with reviewers consistent with those for the original SOW or Specification. DI directs the necessary modifications to existing models and drawings in accordance with the guidelines contained in the NCSX Pro/INTRALINK Users Guide (NCSX-GUID-PRO) also accessible from the NCSX Engineering Web page. |
| Procurement Technical Representative | Evaluates reviewer comments on SOW and Specification and incorporates as appropriate. Reviews proposed revisions to models and drawings for self-consistency. Resolves inconsistencies with DI as appropriate. Once proposed revisions deemed appropriate and self-consistent, prepares ECP in accordance with NCSX-PROC-002 and coordinates approval of the impacted documents. |
|  | When ECP approved, notifies Procurement Representative of proposed changes and requests that contract be modified to incorporate these changes. |
| Procurement Representative | Modifies contract as appropriate, using the latest versions of SOW, Specification, and drawings and model information provided by PTR and DI. Reviews changes with PTR. |
|  | Negotiates proposed changes with supplier. |
|  | Notifies PTR, DI, and PQA of any necessary modifications due to negotiations. |
| Procurement Representative, Procurement Technical Representative, and Design Integration Manager | Revises contract documents (e.g., SOW, specifications, drawings and models, and contract) to reflect results of supplier negotiations and processes for final approval. ENSURES THAT ENGINEERING CHANGE NOTICE (ECN) IS PROCESSED PER PPPL DRAWING STANDARDS. |
| Procurement Representative | Executes contract modification and notifies PTR |
| Procurement Technical Representative and Design Integration Manager | Post updated information on the supplier sites: DI posts updated models and drawings on the Supplier FTP sites, removing any out-of-date information. PTR posts SOW and Specification and any appropriate clarifying information on the Manufacturing Web site for that contract. Removes any out-of-date information. Ensures appropriate disclaimer statements posted on both the Supplier FTP Site and the Manufacturing Web Site (see Attachment 2). |
| Procurement Technical Representative | Checks postings for accuracy and consistency. If not, notify the Procurement Representative of the inconsistencies and correct them immediately. |
|  | Notifies PR, PQA, DI, and Systems Engineering Support Manager that postings have been updated and that contract and postings are now self-consistent. |

Attachment 1 – Procurement Package Check List

Attachment 2 – Disclaimer Statements

The following checklist shall be utilized to ensure that the necessary pre-requisite administrative and technical procurement documentation is completed.  Please attach to the certification memorandum specified in Part A of this procedure.

| Pre-Requisite Documentation | Required? (Yes or No) | Completed? (Yes or No) | Document ID (insert hyperlink) | Comments |
| --- | --- | --- | --- | --- |
| FDR Report finalized and relevant CHITs resolved? |  |  |  |  |
| Approved SOW available? |  |  |  |  |
| Approved Specification available? |  |  |  |  |
| Approved and properly annotated drawing package available? |  |  |  |  |
| Pre-requisite supplier deliverables received and approved? |  |  |  |  |
| Funded and approved requisition (including any JCNP or other supporting documentation) available? |  |  |  |  |
| Other? |  |  |  |  |

FTP SERVER VERSION:

DISCLAIMER

Unless specifically incorporated by reference in a subcontract or purchase order issued by the Procurement Division of Princeton Plasma Physics Laboratory (PPPL), the files available on this ftp server are provided for information purposes only, and shall not be used for fabrication or otherwise employed in subcontract performance.

NCSX MANUFACTURING WEB PAGE VERSION:

DISCLAIMER

Unless specifically incorporated by reference in a subcontract or purchase order issued by the Procurement Division of Princeton Plasma Physics Laboratory (PPPL), the files available on this site are provided for information purposes only, and shall not be used for fabrication or otherwise employed in subcontract performance.

# Comments

Excellent topic for a formal review (prior to finalizing changes) or a training session (after changes are implemented).

We should be clear about what type of information gets posted on these two sites.  I submit that ONLY drawings, models, and large data files get posted on the Supplier FTP Site.  The Head of Design Integration (Tom Brown) should have write access to this site.  All other technical documentation should be posted on the Mfg Web.  It is currently set up so that Phil Heitzenroeder is the only one with write access.  I think we should change this so that each contract has a sub-web in the Mfg Web and the PTR is the only one with write access to the sub-web.

There really are 3 steps in this process. [1] RFPs (and related technical documentation) are posted on the Procurement Web.  Technical documentation posted on the Procurement Web should be consistent with the RFP. (I think that drawings, models, and large data files should ALWAYS be posted on the Supplier FTP Site.) [2] Once the contracts are awarded, the technical documentation on the Procurement Web required for the contract is moved to the Mfg Web.  The initial posting on the Mfg Web/Supplier FTP Site must be consistent with the initial contract.  [3] Changes to the technical documentation posted on the Mfg Web/Supplier FTP Site must be coordinated with changes in the contract.

We have cost-plus contracts with suppliers in which some of the technical documentation is NOT under configuration control.  For instance, the MCWF models and drawings are still not released for fab and therefore are not under CM, yet we are releasing them to the suppliers (which is fine).  The point is that the procedure should address changes to technical documentation not under CM (and no longer part of an RFP or RFQ).

ENG-006 is deeply flawed.  No clear distinction is made between what should be in a contract, what should be in a SOW, what should be in a spec, and what should be in drawings and models.  If you read through the format guidelines for SOWs and specs, there is tremendous overlap.  The NCSX guidelines for spec formats are based on DoD and industry standards (although they may be a bit dated).  Our SOW guidelines are also based on industry standards (although I do not know their pedigree off the top of my head).  WE NEED A WHITE PAPER THE DEFINES WHAT INFORMATION SHOULD BE PUT WHERE.  WE SPECIFICALLY NEED TO ADDRESS WHERE THE CONTRACT DELIVERABLES AND DUE DATES ARE DEFINED.  CURRENTLY WE ARE USING THE CONTRACTS FOR THIS INFORMATION.  Once we are all in synch on what goes where, we should capture that info in an NCSX Procedure that supercedes ENG-006.

On the contract we just signed with Myatt, I am designated as Princeton’s Technical Representative.  Larry Sutton is designated as Princeton’s Administrative Representative.  Therefore, I adopted that language in my comments.  I am not sure what PPPL Procedures call these positions, but it would be good if everyone was consistent.  Formally, the PTR and PAR are identified in the contract.  They do not exist prior to the contract being generated.

Do not restrict to only C-specs.

Sit down Bob.  I am having a change of heart about WPs.  In this box, you state that the cog engineer should ensure that the proper level of design review has taken place.  Where is this defined?  Mike Williams looks at the WP as an agreement between the RLM and Job Manager.  From that perspective, I could use the WP as the vehicle for identifying the proper level of design review for each job (although we should establish general guidelines to be followed).  We used to think of only jobs with field work as requiring a WP.  Here, we might expand it to include jobs with procurements.  The only jobs excluded are design-only jobs...What do you think?  It might save us a lot of trouble and still accomplish what we want to accomplish.

Need to insert a step that Procurement generates and gets approved an RFP/RFQ.  What is tha approval process for an RFP/RFQ?

Need a process here for initial posting on Mfg Web (and removal from Procurement Web).  Now the actors are the PTR and PAR.  This is as far as I got....