NCSX

Statement of Work

TF Coil Assembly

NCSX-SOW-131-03-01

April 13, 2006

Concurred By: __________________________________________________________

M.Kalish, WBS Manager for TF Coils (WBS 13)

Concurred By: __________________________________________________________

Jim Chrzanowski

Concurred By: __________________________________________________________

Irving Zatz, QA Representative

Approved by:  __________________________________________________________

B. Nelson, Project Engineer for Stellarator Core Systems (WBS 1)

Controlled Document

This is a controlled document.  Check the NCSX Engineering Web prior to use to assure that this document is current.

REVISIONS

| Revision No. | Description of Change | Date |
| --- | --- | --- |
| 0 | Initial Issue | 1/31/2006 |
| 1 | Updated Sections 1, 3, and 5 | 4/13/2006 |

Table of Contents

1	GENERAL INFORMATION	1

1.1	Introduction	1

2	Applicable Documents	2

3	Work Requirements	2

3.1	MIT / QA Plan	3

3.1.1	Weld Qualifications	3

3.1.2	Brazing	4

3.1.3	Fabrication	4

3.1.4	Winding Operation	4

4	qUALITY aSSURANCE	4

4.1	Inspection/ Surveillance/Audit by PPPL	4

4.2	Subcontractor's Responsibility for Conformance	5

4.3	Nonconforming Items	5

4.4	Subcontractor’s Quality Assurance Program	5

4.5	Inspection and Test Procedures	5

4.5.1	Geometry	6

4.5.2	Brazes	6

4.6	Deviations to the Approved MIT / QA Plan or Procedures	6

4.7	Document Traceability and Records	6

4.8	Material Certifications	7

4.9	Equipment/Material Identification and Status	7

4.10	Calibration of Test and Measuring Equipment	7

4.11	Control of Special Processes	7

4.12	Shipping	7

4.13	PPPL Receiving and Inspection	8

5	Parts Supplied by pppl	8

6	Deliverables	9

6.1	Prior to Fabrication Release	9

6.1.1	MIT/QA Plan, and Associated Procedures	9

6.2	Weekly Reports	9

6.3	Monthly Reports	9

6.4	TF Coil  Assembly	9

6.4.1	Final Product	9

6.4.2	Shipping Release Form	9

6.4.3	Process History	10

6.5	Tooling and Software	10

Attachment 1 –Shipping Release Form	11

Attachment  II.  PPPL Request For Deviation (RFD) Form	12

List of figures

Figure 1 - The NCSX Device and Identification of Major Components	2

# GENERAL INFORMATION

## Introduction

This Statement of Work is for the manufacture of the TF Coil Assemblies for the National Compact Stellarator Experiment (NCSX).  We will be procuring a total of 18  TF Coil Assemblies part number SE131-003.

The TF Coil Assemblies are defined in the Specification NCSX-CSPEC-131-01.

The National Compact Stellarator Experiment (NCSX) is an experimental research facility that is to be constructed at the Department of Energy’s Princeton Plasma Physics Laboratory (PPPL). Its mission is to acquire the physics knowledge needed to evaluate compact stellarators as a fusion concept, and to advance the understanding of three-dimensional plasma physics for fusion and basic science.  The TF Coils are a Primary component of the NCSX Device.  Eighteen equally spaced D shaped TF Coil Assemblies surround the core of the machine.  A TF Coil Assembly consists of the coil itself with a pair of wedge structures vacuum impregnated to the front leg of the coil.  When the device is fully assembled this wedged geometry reacts the loads generated as the toroidally placed coils are pressed forward by the electromagnetic loads.

The NCSX project is managed by PPPL in partnership with the Oak Ridge National Laboratory. This Subcontract will be administered by PPPL. Further description of the NCSX can be found at http://www.pppl.gov/ncsx/.

Figure 1 - The NCSX Device and Identification of Major Components

Note in particular the TF Coils (labeled).  There are 18 TF Coils spaced equally around the assembly.  The pair of wedge structures attached to each of these coils complete the TF Coil Assemblies.  Note: This Figure is only for illustration and should not be used in the performance of this Scope of Work

# Applicable Documents

NCSX-CSPEC-131-01,   TF Coil Assembly

NCSX-CSPEC-131-02,   TF Coil Conductor Specification

NCSX-CSPEC-131-03,   TF Coil Wedge Castings

NCSX-CSPEC-131-04,   TF Coil Wedge Structure Weldment

# Work Requirements

The supplier shall manufacture, inspect, test and deliver to PPPL (18) TF Coil Assemblies that shall conform to the requirements of NCSX-CSPEC-131-01-00. Processing shall be in accordance with the supplier’s PPPL-approved Manufacturing, Inspection, Test and Quality Assurance Plan, and associated procedures. Supplier shall provide all process documentation identified in Section 5.

## MIT / QA Plan

The Subcontractor shall provide PPPL with manufacturing, inspection and test information sufficient to convey an overview of the processing and the adequacy of the controls, inspections, and tests that are part of the manufacturing process.  The submittal, of the Manufacturing, Inspection, Test, and Quality Assurance Plan (MIT/QA Plan), may consist of the Subcontractor’s standard documents such as Travelers/Routers/Process Sheets and procedures or may require development of a new document, as long as the submittal accomplishes the following:

- outlines the sequence of operations,

- identifies critical manufacturing operations,

- identifies inspections, examinations, and tests, and

- include procedures for special processes, inspections, and tests.

The MIT/QA Plan is required for PPPL review and approval prior to start of fabrication. All inspections and tests referenced in the Specifications listed in Section 2 must be addressed in the MIT/QA Plan.

From the plan, PPPL may designate selected operations as mandatory "witness" points. Subcontractor shall provide PPPL with a minimum of ten (10) working days notice in advance of these witness points. Such witness points shall be mutually planned to minimize delays.  The MIT / QA Plan shall include steps to address the topics listed in this section.

### Weld Qualifications

Welding Qualifications shall meet the requirements of ASTM A488/A488M-04, Standard Practice for Steel Castings, Welding, Qualifications of Procedures and Personnel if castings are used.  Welding Qualifications of Procedures and Personnel are per AWS D1.6 or ASME Section IX if the wedge assembly is manufactured as a weldment

### Brazing

#### The subcontractor’s braze procedure and each operator must be qualified by demonstrating their ability to perform the brazing operation and successfully pass the inspection criteria.

#### Each operator must submit 4 samples of a brazed joint for inspection at PPPL for qualification prior to the commencement of fabrication.

#### Brazes are to be placed not less than 12 inches from adjacent brazes and equally spaced on either side of the lead area.  All brazes are to be located on the back leg of the coil.  The location of the brazes is to be measured and recorded and kept consistent from coil to coil.

### Fabrication

#### Adequate cleaning and preparation steps shall be included in the procedure.  Each spool of copper conductor shall be flushed with a degreasing agent to be approved by PPPL before brazing.

#### Rockwell hardness measurements along the length of the conductor are required.  The conductor shall be wiped down with degreasing solvent to remove excess oil, lubricant and grease prior to being wound into the assembly.  Cleaned copper, whether bare or insulated, shall be stored and processed in an environment free from metallic dust or other contaminants.  After cleaning, the copper surface and insulating materials shall be protected from skin oil, etc., by requiring shop personnel to handle conductors only while wearing clean, lint free, white cotton gloves.

### Winding Operation

#### The Oversight of the winding operation is to ensure the even distribution of the half lap layers and guarantee the proper insulation coverage for both turn to turn and ground wrap insulation.  Hold points for measurements of the insulation thickness are to be incorporated into the winding procedure identified in the MIT plan.

#### The Lead Spur insulation is custom wound and as such may vary or be improved with subsequent TF coil fabrications.  Each lead spur is to be inspected for conformance with the electrical standoff requirements to guarantee the minimum number of layers of Kapton and glass while layers of Kapton are still visible as well as after the VPI.

# qUALITY aSSURANCE

## Inspection/ Surveillance/Audit by PPPL

Authorized representatives of PPPL and the U. S. Government shall have the right at all reasonable times to visit the Subcontractor's premises and those of Subcontractor's suppliers during the performance of the Subcontract for the purposes of inspection, surveillance, audit and/or obtaining any required information as may be necessary to assure that items or services are being furnished in accordance with specified requirements. Such visits shall be coordinated with the Subcontractor's personnel to minimize interference with the normal operations of said premises. The Subcontractor shall make available records and documentation necessary for this function and shall provide all reasonable facilities and assistance for the safety and convenience of PPPL and/or U. S. Government representatives in the performance of their duties.  PPPL and the U. S. Government recognize the Subcontractor's right to withhold information concerning proprietary processes. The Subcontractor agrees to insert the paragraph above in each lower-tier procurement issued hereunder.

## Subcontractor's Responsibility for Conformance

Neither PPPL review and/or approval of Subcontractor's documents nor PPPL inspection of Subcontractor's items or services shall relieve the Subcontractor of responsibility for full compliance with requirements of the purchase order/contract. The Subcontractor is responsible for assuring that all requirements and restrictions are imposed on any sub-tier suppliers.

## Nonconforming Items

Nonconforming items shall be positively identified, and, where possible, segregated to prevent use.  PPPL must be notified of nonconformances within one (1) business day.  The Subcontractor shall document each nonconformance, identifying the extent and location of the nonconformance and proposing a disposition.  The written concurrence of PPPL is required prior to implementing the disposition.  The Subcontractor's system shall provide not only for timely resolution of nonconformances but also for analysis of nonconformances to determine root causes and to implement appropriate and effective corrective actions.

## Subcontractor’s Quality Assurance Program

The Subcontractor shall maintain an effective Quality Assurance Program to assure that the Subcontractor’s work meets the standards in  NCSX-CSPEC-131-01 and is performed in accordance with contractual requirements.  Subcontractor’s quality assurance function shall be actively involved in the planning, processing oversight, problem resolution, and determination of acceptability of all work under this SOW.  The function shall be organized to have sufficient authority and independence to identify quality problems, verify conformance of supplied items or services to specified requirements and obtain satisfactory resolution of conflicts involving quality.

## Inspection and Test Procedures

Inspections and tests shall be performed in accordance with written procedures referencing criteria for acceptance or rejection.  Except where specifically stated otherwise, actual data and accept/reject status for each inspection and test shall be documented.  Reports shall clearly identify the item inspected, the locations or areas covered by the report, the performing individual, the date performed, equipment used (with calibration status), and the signature of the authorized individual.  A test plan (may be part of the MIT / QA Plan) shall be submitted for approval prior to testing.  The Test Plan shall include steps to address the topics listed in this section

### Geometry

Each completed TF Coil assembly is to be measured with all dimensions documented.  The first TF Coil Assembly is to be measured before and after thermal cycling at LN2 temperatures.  Critical assembled wedge geometry measurements must be taken along the entire wedge surface.  Inspection reports are to note nominal dimensions and deviations from those dimensions along with allowable tolerances.

### Brazes

#### Each braze joint must be inspected and tested prior to proceeding with winding operations.

#### After the brazed joint is complete it shall be tested for leaks.  First the braze area must be cleaned to remove excess braze material and allow for adequate inspection.  Then with the conductor placed in tension at 14,000 psi (8,500 lb) the brazed joint shall be tested by pressurizing with helium at 50 psi.  A mass spectrometer "sniffer" capable of detecting leaks <10 -5 cc/sec is to be used to detect leakage.  Bad joints must be cut out beyond the heat affected zone and re-brazed.

#### Each conductor joint shall be visually inspected for full flow and whetting of the braze material and no cracks.  The inspection shall be documented.  Photographs of each braze are required for the inspection reports.

## Deviations to the Approved MIT / QA Plan or Procedures

Deviations to the approved documents shall be included in the weekly report.  The Subcontractor is required to obtain PPPL’s written approval for deviations which may adversely affect conformance to the contracted delivery schedule or product specification.  Deviations requiring written approval shall be submitted on the PPPL Request for Deviation form (Attachment II).

## Document Traceability and Records

The Subcontractor shall maintain a system of documentation whereby objective evidence of required operations, inspections, examinations, and tests is systematically compiled, indexed, stored and ultimately provided to PPPL per paragraph 6.4.3, Process History. Such objective evidence may include "travelers" and material test, certification, inspection, examination, test and nonconformance reports.  All documents which shall be complete, legible, and validated by responsible personnel and shall be traceable to subject items.

## Material Certifications

Material certifications shall be provided for any insulation or epoxy procured by the vendor as well as for stainless steel and weld wire procured to fabricate wedge structures.

## Equipment/Material Identification and Status

Material and equipment identification shall be maintained throughout the program and be traceable to records. Status of acceptability shall be readily discernible through the Subcontractor's use of tags, stamps, serial numbers or other positive means.

## Calibration of Test and Measuring Equipment

Inspections and tests shall be performed using properly calibrated measuring and test equipment. Subcontractor shall have in its possession the necessary equipment to perform the required inspections and tests.  Calibration standards shall be traceable to the National Institute for Standards and Technology (NIST) or equivalent acceptable to PPPL and shall not be used for shop inspections, but instead be protected against damage or degradation.

## Control of Special Processes

Subcontractor shall use trained and qualified personnel and qualified written procedures in accordance with specified requirements for the performance of certain special processes, including but not limited to, welding, brazing, dimensional inspection, heat treatment, nondestructive examination, etc.  Copies of special process procedures and personnel qualifications shall be submitted to PPPL for review and approval a minimum of ten (10) working days prior to performance of the work.  Welding procedures and personnel shall be qualified in accordance with ASTM A488/A488M-04, Standard Practice for Steel Castings.  Welding Qualifications of Procedures and Personnel are per AWS D1.6 Structural Welding Code – Stainless Steel if the wedge structure is manufactured as a weldment.

## Shipping

The subcontractor shall provide a shipping container adequate to maintain the TF Coil Assembly geometry within tolerances and to guarantee that the TF Coil Assembly is not damaged in transit.

## PPPL Receiving and Inspection

PPPL will perform Receiving Inspection on items supplied by Subcontractor.

# Parts Supplied by pppl

PPPL will ship the following items within four weeks of award of contract with the following exceptions: (Note, PPPL will not supply the CTD 101K Epoxy):

TF Coil Leads within two months of award of contract.

Diagnostic Loop Wire and box within four months of award of contract

| Drawing Reference | Qty | Description |
| --- | --- | --- |
| se131-014.prt | 77 Spools | TF COIL CONDUCTOR DETAIL |
| se131-031.prt | 18 | TF COIL TRANSITION FILLER CENTER |
| se131-032.prt | 36 | TF COIL TRANSITION FILLER LEFT/RIGHT |
| se131-041.prt | 36 | LEAD FILLER |
| se131-047.prt | 18 | TF COIL LEAD BLOCK SUPPORT |
| se131-053.prt | 18 | TF COIL LEAD LONG RIGHT(BENT) |
| se131-054.prt | 18 | TF COIL LEAD SHORT RIGHT(BENT) |
| se131-057.prt | 9 | TF COIL LEAD LONG LEFT(BENT) |
| se131-058.prt | 9 | TF COIL LEAD SHORT LEFT(BENT) |
| se131-078.prt | 18 | LEAD SUPPORT LOCKING BLOCK TYPE "A" |
| se131-079.prt | 18 | LEAD SUPPORT BLOCK LOCKING |
| se131-084.prt | 18 | LEAD SUPPORT BLOCK LOCKING |
| se131-087.prt | 18 | SPACER FILLER BLOCK |
| se131-091.prt | 18 | CENTER TRANSITION FILLER |
| se131-035 item 14 | 18,000 yards | 1” Wide x .0035” Thick Kapton, 18,000 yards |
| se131-035 item 15 | 53,000 yards | 1” Wide x .007” Thick S2 Glass, 53,000 yards |
| se131-005 item 4 | 35,000 yards | 2” Wide x .015” Thick S2 Glass, 35,500 yards |
| Spare Insulation | 1,900 yards | 2” Wide x .010” Thick S2 Glass, 1,900 yards |
| Se131-005 item 2 | 18 | DIAGNOSTIC LOOP WIRE SHIPPING BOX |
| se131-005 item 1 | 18 | DIAGNOSTIC LOOP WIRE |

# Deliverables

## Prior to Fabrication Release

### MIT/QA Plan, and Associated Procedures

The Supplier shall provide their MIT/QA plan and all associated procedures to PPPL for approval prior to beginning fabrication

## Weekly Reports

Brief weekly status reports covering technical, administrative, and quality activities and notable problems/issues and progress photographs. This report shall be submitted to PPPL on each Friday following subcontract award. The report may be submitted as email.

## Monthly Reports

The Subcontractor shall prepare and submit monthly e-mail reports indicating schedule progress for each task/deliverable planned.

- The Subcontractor shall submit a milestone schedule that clearly indicates the tasks to be accomplished and the time frame over which each task will be accomplished.

- The Subcontractor shall report (e-mail report satisfactory) schedule progress against each milestone by indicating actual and forecast finish dates.  A narrative explanation of schedule delays shall also be provided.

- The report shall be submitted to PPPL prior to the last day of each month after subcontract award.

## TF Coil  Assembly

### Final Product

The supplier shall deliver to PPPL eighteen (18) TF Coil Assemblies that shall conform to the applicable specification

### Shipping Release Form

Prior to each shipment, the Subcontractor shall submit to PPPL a completed and signed “Product Quality Certification and Shipping Release” form (Attachment 1 of this SOW), along with a copy of the Process History (ref. Paragraph 5.4.3), and received from PPPL written acceptance to ship. Shipping shall not commence until subcontractor receives PPPL’s written acceptance to ship.

### Process History

Subcontractor shall provide to PPPL one (1) "paper" copy or one (1) "electronic" copy of the Process History, which includes a compilation of documents, detailing the objective evidence of the acceptability of the work performed.  The Process History shall be complete and available at the time the Subcontractor requests Release for Shipment.  The Process History shall include as a minimum, but not be limited to:

- Material certifications

- Heat treatment charts

- Electrical Testing Data

- Flow and Pressure Test Data

- VPI temperature history.

- Brazing procedures and procedure qualification test records

- Welding procedures and procedure qualification test records

- Completed nonconformance reports

- Validated inspection and test reports, including inspection measurements and any digital photographs.

- Completed shop travelers or process sheets with digital photographs.

- Personnel qualifications for Special Processes (Non Destructive Examination, welding, etc.)

- Signed Shipping Release

## Tooling and Software

All tooling and software specially fabricated /generated for the performance of this SOW shall become the property of the United States Government.  Disposition will be per direction of PPPL.

The supplier shall maintain any CAD/CAM files generated in the performance of this SOW for a period of at least three years from the end of the subcontract.

# Attachment 1 –Shipping Release Form

PLASMA PHYSIC LABORATORY—PPPL

| PRODUCT QUALITY CERTIFICATION AND SHIPPING RELEASE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PROJECT | ITEM DESCRIPTION |  |  |  |  | SHIPMENT NUMBER |  |
| PPPL SUBCONTRACT/ ORDER NO. | REV. | ITEM NO. | SUPPLIER REFERENCE NO. |  | REV. |  | QUANTITY SHIPPED |
| SUPPLIER'S CERTIFICATION This is to certify that the products and services identified herein have been produced under a controlled quality assurance program and are in conformance with the procurement requirements including applicable codes, standards and specifications as identified in the above-referenced documents unless noted below. Any supporting documentation will be retained in accordance with the procurement requirements. SIGNED: _________________________________________ DATE: __________________________ TITLE: _________________________________ COMPANY: _______________________________ |  |  |  |  |  |  |  |
| PPPL (AUTHORIZED REPRESENTATIVE) SHIPPING RELEASE This is to certify that evidence supporting the above Supplier's Certification statement has been audited and no product/service nonconformances from procurement requirements have been found unless noted below. This product/service is hereby released for shipment. This section serves as the Quality Assurance release for the above described product for shipment. It does not constitute an acceptance thereof and does not relieve the Vendor, Manufacturer or Contractor of any and all responsibility or obligation imposed by the purchase contract. It does not waive any rights the Purchaser may have under the purchase contract, including the Purchaser's right to reject the above described material upon discovery of any deviations from requirements of the purchase contract, drawings and specifications. |  |  |  |  |  |  |  |
| NONCONFORMANCES FROM PROCUREMENT QUALITY REQUIREMENTS: |  |  |  |  |  |  |  |
| REMARKS/PRODUCT SERIAL NUMBERS: |  |  |  |  |  |  |  |
| BY PPPL QA REPRESENTATIVE (OR DESIGNEE) |  |  |  | DATE |  |  |  |

# Attachment  II.  PPPL Request For Deviation (RFD) Form

| NCSX RFD Part I | Number: |  | RFD Description: |
| --- | --- | --- | --- |
| Initiator: |  | Organization: |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) |  |  |  |
| Cost Impact: (If none, so state) |  |  |  |
| Schedule Impact: (If none, so state) |  |  |  |
| Quality Impact: (If none, so state) |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) |  |  |  |
| Attachments: |  |  |  |
| Initiator Signature: Date: |  |  |  |